# Cobblemon: Ecological Resonance

# C.E.R. Change Log Archive

## The Development History of Cobblemon: Ecological Resonance

Established as a new, permanent archive category, Sept 2026, under Free Reign Mode, at Wesley's explicit direction. Compiled by Claude. This is a living document — updated every time a meaningful change is made anywhere in the project, indefinitely.

Where the Master Archive parts (1–14), Authorities, Interaction, and Supplemental answer “What IS the project?”, this archive answers “How did the project BECOME what it is?” Every entry here is cross-referenced back to the Master Archive part and section it affects, and vice versa where practical.

## 0. Archive Purpose & Rules

### What qualifies as a change

Any of the following, however small, qualifies for an entry: a system added, removed, renamed, merged, split, reclassified, or moved between archives; a mod added, removed, or replaced; a contradiction discovered or resolved; an idea promoted from proposal to locked, or demoted from locked/candidate to rejected/superseded; a status upgrade or downgrade; a terminology correction. A change does not have to be “big” to qualify — it has to be meaningful, per the same standard F.R.M. already uses elsewhere (Authorities Archive).

### The entry template

Every Change Log Record (CLR) uses the same shape, kept short and free of filler: What changed — Previous state — New state — Reason — Gap/Impact (only if removal/replacement) — Cross-references — Current Status. Not every field is used in every entry (a pure ADD, for instance, has no “previous state”) — omit what doesn't apply rather than padding it.

### Category tags

| Tag | Meaning |
| --- | --- |
| ADD | Something new was introduced |
| REMOVE | Something was removed outright |
| MODIFY | Something changed without being fully replaced |
| REPLACE | One system explicitly replaced another |
| RENAME | Terminology changed; the underlying concept didn't |
| MERGE | Two systems became one |
| SPLIT | One system became multiple |
| RECLASSIFY | Something moved to a different conceptual category |
| PROMOTION | Candidate/proposal → Locked |
| DEMOTION | Locked/Candidate → Rejected/Superseded |
| CONTRADICTION | Two records were found to conflict |
| RESOLUTION | A previously flagged contradiction or open question was resolved |

### Reason classification

Design (better gameplay/thematic fit/clarity/progression), Technical (mod/loader/version incompatibility, implementation limitation), Architectural (duplicate functionality, taxonomy conflict, missing distinction, system overlap), Project Direction (scope/theme change, system superseded, new foundational principle). Each CLR names which applies, so the archive can eventually answer “did we remove this because we disliked it, or because it duplicated something else?”

### Navigation note (hyperlinks, honestly)

Wesley's request for hyperlink-style navigation (“removal → the formerly relevant information → and back”) is fully intended, but true clickable cross-document hyperlinks aren't practical across 14+ separate Word files edited independently — links would break every time a referenced document is regenerated. Textual cross-references (“→ Part 2, Section 5”, “→ CLR-0004”) serve the same navigational purpose today and convert cleanly into real clickable hyperlinks once Wesley's planned single consolidated Master Archive (Section 12 below) exists as one linked document — that's the natural point to add real hyperlink infrastructure, not before.

### Status vocabulary

Reuses the Authorities Archive's existing status tags throughout (🕒 Locked, 🟢 Strong reconstruction, 🔵 Current proposal, 🟡 Candidate, ⚪ Historical/superseded, ❓ Needs verification, 🟠 Unresolved) rather than inventing a parallel vocabulary.

## 1. Project Genesis

Earliest known naming history (Part 1): Cobblemon — The Living World; Cobblemon: Resonance of the Living World; Cobblemon: Reawakening; Resonance; Living World; Project Riispawn (internal codename) → settled on Cobblemon: Ecological Resonance (C.E.R./E.R.), with the ER-as-“Emergency Room” thematic coincidence embraced rather than avoided.

Documented origin of the reconstruction project itself, worth preserving here specifically since it's the reason this whole archive set exists: an accidental “retry” click mid-conversation with ChatGPT erased roughly half of the established project history. The archive reconstruction effort (Parts 1–14, Authorities, Interaction, Supplemental, and now this Change Log) exists specifically to make sure that never costs the project anything again.

## 2. Version Ledger

Honesty note: the project never had formal numbered software releases, so this ledger does not manufacture version numbers that didn't exist. Development Stages are used instead until Wesley establishes an actual versioning scheme.

| Stage | Description |
| --- | --- |
| Genesis | Earliest restoration/Cobblemon concept, naming still in flux |
| Affinity Development | The 18-Affinity/World-Trainer Affinity system introduced and refined |
| Foundation | Major systems established: Resonance, Synthesis, Materials, Legendary Domains, Ball architecture |
| Reconstruction (current) | Archive-recovery phase — Parts 1–14 compiled, terminology normalized, contradictions resolved, new proposals integrated. Project remains in Foundation/Discovery; implementation has not begun. |

## 3. Change Records

### Integration Sweep — Sept 2026 (post Drive/Apricorn/Audit batch)

Requested by Wesley: check that everything added recently still works together, without running a Modification Sweep — he hasn't finished reviewing the archive himself yet and doesn't want anything unreviewed altered or removed. This sweep is a pure audit: findings are recorded below; nothing was removed, renamed, or restructured except three small additive cross-references (noted as fixed), which add pointers without changing any existing content's meaning.

### Finding 1 (real, unresolved): Genesect Drives and Resonance Drives now share all four elements

Genesect Drives (Past: Douse/Shock/Burn/Chill = Water/Electric/Fire/Ice) and Resonance Drives (Present: Thermal/Hydraulic/Cryogenic/Conduction = Fire/Water/Ice/Electric) cover the exact same four elements under two different names. Part 6's move-examples table (Fire/Water/Electric/Ice/Psychic moves) doesn't specify which tier's Drive a given move actually feeds, which is now genuinely ambiguous rather than just underspecified. This connects directly to the already-open “what determines a Drive's Affinity” question (Part 6, Models 1/2/3) — whichever model gets chosen will likely resolve this overlap as a side effect, so the two questions should be decided together rather than separately. Status: 🟠 Unresolved — flagged, not fixed, per the no-Modification-Sweep boundary.

### Finding 2 (real, unresolved): possible Assimilation extension for Saturation-based fruit/vegetable transformations

White Apricorn→colored Apricorn, fruit→Berry, and Potato→Poisonous Potato are all currently Affinity Adaptation outcomes of Saturation (Part 6/9). None of them currently have an Assimilation-tier version (the Affinity becoming permanently incorporated into the plant's genetic line, e.g. via repeated cultivation or breeding, rather than being present only in the current specimen). This is a plausible, not-yet-decided extension — flagged as a design opportunity, not a gap that needs filling.

### Two safe additive fixes applied (cross-references only, nothing altered)

- Part 9: added a note pointing Resonance Sites' definition to Part 16's new Resonance Site Classes proposal, since Part 9 previously had no sub-categories for Resonance Sites despite this archive's own earlier caution against treating every Legendary site identically.

- Part 2: added a note clarifying that Assimilation (a Stability factor, already locked) and the Fusion compatibility examples (Affinity Relationships) are additive, separate factors — not competing explanations for why a given Fusion is stable.

Checked and found already correctly connected (no fix needed): Part 15's Eevee starter entry already cross-references Part 14's Eevee Conundrum — initially suspected as a missing link, verified present on inspection.

### Redundancy check

Distillation Drive (Poison, industrial material purification) and Ars Elixurum (potion research, magical) were checked against each other given both touch “purification” — confirmed complementary, not redundant: one is a Resonance Machine material process, the other is a separate mod's magical potion system. Worth remembering they're distinct so they don't get accidentally merged later.

### Gameplay loop and complexity checks

The core Explore → Discover → Interact → Generate Resonance → Restore → Unlock → Explore loop remains intact and unbroken by everything added this session. No violations of the Justified Complexity Rule found — the Drive restructure, the Apricorn/Berry/Potato Saturation additions, the Virtue Node structure decision, and the Cobblemon/Pixelmon audit findings all tie into existing systems rather than creating new parallel ones.

Numbered sequentially as CLR-0001 onward. This is a first population covering the most significant changes made during the archive-reconstruction effort — not a complete record of every micro-edit. Earlier F.R.M. actions recorded informally in the Authorities Archive's own change log are folded in here as the first three entries.

CLR-0001 — F.R.M. Adopted for Archive Reconstruction

Tag: ADD

What changed: Claude adopted the Free Reign Mode framework, previously used with ChatGPT, for the archive-reconstruction project

Reason: Design — Wesley's explicit request, with the condition that every discretionary action be logged for his review

Cross-references: → Authorities Archive, Free Reign Mode

Current Status: 🕒 Locked

CLR-0002 — Alpha Pokémon — External Mod Superseded by Native Cobblemon 1.8.0

Tag: REPLACE

Previous state: Project record described Alpha Pokémon as sourced from an external Alpha mod

New state: Confirmed by Wesley: Alpha functionality was absorbed into Cobblemon's base game as of version 1.8.0; no external dependency needed

Reason: Technical — the standalone mod's functionality became redundant once native support existed

Gap/Impact: None — clean supersession, no functionality lost

Cross-references: → Part 10, Section 14

Current Status: 🕒 Locked

CLR-0003 — Material Naming Chain: Resonance Heart → Resonance Core → Resonance Nexus

Tag: RENAME

Previous state: The 10th material family (deep/high-order Resonance) was named Resonance Heart, colliding with the player's own Resonance Hearts progression system

New state: Renamed to Resonance Core, then renamed again to Resonance Nexus after Resonance Core was found to already be historically claimed by a separate ball-specialization concept (see CLR-0004)

Reason: Architectural — naming collision, discovered twice in sequence

Gap/Impact: None — purely a naming fix, no functional change to the material family itself

Cross-references: → Part 3, Section 1; → CLR-0004

Current Status: 🕒 Locked (name still flagged for final confirmation)

CLR-0004 — Resonance Core (Ball Component) Renamed to Attunement Core

Tag: RENAME

Previous state: The ball specialization component (derived from Type Gems) was historically called Resonance Core

New state: Attunement Core — avoids colliding with the broader “Resonance Ball” terminology and with CLR-0003's material

Reason: Architectural — naming collision with Resonance Ball

Cross-references: → Part 5, Section 1; → Part 8, Section 4

Current Status: 🕒 Locked

CLR-0005 — Type Gem Renamed to Affinity Gem

Tag: RENAME

Previous state: Type Gem, inconsistent with the “Affinity-” prefix used by Affinity Fragment and Affinity Essence

New state: Affinity Gem — consistent family naming

Reason: Design — naming consistency across the 11-family material system

Cross-references: → Part 3, Section 1

Current Status: 🕒 Locked

CLR-0006 — Gumball Selector Renamed to Resonance Selection

Tag: RENAME

Previous state: A working placeholder name, Gumball Selector, used for the three-candidate Pokémon-acquisition mechanic before its real name was confirmed

New state: Resonance Selection — confirmed by Wesley as the actual historical term

Reason: Design — correction against a placeholder

Cross-references: → Part 6, Section 5; → Part 9, Section 6

Current Status: 🕒 Locked

CLR-0007 — Memory Echo Renamed to Memory Phenomenon

Tag: RENAME

Previous state: Memory Echo, an earlier stage of the same evolving concept

New state: Memory Phenomenon — confirmed current terminology, paired with Resonance Selection as its counterpart system

Reason: Design — terminology evolution correction

Cross-references: → Part 6, Section 5; → Part 9, Section 6

Current Status: 🕒 Locked

CLR-0008 — Fusion Aberration Naming: Tainted/Corrupted → Fractured/Shadow Fusion, with Rarity Tiers

Tag: RENAME

Previous state: Early brainstorming used “Tainted Fusion” and “Corrupted Fusion”; a later archive pass incorrectly recorded the naming direction backwards

New state: Fractured Fusion (rare Aberration) and Shadow Fusion (extremely rare Aberration) are the confirmed current names; Tainted/Corrupted preserved as historical predecessor terms only

Reason: Design/Architectural — direct correction from Wesley, plus new rarity-tier grading

Cross-references: → Part 2, Section 5; → Part 13, Section 5

Current Status: 🕒 Locked

CLR-0009 — Pokémon Taxonomy Reconciled (5-layer vs. 7-layer models merged)

Tag: MERGE

Previous state: Two competing models existed: a 7-layer draft (this archive) and a 5-layer model (a parallel ChatGPT sweep), disagreeing specifically on whether Shadow and Fractured share one layer or two

New state: Merged model: Species → Form → Phenotype → Ecological State (Distorted) → Resonance Stability (Fusion/Fractured/Shadow, mutually exclusive) → Anomaly/Aberration (Shadow Fusion, Fractured Fusion)

Reason: Architectural — direct reconciliation by Wesley, using the wound/infection and light/dark framing to justify keeping Fractured and Shadow as one Stability axis while giving Shadow Fusion its own Aberration-tier exception

Cross-references: → Part 10, Section 4; → Part 2, Section 5

Current Status: 🕒 Locked

CLR-0010 — Distorted vs. Twisted Forms Resolved

Tag: RESOLUTION

Previous state: Flagged as a possible naming overlap — unclear whether Distorted and Twisted were the same concept

New state: Distorted is the general Ecological State category name; Twisted is its flagship, fully-developed specific case; newly-discovered Fakemon via Resonance saturation is a second case under the same umbrella

Reason: Architectural — direct resolution by Wesley

Cross-references: → Part 9, Section 9; → Part 3, Section 2; → Part 10, Section 4

Current Status: 🕒 Locked

CLR-0011 — Brecher's Cobblemon Fusion — Candidate Promoted to Locked

Tag: PROMOTION

Previous state: 🟡 Candidate/conditional keep — mod inclusion undecided

New state: 🕒 Locked — confirmed as the mechanical basis of the IV Fusion branch

Reason: Project Direction — direct confirmation by Wesley

Cross-references: → Part 2, Section 5; → Part 4, Section 13

Current Status: 🕒 Locked

CLR-0012 — Affinity Attunement vs. Affinity Transmutation Distinguished

Tag: SPLIT

Previous state: A single loosely-defined “non-living Transformative Exposure” bucket, with Resonant Transformation (Part 6) sitting conceptually adjacent but not formally connected to the Affinity Exposure taxonomy

New state: Split into Affinity Attunement (form-preserving compatibility change, e.g. an attuned ball) and Affinity Transmutation (total identity/function change, e.g. a Crafting Table becoming a Ball Workbench) — Resonant Transformation is now Transmutation's confirmed in-game mechanical expression

Reason: Architectural — direct clarification by Wesley

Cross-references: → Part 9, Section 12; → Part 6, Section 6

Current Status: 🕒 Locked

CLR-0013 — Affinity Assimilation Reclassified as an Orthogonal Dimension

Tag: RECLASSIFY

Previous state: Assimilation sat ambiguously as a fourth item alongside Adaptation/Attunement/Transmutation, with no clean slot in the living/non-living decision tree

New state: Assimilation is not a competing branch — it's a separate dimension (incorporation depth) that can accompany any of the three, or occur without visible outward change at all

Reason: Architectural — resolved via dedicated follow-up research

Cross-references: → Part 9, Section 12

Current Status: 🕒 Locked for the classification; 🟡 Candidate for specific mechanics

CLR-0014 — Resonance Purity Resolved

Tag: RESOLUTION

Previous state: Banked term with no established definition

New state: A result classification indicating high-confidence evidence (e.g. a fossil's primary/secondary Affinity and Resonance Signature all corroborating one another)

Reason: Architectural — resolved via dedicated follow-up research

Cross-references: → Part 9, Section 4

Current Status: 🕒 Locked

CLR-0015 — Eeveelutional Resonance Locked as Formal Research Category

Tag: PROMOTION

Previous state: Banked term, informally proposed as a possible future quest/research arc name

New state: Locked as the official name and scope (research category + questline + advancement set) for the entire Eeveelution-related story, with Kazeran Eeveelutions and Synthetic Eevee/Syn. Eevees locked as included branches alongside Extra Eeveelutions

Reason: Project Direction — Wesley: Eevee already carries the flagship Affinity Adaptation role and the family is large enough to earn a properly named home

Cross-references: → Part 13, Section 6; → Part 14 (entire part)

Current Status: 🕒 Locked for the name/scope/branches; 🟡 Candidate for content inside it

CLR-0016 — Titan Pokémon Coined

Tag: ADD

What changed: New term coined for Minecraft-mob-derived boss encounters (Wither, Ender Dragon, Warden, Elder Guardian), replacing the working title “Boss Pokémon”

Reason: Design — avoids colliding with ordinary uses of “boss” elsewhere in the project while preserving the intended pun

Cross-references: → Part 4, Section 11a

Current Status: 🔵 Current proposal

CLR-0017 — Genesis (Mew + Mew) System Added

Tag: ADD

What changed: A Legendary-tier counterpart to Ditto Synthesis, explicitly NOT named Mew Fusion/Synthesis to avoid implying a simple stronger-Ditto mechanic

Reason: Design — gives Mew + Mew a meaningful outcome without letting it bypass the Legendary Recognition pipeline

Cross-references: → Part 2, Section 5

Current Status: 🕒 Locked for the mechanism and no-Legendary rule; 🟡 Candidate for exact outcome weighting

CLR-0018 — White Apricorn, Farmer Path, and AgriCraft Proposed

Tag: ADD

What changed: White Apricorn established as the base form all colored Apricorns adapt from via Affinity Saturation; Farmer/Agriculture added as a candidate Player Path; AgriCraft ReReloaded proposed as its mechanical foundation

Reason: Design — ties Apricorn lore directly into the existing Affinity Exposure framework instead of leaving colors unexplained

Cross-references: → Part 6, Section on Apricorn Ingots; → Part 11

Current Status: 🔵 Current proposal / 🟡 Candidate

CLR-0019 — Mass Attunement / Affinity Reservoir Mechanic Added

Tag: ADD

What changed: Liquid Affinity given a distinct late-game industrial role — bulk-crafting via a drainable Reservoir, separate from single-item Affinity Infusion

Reason: Design — gives Liquid Affinity a genuinely different job from ordinary Infusion, filling out the Late-tier automation stage

Cross-references: → Part 3, Section 1

Current Status: 🟡 Candidate

CLR-0020 — Resonant Transformation & Awakened Machines System Recovered

Tag: ADD

What changed: A full crafting-table-to-workstation transformation system recovered and confirmed via two independent sweeps, including its tie to Affinity Transmutation (CLR-0012) and to the Modular Ball Workbench

Reason: Design — solves the “seventeen near-identical magic tables” mod-bloat problem already on record

Cross-references: → Part 6, Section 6; → Part 8, Section 3

Current Status: 🟢 Strong reconstruction

CLR-0021 — Meaningful Integration Principle Added

Tag: ADD

What changed: New governance principle: connect two systems because there's an articulated reason they should connect, not just because they technically could

Reason: Project Direction — stated directly by Wesley as the discipline for the eventual full reintegration pass

Cross-references: → Authorities Archive

Current Status: 🕒 Locked

CLR-0022 — Change Log Archive Established

Tag: ADD

What changed: This archive itself — a new, permanent, living record of every meaningful project change, separate from the Master Archive's “what is the project” content

Reason: Project Direction — explicit request by Wesley

Cross-references: → Authorities Archive

Current Status: 🕒 Locked

CLR-0023 — Assimilation Locked as a Resonance Stability Factor

Tag: PROMOTION

Previous state: 🟡 Candidate — flagged as speculative, explicitly not overriding the locked Fusion/Fractured/Shadow rules

New state: 🕒 Locked — Affinity Assimilation is confirmed as a genuine contributing factor to whether a Synthesis attempt resolves as Stable. Worked example: a Charizard that assimilated Steel Affinity beforehand is more likely to hold as a stable Fusion with Lucario

Reason: Design — direct confirmation by Wesley

Gap/Impact: None — adds a contributing factor, does not replace or override the existing locked outcome structure

Cross-references: → Part 2, Section 5; → Part 9, Section 12

Current Status: 🕒 Locked for Assimilation's role as a factor; 🟡 Candidate for exact weighting/mechanics

CLR-0024 — The 4 Canonical Resonance Drive Names Recovered and Locked

Tag: RESOLUTION

Previous state: 🟡 Candidate — Thermal/Hydraulic/Cryogenic/Compression sat as illustrative placeholders, with the real 4 names marked as lost/unrecovered

New state: 🕒 Locked — Wesley confirmed these ARE the official names, originally locked with ChatGPT well before the archive-reconstruction project began

Reason: Design/Historical — direct confirmation by Wesley

Gap/Impact: None — the placeholders happened to already be correct; no rework needed elsewhere

Cross-references: → Part 6, Section 3; → Part 3, Section 1

Current Status: 🕒 Locked

CLR-0025 — Part 15 Established: Starting World & Starter System

Tag: ADD

What changed: New Master Archive part covering the six-World concept (original names unrecovered, explicitly not fabricated), the six-Journey and five-World proposals, the full 8-starter roster with reasoning, and starter/world replayability architecture

Reason: Design — substantial new material recovered via dedicated sweep

Cross-references: → Part 15 (entire part)

Current Status: 🟢 Strong reconstruction for the starter roster; 🔴 the original six worlds remain a confirmed gap, not filled

CLR-0026 — One Central Echo Token Confirmed

Tag: RESOLUTION

Previous state: Unspecified whether Memory Phenomenon used one shared token or per-category tokens

New state: Confirmed: ONE central Echo Token, with eligible categories determined dynamically rather than by specialized token type

Reason: Architectural — avoids a proliferation of specialized currencies

Cross-references: → Part 6, Section 5

Current Status: 🕒 Locked

CLR-0027 — Fusion Failure Terminology: Resonance Fatigue Named

Tag: ADD

What changed: The temporary, recoverable consequence of an ordinary failed Synthesis attempt now has a name — Resonance Fatigue — distinct from the Fractured/Shadow outcome classifications

Reason: Design — clarifies that failure has an immediate temporary consequence separate from its permanent classification

Cross-references: → Part 2, Section 5

Current Status: 🕒 Locked for the safety guarantees (no permanent IV/EV/stat loss); 🟢 Strong reconstruction for the term itself

CLR-0028 — Resonance Fossil Structure Fully Specified

Tag: MODIFY

Previous state: Fossils described as having “multiple memory channels” without a specific structure

New state: Primary Affinity restricted to Ground OR Rock; Secondary Affinity and an optional Resonance Signature provide up to two more independent channels; corroborating channels classify as “Pure”; fossils do not grant Affinity directly by default

Reason: Architectural — recovered specific structure via follow-up sweep

Cross-references: → Part 3, Section 1b

Current Status: 🕒 Locked for the structure and no-default-grant rule

CLR-0029 — Restoration Structure Material Signatures Added

Tag: ADD

What changed: Restoring a structure can now produce different results depending on the actual materials used, including hybrid outcomes from mixed materials (e.g. an Obsidian+Sea-Lantern mix producing an Abyssal Tide Shrine, Ghost+Water)

Reason: Design — gives restoration genuine player agency instead of one fixed recipe per structure type

Cross-references: → Part 12, Section 8

Current Status: 🟢 Strong reconstruction for the concept; 🟡 Candidate for exact material-ratio mechanics

CLR-0030 — Resonance Synthesizer vs. Resonance Synthesis Chamber — Naming Discrepancy Flagged

Tag: CONTRADICTION

What was found: Two independent sweeps recovered two different apparatus names for what appears to be the same or a closely related machine

Reason: Architectural — not yet reconciled

Cross-references: → Part 13, Section 2

Current Status: 🟠 Unresolved — flagged for Wesley's direct call rather than either name being silently chosen

CLR-0031 — Resonance Drives Expanded 4→5, Inductive Drive Added, Affinity Tags Assigned

Tag: MODIFY

Previous state: 4 Drives (Thermal, Hydraulic, Cryogenic, Compression), justified by mirroring Genesect's 4 Drives; no Drive covered power generation; no Drive had an assigned represented Affinity

New state: 5 Drives — Inductive Drive added specifically for power generation, paired with Electric Affinity via electromagnetic induction (the real physical process generators use, matching the existing physical-process naming pattern). Each Drive now carries an explicit represented-Affinity tag: Thermal=Fire, Hydraulic=Water, Cryogenic=Ice, Compression=Normal, Inductive=Electric. This is a represented-Affinity tag, not a new naming scheme — the Drive names themselves are unchanged

Reason: Design — Wesley identified a genuine functional gap (nothing generated power) and requested a fix using the existing naming convention

Gap/Impact: None negative — the “stays at 4” framing is revised to “5, expanded deliberately for a specific reason,” not a drift back toward 18

Cross-references: → Part 6, Section 3; → Part 3, Section 1

Current Status: 🕒 Locked

CLR-0032 — Recovered Drives Proposed — Lost Technology via Memory Phenomenon

Tag: ADD

What changed: New proposed system: additional Drives beyond the current 5 exist as genuinely lost technology, discoverable only through the Memory Phenomenon's discovery-gated category system, mirroring this project's own real data-loss history

Reason: Design — Wesley's direct proposal, connecting the real “electric Drive” memory gap to the in-fiction “world remembers” theme

Cross-references: → Part 6, Section 5

Current Status: 🔵 Current proposal — candidate Drives (Distillation/Poison, Resonance/Psychic, Transmutation/Dragon) suggested, none locked

CLR-0033 — Drive System Restructured into Genesis Drives + Resonance Drives (4+4)

Tag: SPLIT

Previous state: A single flat set of 5 Drives (Thermal, Hydraulic, Cryogenic, Compression, Inductive), with Compression's Normal-Affinity pairing not actually matching Genesect's Fire/Water/Ice/Electric theme

New state: Two lore-connected families of 4: Genesis Drives (Compression/Normal, Distillation/Poison, Harmonic/Psychic, Transmutation/Dragon — natural, ancestral, came first) and Resonance Drives (Thermal/Fire, Hydraulic/Water, Cryogenic/Ice, Electric-name-pending — man-made, built by studying the Genesis Drives, faithfully echoing Genesect's real 4 drives)

Reason: Design — Wesley's direct restructure, explicitly tying the two-tier origin story to Mew's own role as the DNA/memory ancestor of all Pokémon (Part 2's Genesis system)

Gap/Impact: None negative — resolves the Compression/Genesect-theme mismatch as a side effect, and gives Electric a proper home instead of needing to be squeezed into the original flat 5

Cross-references: → Part 6, Section 5a; → Part 3, Section 1; → Interaction Archive

Current Status: 🕒 Locked in full — the Electric Drive naming question is now resolved (see CLR-0035)

CLR-0034 — Harmonic Drive — F.R.M. Standing-Authority Rename

Tag: RENAME

Previous state: One Genesis Drive candidate was named “Resonance Drive,” directly colliding with the new family name “Resonance Drives” (CLR-0033)

New state: Renamed to Harmonic Drive (Psychic) — preserves the “Affinity/Resonance refinement” function and Psychic pairing without the name collision

Reason: Architectural — naming collision, resolved under standing pre-authorization

Gap/Impact: None — pure naming fix

Cross-references: → Part 6, Section 5a

Current Status: 🕒 Locked — executed under Wesley's explicit standing authority: “you dont need approval, just change, notify me, and log it.” This is the first use of that specific delegated authority, worth noting as its own small precedent for the Authorities Archive's F.R.M. section.

CLR-0035 — Induction Drive Chosen as the Official Electric Drive Name

Tag: RESOLUTION

Previous state: 🟡 Candidate — open between Conductor Drive and Induction Drive

New state: 🕒 Locked — Wesley chose Induction Drive. The 8-Drive Genesis/Resonance family (CLR-0033) is now fully resolved with no open items remaining

Reason: Design — Wesley's direct final call

Cross-references: → Part 6, Section 5a; → Part 3, Section 1

Current Status: 🕒 Locked

CLR-0036 — Electric Drive Name Reconsidered: Induction → Conductor Drive (final)

Tag: RENAME

Previous state: Induction Drive, per CLR-0035

New state: Conductor Drive — Wesley reconsidered after seeing the full case for both names (Conductor's dual electrical/orchestral meaning matching “energy belongs to me” vs. Induction's tighter consistency with the other 7 process-based Drive names) and chose Conductor

Reason: Design — direct reconsideration, not a correction of an error; CLR-0035 is not invalidated, just superseded by a later decision

Cross-references: → Part 6, Section 5a; → Part 3, Section 1; → CLR-0035

Current Status: 🕒 Locked — Conductor Drive is final

CLR-0037 — Electric Drive Name — Final Answer: Conduction Drive

Tag: RENAME

Previous state: Conductor Drive, per CLR-0036 (itself following Induction Drive, per CLR-0035)

New state: Conduction Drive — a middle-ground name satisfying both prior criteria at once: matches the other 7 Drives' process-noun naming pattern (like Compression, Distillation, Transmutation) while the root word “conduct” still carries the dual electrical/command meaning behind Wesley's original “energy belongs to me” brief

Reason: Design — Wesley's own proposal, confirmed as a real word and locked as the final answer

Cross-references: → Part 6, Section 5a; → Part 3, Section 1; → CLR-0035; → CLR-0036

Current Status: 🕒 Locked — final, no further reconsideration expected

CLR-0038 — Part 16 Established: Cobblemon & Pixelmon Feature Audit

Tag: ADD

What changed: New Master Archive part: full independent Cobblemon 1.0.0→1.8.0 version audit plus Pixelmon comparison, run in parallel with a separate ChatGPT audit and then compared/integrated — same TriSweep-style parallel process used previously

Reason: Design/Technical — Wesley's direct request for a full historical audit, both mods

Gap/Impact: None — both independent passes converged strongly, validating the shared conclusions; ChatGPT's audit added several details (1.2.0 milestone, Move Dex, historical removal precedents, exact Pixelmon version, a priority matrix) folded into Part 16 directly

Cross-references: → Part 16 (entire part)

Current Status: 🟢 Strong reconstruction/research for the audit itself; 🟡 Candidate for all NEW PROPOSALS drawn from it (Ecological Census, Habitat Restoration Score, Resonance Site Classes, and others, Part 16 Section 9)

CLR-0039 — White Apricorn Locked; Fruit→Berry Branch and Poisonous Potato Cycle Added

Tag: PROMOTION

Previous state: White Apricorn was 🔵 Current proposal, one of three considered options

New state: 🕒 Locked. Two additions: other fruit + Affinity Saturation produces Berries (not more Apricorns), giving the Berry item family the same origin story; and a completed two-way Potato cycle — Poison Saturation creates a Poisonous Potato, a Distillation Drive reverses it

Reason: Design — Wesley's direct confirmation and extension

Cross-references: → Part 6, Sections on White Apricorn and Distillation Drive

Current Status: 🕒 Locked for White Apricorn and the Potato cycle; 🕒 Locked for the Fruit→Berry concept, 🟡 Candidate for exact fruit-to-Berry pairings

CLR-0040 — Virtue Node Physical Structure: Custom, Not a Mod (Legendary Monuments evaluated)

Tag: RESOLUTION

What was evaluated: Legendary Monuments (Cobblemon side-mod, JorgaoMC, 3.5M+ downloads) — real and actively developed, but hardcodes one fixed structure per named Legendary with per-player one-time pedestal summons, the structural opposite of C.E.R.'s Virtue-Pool-driven dynamic recognition system. NeoForge support also currently unstable per the mod's own labeling

New state: Custom shrine/nodal structures locked in as the Virtue Node physical interface. Legendary Monuments' structures flagged as a possible future visual/architectural asset source only, logic to remain fully custom regardless. ⚠ STANDING REMINDER, confirmed by Wesley: if this asset-reuse path is ever actually taken, JorgaoMC (Legendary Monuments' creator, with named structure-builders Inazuma and Maxolotl credited for specific structures per the mod page) MUST be credited — this is the Automatic Provenance Crediting principle (Authorities Archive) applied to a specific, named, real case, not just the general rule sitting unused.

Reason: Technical/Architectural — direct incompatibility between the mod's fixed-mapping design and C.E.R.'s dynamic pool/recognition architecture, plus NeoForge stability risk

Cross-references: → Part 13, Virtue Resonance/Resonance Sites

Current Status: 🕒 Locked — custom structures; revisit if a more architecturally-compatible mod appears later

CLR-0041 — Resonance Gateway / Affinity Outbreak System Recovered

Tag: ADD

What changed: A fully-developed system recovered from the source transcripts, sparked by Wesley rediscovering it via an unrelated visual-reference tangent: Z-Crystals redefined as “Affinity Overdrive” (routable into Machines/Restoration Devices/Pokémon/Resonance Apparatus/Gateways), with the Gateway application producing Affinity Outbreaks — regionally-appropriate, aggressive Pokémon events with a full Initiate→Escalate→Resolve→Reward flow, a Controlled-Outbreak-vs-Resonance-Cascade risk model, and per-Affinity event character

Reason: Design — recovered, not new; the source material already listed this among its own foundational concepts

Gap/Impact: None — pure recovery, connects cleanly to already-locked World Balance, Resonance Shock, Terra Shard, Type Plate, and Scanner content without contradiction

Cross-references: → Part 3, Section 1a; → Part 12 (Observatory Convergence proposal)

Current Status: 🕒 Locked as foundational architecture; 🟠 exact Z-State and Outbreak rules remain unresolved (flagged as such in the original source material itself)

CLR-0042 — Resonance Gateway / Affinity Outbreak — Expanded via Independent ChatGPT Cross-Check

Tag: MODIFY

What changed: A second, independent ChatGPT pass over the same source material recovered additional depth CLR-0041 didn't capture: Outbreak-intensity scaling factors, the Gateway's exact fit into the existing Dynamic Spawning chain (as the “Special Event” layer, not a parallel spawn table), a broader Resonance Cascade/world-crisis family, the “break glass in case of emergency” / “resonant ≠ healthy” philosophical anchor, the Resonance Expeditions/Living World Events family connection, and a Restoration Overdrive parallel application

Reason: Design — genuine additional recovery, not a correction; both passes agreed on everything already locked in CLR-0041

Gap/Impact: None — purely additive expansion of the same section

Cross-references: → Part 3, Section 1a; → CLR-0041

Current Status: 🕒 Locked for the framework and philosophical framing; 🟠 exact numbers/formulas remain explicitly unresolved, same as CLR-0041

CLR-0043 — F.R.M. Expanded: Sweep/Audit Creation & Integration Authority

Tag: ADD

What changed: New standing F.R.M. authority: Claude can create new Sweep/Audit types, retroactively redesignate any qualifying existing process as one, and fold any new or previously-unintegrated Sweep/Audit into Full Sweep — all without per-case approval. Also formally locked the definition of “Sweep” itself: any process that analyzes, modifies, categorizes, or otherwise optimizes a field of the project, regardless of whether its name contains the word

Reason: Design — Wesley's direct grant, following naturally from Integration Sweep and the Part 16 Audit both already having been run informally

Cross-references: → Authorities Archive, F.R.M. Permission Set and Sweep Definitions

Current Status: 🕒 Locked

CLR-0044 — Titan Pokémon Two-Stage Encounter Locked

Tag: PROMOTION

Previous state: 🔵 Current proposal — strong name and direction, roster/mechanics explicitly not yet locked

New state: 🕒 Locked — Vanilla Boss Fight → Defeat → Resonance Collapse → Titan Pokémon Revealed → Second Battle (genuine Cobblemon encounter) → Capture/Defeat/Resolution. Confirmed with an explicit Greek-mythology rationale from Wesley: Titans weren't just defeated in the myth, they were sealed away by a newer power — matching the mechanic exactly (defeat the primal form, seal what's revealed into a Poké Ball)

Reason: Design — Wesley's direct confirmation, refining a two-stage idea independently proposed by both Wesley and a parallel ChatGPT pass

Gap/Impact: None — retroactively explains the already-locked “cannot use a normal ball” rule rather than needing a separate justification for it; roster and thematic ties unchanged

Cross-references: → Part 4, Section 11a; → Supplemental Archive Section 4.4 (related but deliberately unlocked tier-hierarchy idea)

Current Status: 🕒 Locked for the two-stage mechanic and name; 🟡 Candidate for exact per-Titan requirements

CLR-0045 — Ecological Apex Pokémon RESOLVED as the Umbrella Classification

Tag: RESOLUTION

Previous state: 🟠 Unresolved — open since early in the reconstruction, whether Ecological Apex Pokémon should unify Territorial/Ancient/Resonance-Saturated/Guardian/Distorted/Shadow into one umbrella, or whether they should stay separate-but-stackable

New state: 🕒 Locked — Ecological Apex Pokémon IS the umbrella; the above are confirmed named subfamilies under it, joined by a new one: Titan (Part 4). Alpha remains a fully separate phenotype axis, unaffected by this resolution — Alpha ≠ Apex still holds

Reason: Design — Wesley's direct confirmation, triggered by deciding Titan Pokémon's place in the taxonomy

Gap/Impact: None negative — frees the previously-blocked Apex encounter-tier hierarchy (was sitting in Supplemental's Provisional Thoughts) to graduate to its real home in Part 7

Cross-references: → Part 7; → Part 4, Section 11a; → Supplemental Archive Section 4.4 (now a pointer only)

Current Status: 🕒 Locked

CLR-0046 — Titan Pokémon Capture Rule Fused & Restricted to Capture Phase

Tag: MODIFY

Previous state: Two separately-worded but non-conflicting versions of the same rule (Claude's and ChatGPT's), never formally merged into one

New state: Fused, with a new restriction from Wesley: the specially-prepared ball/Core can ONLY be used during the capture phase (after Reveal) — not during the vanilla boss fight, closing an exploit path and giving the capture window real narrative weight

Reason: Design — Wesley's direct fusion of both wordings plus a new restriction

Cross-references: → Part 4, Section 11a

Current Status: 🕒 Locked

CLR-0047 — F.R.M. Expanded: Umbrella Term Creation & Family Integration Authority

Tag: ADD

What changed: New standing F.R.M. authority: Claude can create new umbrella/classification terms at its own discretion when a genuine organizing pattern emerges, and place appropriate families/subfamilies under them without per-case approval. Explicit rule: a family can belong to multiple umbrellas simultaneously rather than being forced to pick one — generalizing the exact pattern already locked for Titan Pokémon (under Ecological Apex) and Alpha (its own separate axis)

Reason: Design — Wesley's direct grant, following naturally from CLR-0045's Ecological Apex resolution

Cross-references: → Authorities Archive, F.R.M. Permission Set; → CLR-0045 (the precedent this generalizes)

Current Status: 🕒 Locked

CLR-0048 — F.R.M. Meta-Rule Formalized: New Grants Are Self-Integrating

Tag: ADD

What changed: Explicit standing rule added: any new authority Wesley grants is written into the F.R.M. Permission Set as part of granting it, automatically — not a separate follow-up step. Formalizes a pattern that was already being followed for every recent standing authority (Naming-Collision Auto-Resolution, Sweep/Audit Creation, Umbrella Term Creation)

Reason: Design — Wesley restated this expectation directly, worth locking as an explicit rule rather than an implied habit

Cross-references: → Authorities Archive, F.R.M. section

Current Status: 🕒 Locked

CLR-0049 — Authorities Archive: Master Index of All Permissions & Rules Added

Tag: ADD

What changed: New consolidated index added near the top of Authorities Archive, listing all ~40 permissions/rules/principles established across the document in one flat list organized by topic, each pointing to its full detail — no content changed, purely a navigation/completeness aid confirming everything audited was genuinely already locked somewhere

Reason: Design — Wesley's direct request after an audit confirmed nothing was missing, just not consolidated

Cross-references: → Authorities Archive, Master Index section

Current Status: 🕒 Locked

CLR-0050 — Pre-Share Completeness Audit: Modpack Reference Precedents Added to Part 15

Tag: ADD

What changed: Audit run specifically before Wesley shares the archive with a prospective new team member. Found one genuine gap: research into StoneBlock 4, FTB Quests, FTB-Cobblemon-Quests, FTB Evolution, and ATM10/AllTheMons (done for the Six Worlds hub-mechanic and questline-structure questions) had been discussed at length in conversation but never written into Part 15 as offered. Added as Section 10a — clearly marked as research/precedent, not canon

Reason: Design/Process — completeness check before external sharing

Gap/Impact: None — pure addition; confirms rest of the session's content was already properly filed

Cross-references: → Part 15, Section 10a

Current Status: 🟢 Strong, verified research; not C.E.R. canon

CLR-0051 — Affinity Essence Rescued from “On Hold” — New Verb: Catalyze/Synthesize

Tag: PROMOTION

Previous state: 🟡 Candidate/On Hold for years — “raw Affinity” was never a distinct enough job compared to every other material family's unique verb (Gather/Manipulate/Condense/Control/Anchor/Operate/Overdrive/Attune)

New state: 🕒 Locked — Affinity Essence is the catalytic medium for Resonance Synthesis (Anchor + Resonant Partner + Essence → Synthesis), giving it the missing unique verb: Catalyze/Synthesize. Explicit guardrail locked alongside it: Essence sets the CONDITIONS of a synthesis attempt, it does not directly dictate the Fusion's resulting type (“Fire Essence = Fire Fusion” explicitly rejected as the model)

Reason: Design — Wesley's new proposal, independently confirmed compatible by two separate follow-up research passes, verified to have no prior historical link to Fusion (a genuinely new idea, not a recovered memory)

Gap/Impact: None — directly extends the already-locked Anchor/Resonant Partner mechanic (Part 13) with the material component it was missing, and gives Fractured/Shadow outcomes a more mechanically grounded story

Cross-references: → Part 3, Section 1a½; → Part 13, Section 1

Current Status: 🕒 Locked for the verb, Synthesis role, and catalytic-environment guardrail; 🟠 Unresolved for whether Essence should be 18 Affinity-specific variants, one Neutral Essence, or a two-stage Neutral→Affinity Catalyst system; 🟡 Candidate for Purity tiers and exact obtainment mechanics

CLR-0052 — Affinity Permanence Rule Recovered: Affinity Doesn't Decay, Resonance Does

Tag: ADD

What changed: A real, previously-missing correction recovered from source material: Trainer/Personal Affinity is permanent once earned, full stop. What actually responds to neglect is Active Resonance (can 'cool down' if a type goes unused) and Dormant Affinity (preserved but less efficient until reawakened) \u2014 Affinity itself never decreases. Clarified separately, and explicitly, that this is distinct from World Affinity (Part 1, Section on generation), which DOES decay slowly by default until a late-game Affinity Stabilizer locks it \u2014 the two systems were never contradictory, just easy to conflate since both live in Part 1

Reason: Correction \u2014 Wesley's direct memory check, verified against original source material rather than assumed correct or incorrect

Gap/Impact: Real gap closed: this permanence rule existed in the source all along but had never made it into the archive. The World Affinity decay text (already accurate) was also clarified in-place to remove the ambiguity that caused this question in the first place

Cross-references: → Part 1, Trainer Affinity progression philosophy section

Current Status: 🕒 Locked — explicit design decision, recovered directly from source material rather than reconstructed

CLR-0053 — World Affinity Decay Confirmed (Interpretive Disagreement Resolved)

Tag: RESOLUTION

What was in dispute: A follow-up ChatGPT pass read “World Affinity should never require constant player maintenance” as evidence the decay+Stabilizer mechanic (CLR/Part 1) was never actually locked

Resolution: Checked directly against the full passage: it describes HOW decay should feel (gradual, generation-based, never an immediate punishing drop), not whether decay exists at all — confirmed by an adjacent line stating a Fire Noble's defeat makes Fire “no longer require constant maintenance,” which presupposes maintenance was needed before that point. Wesley's direct call: keep the decay + Stabilizer mechanic exactly as written

Cross-references: → Part 1, World Affinity decay section

Current Status: 🕒 Locked — World Affinity decays slowly by default; a late-game Affinity Stabilizer stops it

CLR-0054 — The Sundering — First Formal Record; Stabilizers Destroyed in the War

Tag: ADD

What changed: First formal archive record of the Sundering (the working-name ancient war/catastrophe, previously only discussed in conversation during a visual-art tangent, never written in). Wesley's direct connective proposal, made immediately upon confirming World Affinity's decay mechanic: the Sundering is what destroyed the Affinity Stabilizers that used to keep World Affinity locked in a restored state — explaining causally why the world is in ruin at game start (decay ran unchecked once the Stabilizers fell) rather than leaving it unexplained

Reason: Design — Wesley's direct proposal, connecting two previously-separate pieces (the decay mechanic and the ancient-civilization/sealed-Domains story payoff) into one coherent event

Cross-references: → Part 1, Sundering lore section; → Part 2, ancient civilization/Domain-sealing story payoff

Current Status: 🔵 Current proposal, genuinely strong — not yet fully locked, but a real and well-connected addition

CLR-0055 — Two-Phase World Affinity Decay Model — Unifies World & Trainer Affinity Logic

Tag: PROMOTION

Previous state: World Affinity decays continuously (~1/day) with the Stabilizer only stopping future decay — read as a single ongoing rule with one exit point

New state: Locked as a genuine two-phase model: Phase 1 (pre-Stabilizer) — the original ~1/day decay applies. Phase 2 (post-Stabilizer activation) — the region's Affinity becomes locked/permanent exactly like Trainer Affinity, and a Resonance-equivalent layer for that region takes over as what can still fluctuate. World and Trainer Affinity now share one underlying logic (permanent core + fluctuating Resonance layer), differing only in whether permanence is default (Trainer) or earned (World, via the Stabilizer)

Reason: Design — Wesley's direct refinement, proposed immediately after the Sundering/Stabilizer-destruction lore (CLR-0054), strengthening that connection further: the Sundering specifically forced every region from Phase 2 back into Phase 1

Cross-references: → Part 1, Two-phase decay model section; → CLR-0052 (Trainer Affinity permanence); → CLR-0054 (the Sundering)

Current Status: 🕒 Locked — this is now the governing model, superseding the flat single-phase decay reading

CLR-0056 — Master Mod Index (M.M.I.) Established; Archive Shorthand Names Added

Tag: ADD

What changed: New dedicated archive created: the Master Mod Index (M.M.I.), tracking every mod's status across four sections — Confirmed (auto-populated whenever a mod becomes 🕒 Locked), Under Consideration (proposed additions), Under Review (proposed/actual removals, including Legendary Monuments), and Custom Creation (confirmed no-existing-mod-covers-this systems, starting with Virtue Node structures). Also added official shorthand names for every archive, matching the M.M.I. pattern: Master Archive=M.A., Authorities Archive=A.A., Interaction Archive=I.A., Supplemental Archive=S.A., Change Log Archive=C.L.A.

Reason: Design/Process — Wesley's direct request, both to centralize mod-status tracking (previously scattered in Part 4 prose) and to standardize archive naming

Cross-references: → Master Mod Index (new document); → Authorities Archive, Archive Structure & Shorthand Names section

Current Status: 🕒 Locked — M.M.I. is now the standing process for mod status going forward

CLR-0057 — Plushlocke Mod Source Corrected: CobbledGacha (Plush-O-Matic), Not “Pokémon Gaucho”

Tag: MODIFY

Previous state: M.M.I. and Part 4 both referenced “Pokémon Gaucho/Plush Machine” as the Plushlocke source, with M.M.I. additionally guessing PokePlushies might be its successor

New state: Corrected directly by Wesley: the actual current source is CobbledGacha's Plush-O-Matic machine (one machine within the broader CobbledGacha gacha-capsule mod). PokePlushies is confirmed as a genuine intentional partner/substitute candidate for the same role, not a guessed replacement

Reason: Correction — Wesley's direct clarification of a mod-identity mistake

Cross-references: → Master Mod Index, Under Consideration; → Part 4, mod list

Current Status: 🟢 Strong reconstruction — both CobbledGacha (Plush-O-Matic) and PokePlushies now correctly tracked as the two real candidates

CLR-0058 — Content Consolidation Principle Established

Tag: ADD

What changed: New standing, discretionary governance principle: when content promoted to its own dedicated document previously shared a section with other material, decide (Claude's discretion) whether the old shared section should be removed entirely (unrelated content, coincidental sharing) or condensed to a brief cross-referencing overview (genuinely related content). Worked examples locked with the rule: Resonance Cores + Balls sharing a section, both later getting own pages — related, keep a condensed overview linking both. Fusion + Balls sharing a section, both later getting own pages — unrelated, remove entirely from both, update all affected documents

Reason: Design/Process — Wesley's direct request, to prevent concepts scattering across the archive as it grows

Cross-references: → Authorities Archive, Content Consolidation Principle section

Current Status: 🕒 Locked — applied going forward whenever content is promoted to its own document; worth a retroactive pass during future Sweeps

CLR-0059 — Content Consolidation Reclassified as a Modification-Type Rule, Tied to F.R.M.

Tag: MODIFY

Previous state: Content Consolidation Principle (CLR-0058) was written as a standalone governance principle, not explicitly tied to F.R.M.'s existing Modification Sweep framework

New state: Explicitly reclassified as a MODIFY-category rule (Change Log's own tagging vocabulary) and cross-referenced into the Modification Sweep's Consolidate step — the F.R.M. Permission Set bullet, the Master Index entry, and the principle's own heading all updated to reflect this. Not a new rule, a correction to where the existing rule properly lives

Reason: Correction — Wesley's direct clarification that this belongs under F.R.M./Modification, not as a free-floating principle

Cross-references: → Authorities Archive, F.R.M. Permission Set; → Modification Sweep section; → Content Consolidation Principle; → CLR-0058

Current Status: 🕒 Locked

CLR-0060 — Full Sweep Initiated: Content Consolidation Applied to Part 4's Mod List (first pass)

Tag: MODIFY

What changed: Part 4's mod table condensed from 3 columns (Mod/Status/Role) to 2 (Mod/Design reasoning) — status and source tracking removed since M.M.I. now owns that exclusively; design reasoning (why each mod fits thematically) kept, since that's genuinely unique content M.M.I. doesn't cover. Applied per the Content Consolidation Principle's “related content → condense + point” branch, not the “unrelated → remove entirely” branch

Reason: Wesley's request to reanalyze/reconstruct the full archive applying all established rules, with Content Consolidation as the newest and most directly relevant

Gap/Impact: This is the first concrete application, not a completed Full Sweep. A genuinely exhaustive pass across all 20 documents for every established rule (Content Consolidation, Justified Complexity, Canonical Terminology Normalization, Meaningful Integration, etc.) is a large undertaking better done incrementally — flagged honestly rather than claiming false completeness

Contradiction flagged: Content Consolidation vs. Archive Preservation Principle: resolved by scoping Consolidation to CURRENT/active duplicate descriptions only — it never touches historical/superseded/rejected material, which Archive Preservation protects unconditionally. No case has actually triggered this conflict yet; noted as the standing resolution if one does

Cross-references: → Part 4, Section 9; → Master Mod Index

Current Status: 🕒 Locked for this specific application; 🟡 Candidate/ongoing for the rest of the archive-wide pass

CLR-0061 — Full Sweep, Part 3: Section Order Fixed + Virtues Consolidated

Tag: MODIFY

What changed: Two real issues found and fixed during the Content Consolidation pass on Part 3: (1) Sections 1a and 1a½ were physically out of order in the document — 1a½ appeared before 1a, reversed from what the numbering implies. Reordered to 1 → 1a → 1a½ → 1b. (2) Part 3's original brief “3. Virtues” section substantially duplicated content since given a full treatment in Part 13. Condensed to keep only the one genuinely unique piece (the Affinity→Resonance Hearts→Virtues→Domain Authority hierarchy quote, not present in Part 13) and pointed to Part 13 for everything else — the “related content, condense + point” branch of Content Consolidation, not full removal

Reason: Full Sweep pass applying Content Consolidation and general document-order hygiene, per Wesley's request to reanalyze the archive

Cross-references: → Part 3, Sections 1/1a/1a½; → Part 3, Section 3; → Part 13

Current Status: 🕒 Locked — both fixes applied; Full Sweep continues incrementally through remaining parts

CLR-0062 — Full Sweep, Batch 2 (Parts 5–9): Two Fixes, One Verified Clean

Tag: MODIFY

What changed: (1) Part 6 had two unrelated sections both numbered “6.” (C.E.R. Material Science, and Resonant Transformation & Awakened Machines) — renumbered the latter to 7, restoring a clean 1–7 sequence. (2) Part 9 Section 11 (Z-Crystal Gateways) was fully subsumed by Part 3 Section 1a's major expansion this session — condensed to a pointer, per Content Consolidation's “related content” branch.

Verified clean, no action needed: Part 9 Sections 6–7 (Resonance Selection vs. Memory Phenomenon; Resonance Machine two-concept resolution) initially looked like possible duplicates of Part 6 content, but are actually unique corrective/analytical material resolving a real naming collision — correctly placed, left untouched

Reason: Full Sweep, applying Content Consolidation and document-order hygiene, per Wesley's ongoing discretion grant

Cross-references: → Part 6, Section 7; → Part 9, Section 11; → Part 3, Section 1a

Current Status: 🕒 Locked — both fixes applied; Sweep continues incrementally

CLR-0063 — Full Sweep Complete (this pass): Remaining Parts 4, 10–16 + A.A./I.A./S.A./M.M.I. Checked

Tag: MODIFY

What was checked: Full structural scan of Parts 4, 10, 11, 12, 13, 14, 15, 16, plus Authorities, Interaction, Supplemental, and the Master Mod Index — section numbering, ordering, and cross-file topic overlap

Findings requiring no action: Two suspected overlaps investigated and confirmed legitimate, not violations: (1) “Marks” appear in Parts 9, 11, and 16 — Part 11 explicitly extends Part 9's base definition rather than restating it, and Part 16 covers a technical-audit angle (Cobblemon's native Mark system) distinct from either. (2) Part 8's ball system and Part 5's earlier ball/Attunement Core content are already properly cross-referenced (Part 8 Section 4 explicitly “confirms Part 5”)

Findings requiring action: None found in this batch beyond what CLR-0060–0062 already fixed (Part 4 mod list, Part 3 ordering/Virtues, Part 6 numbering, Part 9 Z-Crystal section)

Reason: Completes the Full Sweep Wesley requested across all current documents/parts/sections

Cross-references: → CLR-0060, CLR-0061, CLR-0062 (the fixes that came out of this same Sweep)

Current Status: 🕒 This pass of the Full Sweep is complete. Not a claim that the archive is now perfect in perpetuity — future Sweeps remain available as the archive keeps growing, per standing F.R.M. authority

CLR-0064 — F.R.M. Expanded: Multi-Part Task Continuation Authority

Tag: ADD

What changed: New standing authority: once a multi-part task is approved (a Sweep across archive parts, a multi-document pass, etc.), no permission is needed to proceed from one part to the next — continue through the whole scope without pausing between parts. Does not cover genuinely new decision points found mid-task requiring Wesley's actual judgment; those still get surfaced

Reason: Wesley's direct grant, in the context of the ongoing Full Sweep

Cross-references: → Authorities Archive, F.R.M. Permission Set

Current Status: 🕒 Locked

CLR-0065 — Automated Sweeps — Banked, With Moderated Reminder Rule

Tag: ADD

What changed: The idea of Sweeps triggering automatically (schedule/condition-based rather than explicitly requested) is banked — preserved, not adopted, no application decided. Standing reminder rule: Claude may briefly mention this banked idea whenever a Sweep is actually requested/performed, in moderation — not every time, never pushing toward adoption

Reason: Wesley's direct request — keep the idea on file and lightly surfaced rather than either implementing it or losing it

Cross-references: → Authorities Archive, Sweep/Audit Creation Authority section

Current Status: 🟡 Candidate/Banked — not implemented

CLR-0066 — Enhanced Research Branch — New Proposal, Building on Affinity Relationships

Tag: ADD

What changed: New proposed mechanic: deep research in one Affinity can unlock an enhanced research branch into a thematically-related Affinity, using the already-locked Affinity Relationships table (Part 9, Section 3) to determine eligible pairs rather than inventing new criteria. The branch Affinity stays fully standalone — this is an additional unlock path, not a gate or replacement

Contradiction flagged, not resolved: Wesley's own worked example (Fire cannot branch into Grass) conflicts with Fire+Grass being a documented Affinity Relationship. Suggests two different kinds of relationship exist in that table — ecological interaction (Fire+Grass, two forces affecting each other) vs. subset/specialized-form (Water→Ice, ice literally IS water) — and only the second kind may qualify as a valid research branch. Flagged explicitly for Wesley's call, not decided unilaterally

Reason: Design — Wesley's new proposal, genuinely builds on existing locked content rather than needing new infrastructure

Cross-references: → Part 9, Section 3 (Affinity Relationships)

Current Status: 🔵 Current proposal for the core mechanic; 🟠 Unresolved for which specific pairs qualify

CLR-0067 — Enhanced Research Branch — Causal Model Corrected

Tag: MODIFY

Previous state: CLR-0066 assumed Research Branches were derived from/gated by the existing Affinity Relationships table, and flagged a contradiction (Fire+Grass being a documented Relationship despite Wesley excluding Fire→Grass branching)

New state: Corrected: the causal direction runs the other way. Deep research into Affinity A unlocks discovering a logically-SPECIALIZED Affinity B in the world (Water→Ice: ice IS a form of water) — that discovery is what often leads to recognizing a new Affinity Relationship afterward, not the reverse. The two systems are independent: Relationships are broad/inclusive (any logical ecological interaction qualifies, e.g. Fire+Grass), Branches are narrower (require genuine subset/specialization logic). A Relationship existing doesn't require a Branch, and a Branch doesn't require a pre-documented Relationship — this resolves the earlier flagged contradiction, which turned out to be a wrong assumption about causality, not a genuine conflict in the underlying idea

Reason: Correction — Wesley's direct clarification of the actual causal/temporal order

Cross-references: → Part 9, Enhanced Research Branch section; → CLR-0066

Current Status: 🕒 Locked for the corrected causal model; 🟠 Unresolved for exact Branch-eligibility criteria beyond the Water→Ice example

CLR-0068 — Enhanced Research Branches Confirmed: Water→Ice, Grass→Poison, Ground→Rock→Steel

Tag: PROMOTION

Previous state: 🟠 Unresolved which specific pairs qualify, beyond the Water→Ice worked example

New state: 🕒 Locked — three confirmed Branches: Water→Ice (template case), Grass→Poison (many real toxins are literally concentrated plant compounds), and a genuine three-tier chain Ground→Rock→Steel (each step a processed/specialized form of the last). Fire explicitly given no Branch — no clean subset candidate exists among the 18. Bug←Grass and Steel←Electric considered and set aside as Relationship-only, not Branch-eligible

Reason: Design — Wesley's direct confirmation of Claude's recommendations

Cross-references: → Part 9, Enhanced Research Branch section

Current Status: 🕒 Locked

CLR-0069 — New Affinity Relationships: Dark+Ghost, Dark+Psychic

Tag: ADD

What changed: Two new entries added to the Affinity Relationships table (Part 9, Section 3): Dark+Ghost and Dark+Psychic, both grounded in a real logical connection — low-light/liminal perceptual conditions producing both ghost-sightings and psychic-perception claims in folk experience. Explicitly Relationship-only, NOT a Research Branch — none of the three (Dark/Ghost/Psychic) is a specialized form of another the way Ice is a form of Water, so this doesn't qualify under the Branch mechanic's stricter subset-logic standard, even though it's a perfectly valid Relationship

Reason: Design — Wesley's proposal, refined by distinguishing Relationship-eligible (broad, interaction-based) from Branch-eligible (narrow, subset-based) per the model locked in CLR-0067

Cross-references: → Part 9, Section 3 (Affinity Relationships table); → CLR-0067, CLR-0068

Current Status: 🕒 Locked

CLR-0070 — Guardian Syndicate, Resonant Restoration Locked; Affinity Catalyst Model Established

Tag: ADD

Numbering collision, CONFIRMED resolved (Wesley): This Change Log Archive is the original — ChatGPT's parallel archive line started FROM this one as its base, not the other way around. Confirmed directly: ChatGPT's track does not get to set the rules for numbering here. This sequence remains authoritative and continuous; any of ChatGPT's entries worth integrating get NEW numbers in this sequence when they're brought in, never their original ChatGPT-side numbers.

What changed: Guardian Syndicate locked as a faction (protect Pokémon from humanity, even to extremes — defensible motive, indefensible methods). Resonant Restoration locked as the official term for Shadow-Pokémon purification, defined broadly enough to cover ecological restoration generally. Restored Pokémon reward mechanic proposed (Shadow=temporary overdrive, Restoration=permanent stable gain — neither strictly better) to preserve Shadow's significance per Wesley's own flagged concern. Affinity Catalyst locked as its own regular-Fusion mechanic, distinct from IV Fusion's stat catalysts — with/without-Partner behavior, mono-type secondary-or-replace, dual-type primary/secondary selection all locked; two-Pokémon case and Essence↔Catalyst relationship explicitly left open

Reason: Design — confirming and integrating Wesley's decisions from this session plus a parallel ChatGPT conversation

Cross-references: → Part 2, Section 8

Current Status: 🕒 Locked for Guardian Syndicate, Resonant Restoration, and the Affinity Catalyst's core model; 🔵 Proposal for the Restored-Pokémon reward specifics; 🟠 Unresolved for the two-Pokémon Catalyst case and Essence↔Catalyst relationship

CLR-0071 — GPT Update Batch Verified: Overwhelmingly Confirmatory, Not New

Tag: RESOLUTION

What was checked: A ChatGPT-side reconciliation report, plus a Full Sweep Findings doc, an Open Questions doc, and re-uploaded Authorities/Interaction Archives, all cross-checked against this archive's actual current content rather than accepted at face value, per Wesley's explicit request to double-check the “already updated” claims

Findings: Every specific claim checked — Skill Tree (Part 11), Ditto Synthesis (Part 2), curated bosses and region-based danger tiers (Part 4), Crafting Removal (Part 4), the Resonance Heart/Hearts naming collision (Part 4, resolved) — was already genuinely present in this archive, in most cases more developed than ChatGPT's description of it. The Open Questions doc was working from a stale snapshot (only Parts 1–6) and flagged at least one item as open that's already resolved here

Reason: Verification — confirms archive health rather than surfacing new work; strong independent-agreement signal

Cross-references: → Part 11, Part 2, Part 4

Current Status: 🕒 Verified — no action needed on the confirmed items themselves

CLR-0072 — Landmark Build Guide Integrated (Part 17) — the One Genuinely New Item

Tag: ADD

What changed: A practical WorldEdit build guide (World Tree, Restoration Observatory, waterfall valley, floating islands, town, ruins/bridges) recovered from the same ChatGPT batch — the one piece of that batch confirmed genuinely new, not duplicating anything already in this archive. Added as Part 17. Includes exact commands for the Observatory's 18-pillar/pool ring specifically, since that's the one piece of geometry unique enough to this project that no generic tutorial covers it

Reason: Design/Asset — genuine new content, verified non-duplicate before integrating

Cross-references: → Part 17 (entire part); → Part 1 (Observatory)

Current Status: 🟢 Strong reconstruction — practical build reference, not a design decision requiring lock/candidate status

CLR-0073 — Completed Interrupted Work: Affinity Essence Purity (Signal-Consistency) & IV/EV Essence

Tag: PROMOTION

What happened: This work was already approved by Wesley (“yes thats great”) but the file-upload interruption meant it never actually got written into the archive — discovered during a search for missed items. Completed now rather than re-litigated

What changed: Affinity Essence Purity locked as signal-consistency logic (same underlying rule as Fossil Purity): Pristine = a full completed uncorrupted life, Corrupted = a full completed life under Shadow, both reaching the theoretical ceiling the definition already implies. IV/EV Essence locked as the parallel legacy system for IV Fusion, explicitly scoped to stay in IV Fusion's own lane (dropping the earlier Affinity-catalyst overreach), with its own Purity tiers tied to the existing Corrupted Catalyst rather than Shadow

Reason: Completing already-approved work that got interrupted, found via a deliberate search for gaps rather than assumed complete

Cross-references: → Part 3, Section 1a½

Current Status: 🕒 Locked for both systems' core structure; 🟡 Candidate for exact IV/EV catalyst names

CLR-0074 — Three Confirmed Design Threads Given Archive Homes

Tag: ADD

What changed: Themed Teams, the late-game Resonance-as-world-phenomenon revelation, and Paradox/Ultra Beast Domain gating were all confirmed as directions Wesley wants developed. Added as Part 2 Sections 9–11 — tracked with real status rather than left as chat-only discussion, so they don't slip the way the IV Essence work almost did (CLR-0073)

Reason: Design/Process — confirmed direction, full design work still pending

Cross-references: → Part 2, Sections 9–11; → Part 11 (Paradox Pokémon existing detail)

Current Status: 🔵 Confirmed direction for all three; none yet fully designed

CLR-0075 — Reconciliation Closed: Gumball Selector/Memory Echo Confirmed Historical

Tag: RESOLUTION

What changed: The one real conflict from the ChatGPT Reconciliation Report is closed: Wesley confirmed Gumball Selector and Memory Echo are the original, now-outdated terms; Resonance Selection and Memory Phenomenon (Part 6) are current. Locked into Part 6 directly, per the Canonical Terminology Normalization Principle

Reason: Terminology confirmation — Wesley's direct answer to the flagged conflict

Cross-references: → Part 6, Section 5; → ChatGPT Reconciliation Report (item now marked closed)

Current Status: 🕒 Locked — the reconciliation report's only open conflict is resolved. A fresh open-questions/loose-ends pass follows next, per Wesley's request

CLR-0076 — Observatory Variant B Added — Floating Archway, Derived from Actual Moodboard Art

Tag: ADD

What changed: A second Observatory build variant added to Part 17, derived from direct re-examination of the original moodboard images (re-uploaded by Wesley) rather than the text-guide description used for the existing ground-level pillar-ring plaza. Covers a broken floating stone arch with a central light beam and open-air waterfall, a separate interior chamber housing 18 wall-alcove Energy Sockets (one per Affinity, individually lit), and a distinct Resonance Core centerpiece object

Reason: Design/Asset — Wesley re-provided the source images specifically so this could be built from the actual art rather than a secondhand description

Cross-references: → Part 17, Section 9a; → Supplemental Archive, Provisional Thoughts 4.1 (socket-color-lighting mechanic, now given a concrete buildable expression)

Current Status: 🟢 Strong reconstruction — both Observatory variants (ground-level plaza, floating archway) remain valid until a build choice is made

CLR-0077 — Observatory Variant C: Tree-Ring Fusion Proposed

Tag: ADD

What changed: Wesley proposed combining the World Tree and the floating Observatory archway into one structure rather than two separate landmarks. Added to Part 17 as Variant C: the floating ring wraps the Tree's trunk partway up its natural taper (no rescaling actually needed), the ring's light beam and the Tree's energy veins become one shared light source, the interior 18-socket chamber moves inside the trunk itself, the Resonance Core sits where the veins converge, and root buttresses connect down to the ground-level Ritual Plaza — unifying all three previously-separate variants (ground plaza, floating archway, World Tree) into one continuous structure

Reason: Design/Asset — Wesley's proposal, verified against the actual key-art poster reference (a third image, distinct from the two block-concept moodboards) rather than assumed to fit

Cross-references: → Part 17, Section 9b; → Section 6 (ground plaza); → Section 7 (World Tree); → Section 9a (floating archway)

Current Status: 🔵 Current proposal — strong synthesis of the two prior variants, not yet built/tested

CLR-0078 — Full Sweep: Structure Verified Clean, One Stale Cross-Reference Fixed

Tag: MODIFY

What was checked: Section numbering/ordering across all 17 Master Archive parts, full recompile of all 20+ archive files, and duplication risk between the newest additions (Resonant Restoration, Guardian Syndicate, Part 17's Observatory variants) and existing content (Part 9's Shadow/Assimilation sections)

Findings requiring no action: Numbering is clean throughout (no duplicates, correct sub-lettering); all files recompile without error; no genuine duplication found between the newest additions and existing sections — cross-references where they touch related material are appropriate, not redundant

Finding requiring a fix: Supplemental Archive's Provisional Thoughts item 4.1 still cited the Observatory's target home as “Part 12” — stale from before the Observatory's actual location (Part 1) was confirmed during an earlier sweep. Fixed directly (both the heading and body text), leaving the separate, correct reference to Part 12's World Health principle untouched

Reason: Full Sweep per Wesley's request

Cross-references: → Supplemental Archive, Section 4.1

Current Status: 🕒 Fix applied; archive structure verified healthy overall

CLR-0079 — Automated Sweeps Reminder Cadence Made Explicit: Every 3rd Sweep

Tag: MODIFY

Previous state: Reminder rule said “briefly, not on every single Sweep” — moderated but not precisely defined

New state: Explicit cadence: mention the banked idea every 3rd Sweep performed. CLR-0078 (Full Sweep) marked as Count 1 of the current cycle; next mention due at the 3rd Sweep following it. Whoever tracks this should check the Change Log's Sweep-type entries to determine current count rather than guessing

Reason: Wesley's direct refinement — precise cadence rather than subjective moderation

Cross-references: → Authorities Archive, Automated Sweeps section; → CLR-0065 (original banking); → CLR-0078 (Count 1)

Current Status: 🕒 Locked

CLR-0080 — CobbleCuisine Proposed — Candied Berry as Reframed Contest Prize

Tag: ADD

What changed: CobbleCuisine (real, active Cobblemon addon, verified via search) added to M.M.I. Under Consideration. Its Candied Berry catch-rate item proposed as a prize for the already-established Catching Contest type (Part 10) — reframed as a further-Saturated Berry (extending the locked Grass+Saturation→Berry pathway, Part 6) rather than an unexplained flat vanilla buff. Safari Zone, raised in the same discussion, checked directly against the archive and confirmed to not yet exist as a concept — flagged as genuinely new territory rather than assumed to have an existing home

Reason: Design — Wesley's proposal, verified and given a properly-grounded mechanical home

Cross-references: → M.M.I., Under Consideration; → Part 10, Section 7; → Part 6 (Berry/Saturation pathway)

Current Status: 🔵 Current proposal — mod confirmed real; the reframing and Contest-prize placement not yet formally locked

CLR-0081 — Cobbleverse Follow-Up: Mods Confirmed, Level-Cap Gap Flagged, Reference-vs-Reuse Principle Refined

Tag: MODIFY

What changed: M.M.I. updated with confirmed dependencies: Cobblemon Smartphone (box/PC management), Cobbleworks, and two unnamed-pending mods for the Pasture Block plan. Part 10 updated with a confirmed genuine gap: the AllTheMons-style world-wide level-cap/scaling system Wesley recalled discussing was checked directly against the archive and found NOT documented anywhere — only a narrow, unrelated Plushlocke-specific level cap exists. Authorities Archive's existing Reference≠Appropriation principle refined with an explicit distinction: analyzing an implementation's TECHNICAL METHOD is fine for learning; reusing its actual CREATIVE CONTENT (a specific questline, named events) is not, even loosely

Explicitly declined: The Origin Temple/Mew questline was NOT adopted or used as a design template, per Wesley's direct and firm preference — C.E.R. will develop its own original Legendary/Mythical events. IV Candy/Bottle Caps confirmed as already covered by the existing IV Fusion system (Part 4, Section 13), no new work needed

Reason: Wesley's direct corrections and a genuinely important ethics clarification, worth locking as a standing principle rather than a one-off preference

Cross-references: → M.M.I.; → Part 10 (level-cap gap); → Authorities Archive (refined principle); → Part 4 Section 13 (IV Fusion)

Current Status: 🕒 Locked for the refined principle and the mod confirmations; 🟠 Unresolved/flagged for the level-cap system as a genuine design gap

CLR-0082 — Level-Cap Gap Resolved: Three Distinct Cap Systems, Cobbled Levels Verified

Tag: RESOLUTION

What changed: The genuine gap flagged in CLR-0081 is resolved, not by inventing something new but by recognizing three distinct systems that were already independently locked (Hearts+Badges obedience, Part 2; the spawn-weight formula, Part 1) needed one organizing framework rather than a fourth new mechanic: (A) Obedience threshold, (B) Wild level-generation range, (C) Challenge battle cap. Cobbled Levels (real, verified, server-side mod) added to M.M.I. as a strong technical candidate for Cap B specifically, since its Region/Biome/Dimension config plus Pokémon-exclusion list maps directly onto ‘World Affinity drives wild level ranges, Legendaries excluded entirely.’ Platinum Kaizo's enforced-cap idea noted as external inspiration only, not adopted

Reason: Recovery/verification pass — confirmed the core pieces already existed independently and needed organizing, not reinventing

Cross-references: → Part 10 (three-cap framework); → M.M.I. (Cobbled Levels); → Part 2 Section 1 (Obedience); → Part 1 (spawn weight formula)

Current Status: 🕒 Locked for the three-cap distinction; 🟡 Candidate for Cap B's exact technical wiring and any numeric Heart-to-level table

CLR-0083 — Radical Cobblemon Trainers Verified — Real Cap C Implementation

Tag: MODIFY

What changed: Radical Cobblemon Trainers (RCT), a real and separate mod from Cobbled Levels, verified and added to M.M.I. — it implements a working Gym/League-style level-cap progression matching Part 10's Cap C exactly (cap rises only by defeating key trainers in order, over-cap Pokémon locked from EXP, trainers refuse over-cap challengers). Part 10's Cap C note upgraded from a vague ‘Platinum Kaizo inspiration only’ reference to this concrete, verified mod. Explicitly scoped: the cap MECHANISM is a strong candidate; RCT's 1,500+ imported trainers (from Radical Red/Unbound/BDSP) are NOT proposed for reuse, per the reference≠reuse principle — C.E.R. would need its own original trainer roster running on the same mechanism

Reason: Wesley's direct question, verified via search rather than assumed

Cross-references: → M.M.I.; → Part 10, Cap C; → CLR-0081 (reference≠reuse principle); → CLR-0082 (three-cap framework)

Current Status: 🔵 Current proposal — mod and mechanism verified real; not yet formally locked as adopted

CLR-0084 — Illustrative Heart→Level Table Added; “Trainer Level” Explicitly Not Canon

Tag: ADD

What changed: Added the illustrative Resonance Hearts→reliable-Pokémon-level table (1 Heart=Lv.10 through 8 Hearts=Lv.100) to Part 2, Section 1, independently recovered across two separate ChatGPT sweep passes — kept explicitly illustrative/not-locked, consistent with every other numeric table in this archive. Also added an explicit caution: a standalone numeric “Trainer Level” stat was never established as canon anywhere in the source material; what's likely being remembered under that name is the Hearts-driven obedience ceiling (already locked) or the broader Trainer Mastery/progression path (Part 10/11), not an actual separate leveling stat

Reason: Verification/recovery — two independent passes recovering the same table increases confidence it's genuine historical material worth preserving, even while unlocked

Cross-references: → Part 2, Section 1; → CLR-0082, CLR-0083 (the three-cap framework this table feeds into)

Current Status: 🟡 Candidate for the numeric table; 🕒 Locked for the Trainer-Level-is-not-canon caution

CLR-0085 — “Trainer Level” Identified: It's RCT's Cap C, Not a New Concept

Tag: MODIFY

Previous state: CLR-0084 cautioned against reconstructing a standalone “Trainer Level” stat, per ChatGPT's speculation that it might refer to Hearts-obedience or a broader Mastery path

New state: Corrected directly by Wesley: “Trainer Level” simply refers to Radical Cobblemon Trainers' level-cap mechanism (already verified, M.M.I.; already documented as Cap C, Part 10) — specifically its purpose of preventing a player from catching/carrying high-level Pokémon to trivially bulldoze a region before earning that strength through the required progression. No new concept needed; the memory maps directly onto something already locked

Reason: Correction — Wesley's direct clarification, resolving CLR-0084's open speculation cleanly

Cross-references: → Part 2, Section 1; → CLR-0084; → CLR-0083 (RCT/Cap C)

Current Status: 🕒 Locked

CLR-0086 — Mod Research Thread Consolidated: Safari, Buffs, and the Cosmetic Slot Ecosystem

Tag: ADD

What changed: CobbleSafari verified as a strong direct candidate for the Safari Zone gap (Part 10). Cobblemon Buffs and Pokebuffs researched and compared — Cobblemon Buffs proposed as a technical engine for Personal/Trainer Affinity's passive expression (Part 2), given its structural closeness to Affinity's existing type+progression shape. Five Cosmetic Slot addon mods (Pokopia, Cosmetic Forms/Lvnatic, CobblemonMoreCosmetics, Cosmetic Expansion, Comfey Cosmetics) researched and consolidated into one proposal (Part 9, Section 12a): Cobblemon's NATIVE Cosmetic Item system (usable directly, not another creator's content) as a genuine technical path to finally visualizing Affinity Imprinting and Resonance Marks, which currently have no visual expression

Reason: Wesley's ongoing mod-research requests, each verified before being added rather than assumed

Cross-references: → M.M.I.; → Part 9, Section 12a; → Part 2 (Trainer Affinity, Cobblemon Buffs); → Part 10 (Safari Zone, CobbleSafari)

Current Status: 🔵 Current proposals throughout — none formally locked yet, all verified real and genuinely well-matched to existing gaps

CLR-0087 — Cobblemon Cards Placeholder Resolved; Cobblemon: Tents Added

Tag: MODIFY

What changed: M.M.I.'s existing ‘Cobblemon Cards—Not yet sourced’ placeholder resolved with two real candidates: Cobblemon TCG (basic booster packs) and CobbleTCG (more developed, 5,700+ cards). New candidate added: Cobblemon: Tents (SappyEddie) — portable/packable tents, dyeable into 7 colors using Cobblemon Apricorns specifically, which ties directly into the already-locked White Apricorn→colored Apricorn Saturation pathway (Part 6)

Reason: Wesley's ongoing mod-research batch, each verified before adding

Cross-references: → M.M.I.; → Part 6 (Apricorn Saturation)

Current Status: 🟡 Candidates — both verified real, not yet formally locked

CLR-0088 — Five More Mods Researched and Added to M.M.I.

Tag: ADD

What changed: Cobblemon Paintings/PokePaintings (decorative), W's Dusk-souls (Wither Skull source, ties to Titan Pokémon's Wither entry), MobMons (vanilla-mob-as-Fakemon pattern, reference-only), Trainer Accessories (wearable charm buffs), and Cobblemon Cinematic Combat (battle cameras + custom gym system, with a lighter BattleCam alternative also noted) all researched and added as candidates. Confirmed ‘Cosmetic Megas’ is the same mod already logged as Cosmetic Forms (Lvnatic) — no duplicate entry needed

Reason: Wesley's ongoing mod-research batch, each verified before adding

Cross-references: → M.M.I.; → Part 4 (Titan Pokémon/Wither)

Current Status: 🟡 Candidates — all verified real, none formally locked

CLR-0089 — Six More Mods Researched; One Genuinely Strong Find (Fierce Competition)

Tag: MODIFY

What changed: Cobblemon Quick Teams (QoL), Pokeblocks (decorative dolls), Ball Swap Minigame, Ball Stickers, and MC Swords for Honedge Line (added to Part 9's cosmetics pattern alongside Comfey) all added to M.M.I. The standout: Cobblemon: Fierce Competition, cross-referenced into Part 10's Cap C entry as a stronger alternative to RCT — same level-cap-via-key-trainers shape, but built from 5 custom gym leaders and 19 ORIGINAL trainer classes rather than RCT's 1,500+ imported ROM-hack trainers, largely sidestepping the reference≠reuse concern that applied to RCT

Not found: “APs Trophies” did not turn up a verifiable match — flagged for Wesley to clarify the exact name rather than guessed at

Reason: Wesley's ongoing mod-research batch, each verified before adding

Cross-references: → M.M.I.; → Part 10, Cap C; → Part 9, Section 12a

Current Status: 🟡 Candidates throughout — all verified real except the unresolved item

CLR-0090 — Mega Showdown Verified: Still Needed, 1.8-Compatible Release Confirmed

Tag: ADD

What changed: Confirmed Cobblemon has no native Mega Evolution/Z-Move/Dynamax/Gmax/Tera support even in 1.8 (none of 1.8's native additions per Part 16's audit touch battle gimmicks) — Mega Showdown remains necessary if any of these are wanted. Confirmed a dedicated Cobblemon-1.8-tagged release exists (1.1.2+1.8+1.21.1-release, NeoForge+Fabric, published Sept 10 2026) — distinct from an older parallel 1.9.x line still tagged for Cobblemon 1.7.3. Companion addon Navas ZA Megas noted for the newer Legends Z-A Mega forms

Reason: Wesley's direct compatibility question, verified via search rather than assumed

Cross-references: → M.M.I.; → Part 16 (Cobblemon 1.8 audit)

Current Status: 🟢 Strong reconstruction — mod and 1.8 compatibility both verified real

CLR-0091 — Navas ZA Megas Added; Buffs/Tents Confirmed; PC Mod & Minimap Locked

Tag: MODIFY

What changed: Navas ZA Megas added to M.M.I. as its own entry alongside Mega Showdown. Cobblemon Buffs confirmed by Wesley as the correct identification for the earlier 'Pokemon Buffs' question. Cobblemon: Tents moved from Under Consideration to Confirmed — already in Wesley's instance. MoreCobblemonTweaks identified as the likely match for the requested 'PC overhaul with box swaps' mod, with CobblePCEnhanced noted as a lower-confidence alternative. Xaero's Minimap + Xaero's World Map + E19 Cobblemon Minimap Icons locked in as the confirmed minimap choice

Reason: Wesley's direct confirmations and a follow-up mod-research request

Cross-references: → M.M.I.

Current Status: 🕒 Locked for Tents and the minimap choice; 🕒 Locked for the Buffs identification; 🟡 Candidate for the PC mod and Navas ZA Megas

CLR-0092 — Large Mod-Research Batch (~60 names): Several Major Technical Finds

Tag: ADD

What changed: A large batch of mod names researched via grouped searches rather than individually, given the volume. Confirmed and added: PokeStops, Better Pokedex Scanner, Cobblemon Smartphone (which itself resolved several other placeholders — Pokenav, CobbleDollars, Waystones — as confirmed addon integrations), Shadowed Hearts, Simple Pokecenter, Special Fossils, Outbreaks/Mass Outbreaks, and PokeWarden. Cobblemon: Synchro Machine's existing 'Not yet sourced' placeholder resolved with full real detail

Major technical alignments found: Cobblemon PokeWarden is a working implementation of exactly the Warden Titan Pokémon encounter already locked (Part 4, CLR-0044) — directly actionable, not just thematically similar. Cobblemon Outbreaks/Mass Outbreaks are strong candidates for the actual mechanical engine behind the already-locked Affinity Outbreak system (Part 3). Shadowed Hearts provides real working Shadow Pokémon/Purification mechanics directly relevant to Resonant Restoration (Part 2), with GameCube-specific flavor needing C.E.R.'s own reskinning per reference≠reuse. Special Fossils ties directly to the Resonance Fossil system (Part 3)

Explicitly not covered this pass: Given the volume (~60 names), roughly 40+ were not individually verified in this pass — flagged honestly rather than guessed at. A follow-up pass can cover the remainder if Wesley wants it

Reason: Wesley's mod-research batch, verified in groups given volume

Cross-references: → M.M.I.; → Part 4 (PokeWarden/Titan); → Part 3 (Outbreaks, Fossils); → Part 2 (Shadowed Hearts)

Current Status: 🟡 Candidates throughout — several genuinely strong technical matches, none formally locked

CLR-0093 — Pocket Universal Researched; PocketMorph Found as Bonus

Tag: ADD

What changed: Pocket Universal [Cobblemon] confirmed real — a small, actively-developed Fakemon/crossover datapack, added as reference-only per the reference≠reuse principle (specific creature designs are another creator's original work). PocketMorph found incidentally — a more developed alternative to the already-logged Cobblemon: Synchro Machine

Reason: Wesley's mod-research request

Cross-references: → M.M.I.

Current Status: 🟡 Candidates, reference-only for Pocket Universal's creative content

CLR-0094 — ChatGPT Cross-Check: APS Trophies Resolved, Several New Finds, One Real Design Caution

Tag: MODIFY

What changed: A parallel ChatGPT pass independently verified a large overlapping mod set. Cross-checked against this archive and added what was genuinely new: APS Trophies (resolves the previously-unidentified name), CobbleNav, Cobblemon: Pokestop (beta caveat), Villager Overhaul, Cobblemon Home, Secret Base Trainer, Vocalized (1.7-only compat caution), Stamina Reload, Randomizer, Fat Pikachu and Friends, Torterra Cosmetic Trees (added to Part 9's cosmetics pattern), and Raid Den Designs

Real design caution preserved: Cobblemon Home's unlimited cross-world storage flagged as genuine tension with the scarcity/permanence philosophy behind Retirement Protocol and Championship Protocol (Part 2) — not a reason to reject it, but a system-wide compatibility question rather than a simple feature addition. Written directly into Part 2 rather than left only in M.M.I.

Reason: Cross-verification of a parallel research pass, same discipline as every other ChatGPT integration this session

Cross-references: → M.M.I.; → Part 2, Section 4; → Part 9, Section 12a

Current Status: 🟡 Candidates throughout; 🕒 Locked for the Cobblemon Home caution itself

CLR-0095 — Follow-Up Video-List Pass: Most Unknowns Resolved, Four Major System Finds

Tag: MODIFY

What changed: A second ChatGPT pass treated the earlier misspelled video names as search clues rather than exact titles, resolving most of the previous ‘unidentified’ bucket. Confirmed matches for CobbleSafari, Paintings, Dusk-souls, MobMons, and MC Swords for Honedge (all already in this archive — good independent consistency check). New additions: Cobblemon Parts/Refabricated, Storybook Hybrids and Fossil Hybrids (both flagged for overlap risk with Resonance Fusion, reference-only pending differentiation), Cobblemon Fence, Redone Shinies (confirmed Mega Showdown/Navas ZA Megas integration). Comfey Cosmetics corrected with a real compatibility caution (targets an old 24w12a snapshot, not verified against the 1.21.1/1.8 baseline)

Four major technical finds, cross-referenced into their relevant Parts: Cobblemon Expeditions (Part 10/11's Researcher/Ranger paths now have real background-research infrastructure to draw from) and Research Tasks (Part 3's Research pillar, same). Cobblemon Ultra Wormholes and Cobblemon Ultra Space (both cross-referenced directly into Part 2 Section 11's Ultra Beast Domain-gating thread — real working infrastructure for a system that was previously just a confirmed direction)

Still unresolved by both passes: Pokekopia Cosmetics and Haunter Encounter remain unidentified across two independent research passes — treated as genuinely obscure rather than a research failure

Reason: Cross-verification of a second parallel research pass

Cross-references: → M.M.I.; → Part 2, Section 11; → Part 10/11 (Research); → Part 3 (Research)

Current Status: 🟡 Candidates throughout — several very strong technical matches for already-locked design directions

CLR-0096 — Four Names Confirmed via Direct Links; Haunted Encounters Added

Tag: MODIFY

What changed: Wesley provided direct source links confirming Pokopia Cosmetic Forms, Trainer Accessories, and Cobblemon: Research Tasks (already logged, now confirmed with exact project detail). Haunted Encounters newly added \u2014 the actual project behind \u2018Haunter Encounter,\u2019 far more substantial than the name suggested: ghost entities inspired by the Pok\u00e9mon Tower, full-moon behavior, a Silph Scope mechanic revealing true forms into Pok\u00e9mon encounters. Genuinely strong fit for Shadow/sick-world ecology (Part 2)

Reason: Wesley's direct source confirmation

Cross-references: → M.M.I.

Current Status: 🟢 Strong reconstruction for all four — confirmed real, not yet formally locked as adopted

CLR-0097 — M.M.I. Verified Complete; Two Duplicate Entries Cleaned Up

Tag: MODIFY

What changed: Full audit confirmed all 105 mod entries discussed across this entire research thread are genuinely present in M.M.I., not just discussed in chat history — unlike a parallel ChatGPT process that flagged uncertainty about this same question. Two minor duplicates found and cleaned up per Content Consolidation: Trainer Accessories and Pokopia Cosmetic Forms had each been added twice across different research passes, now merged into single entries

Reason: Wesley's direct question about M.M.I. completeness, verified rather than assumed

Cross-references: → M.M.I.

Current Status: 🕒 Verified — M.M.I. is confirmed current and complete as of this check

CLR-0098 — Four More Names Resolved via Direct Links: IV Checker, Cobble Stats, and Two Others

Tag: MODIFY

What changed: Cobblemon Chimeric Shinies, IV Scanner (resolves ‘IV Checker’), Cobblemon Journeys (confirmed as a full modpack rather than a system mod), and CobbleStats (resolves ‘Cobble Stats’) all confirmed via direct source links and added to M.M.I.

Not yet resolved: Four raw Modrinth project-ID links could not be resolved — tooling can only fetch URLs already surfaced in a prior search, and generic ID searches didn't return their pages. Flagged for Wesley to supply page titles directly

Reason: Wesley's direct source links, verified rather than assumed

Cross-references: → M.M.I.

Current Status: 🟢 Strong reconstruction for all four confirmed; four IDs still genuinely unresolved

CLR-0099 — Five More Names Resolved: Analyzer, Pet a Poke, Distortion World, Paleontology, Thufizer

Tag: MODIFY

What changed: Cobblemon Analyzer, Pet a poke, Cobblemon Distortion World, Cobblemon Paleontology, and Cobblemon Thufizer all confirmed via direct source links and added to M.M.I.

Notable finds: Distortion World is substantial and directly relevant to C.E.R.'s existing Giratina/Distortion Domain lore. Thufizer carries a distinct caution beyond the usual reference≠reuse note — it recreates a specific named character from the licensed Pokémon Adventures manga, real copyright exposure, recommend skipping entirely rather than adapting

Reason: Wesley's direct source links, verified rather than assumed

Cross-references: → M.M.I.

Current Status: 🟢 Strong reconstruction for the first four; 🔴 Not recommended for Thufizer specifically

CLR-0100 — Five Compatibility Caveats Added via Cross-Check

Tag: MODIFY

What changed: A parallel ChatGPT pass on the same five mods surfaced real compatibility gaps this archive didn't have yet: IV Scanner, Cobblemon Analyzer, and Cobblemon: Paleontology are all tagged for Cobblemon 1.7.x, not verified against 1.8.0. CobbleStats has 1.21.1 files but its own compatibility section still lists Cobblemon 1.6.1/1.7.0 despite that. Cobblemon Journeys clarified as an old 1.20.1 Forge modpack (Feb 2024), historical reference only, not a current component

Design question preserved: Cobblemon Analyzer vs. IV Scanner raises a real question: should raw genetic info be immediately available, or should Research progressively reveal it? The latter fits the already-locked Discovery Over Prescription principle better — worth deciding deliberately rather than defaulting to whichever mod gets installed first

Reason: Cross-verification of a parallel research pass, same discipline as every other ChatGPT integration this session

Cross-references: → M.M.I.

Current Status: 🟡 Candidates, now correctly flagged with compatibility holds where real

CLR-0101 — Near-Complete Resolution: Loots, Themes, Dungeons, Trials, Ziplines, Megas, Fusion, Bikes

Tag: MODIFY

What changed: Nine more names resolved via direct links: Cobbleloots, CobbleThemes, Professor Porker's Legendary Dungeons, Cobblemon Trials Edition, Ziplines: Rezipped!, Xadok's Megas, Fanmade Form Funfair, CobblemonStarlightFusion, and PokeBike. Catch Indicator also added as a genuine NeoForge-compatible alternative to the Fabric-only Better Pokedex Scanner

Real correction made: Cobblemon Trials Edition's Trial Potion actually applies the Trial Omen effect (intensifying Trial Spawner difficulty/loot), NOT a direct Pokémon level-up as earlier informal sourcing suggested — corrected rather than left standing

Licensed-content cautions: Professor Porker's Legendary Dungeons recreates specific licensed Pokémon scenes/landmarks — reference-only, lighter concern than Thufizer but real. Fanmade Form Funfair notably uses fan designs WITH explicit artist permission — worth noting as a good licensing precedent, opposite of the Thufizer situation

Still unresolved: Lotus Megas and Better Cobblemon Modpack could not be cleanly confirmed this pass — both low-priority (likely a standard Mega addon and a generic modpack respectively)

Reason: Wesley's direct source links, verified rather than assumed

Cross-references: → M.M.I.

Current Status: 🟢 Strong reconstruction for most; 🔴 reference-only caution for Legendary Dungeons

CLR-0102 — Critical CobbledGacha Correction; Lotus Megas Resolved; Future Audits List Established

Tag: MODIFY

Critical correction: CobbledGacha's actual project page identifies itself as ‘CobbledGacha v.3 [Cobblemon 1.7]’ despite having 1.21.1 NeoForge/Fabric builds — 1.21.1 support does NOT mean confirmed 1.8.0 compatibility. This corrects an earlier entry that didn't carry this caveat. C.E.R.'s Gacha concept (cosmetic plushies, not progression) doesn't strictly require this mod either way

Other corrections: CobbleThemes confirmed Fabric-only/client-side. Legendary Dungeons' author has a newer project (Explore Legendary Dungeons) with a NeoForge build, still Cobblemon 1.7.3-tagged. Lotus Megas resolved (previously unconfirmed). Fanmade Form Funfair's license corrected to CC-BY-NC-ND specifically, more restrictive than a simple permission note. StarlightFusion confirmed with an actual Cobblemon 1.8.0-tagged NeoForge build — the strongest compatibility confirmation in this batch. Better Cobblemon Modpack added as external reference/case-study, not a dependency

New section added: ‘Future Integration Audits Needed’ established in M.M.I. — nine structural gaps/conflict-resolution passes consolidated from chat into one real table: the lost original mod list, Pokémon Hunt infrastructure, NPC/faction infrastructure (flagged high priority), Legendary Dungeons/Trials overlap, a Mega Evolution conflict audit, the growing Pokémon-variant ecosystem, a Scanner/Research integration audit, the Global Loot Integration Sweep, and magic/tech roster finalization

Reason: Cross-verification of a parallel research pass; consolidating scattered gap-analysis into a real, findable archive section

Cross-references: → M.M.I.

Current Status: 🕒 Corrections locked; 🟡 audit list is tracked, none of the nine items resolved yet

CLR-0103 — Full M.M.I. Audit: Structure Verified Clean, One Critical Loader Gap Found

Tag: MODIFY

What was checked: Structural audit (duplicates, compile integrity) across all 100+ M.M.I. entries, plus fresh-source spot checks on the highest-stakes items: the actual Confirmed/adopted section (not just candidates) and mods directly tied to already-locked design systems

Structural findings: No duplicate entries, file compiles cleanly — the archive itself is in good structural health

Critical finding: Cobblemon Occupied Pokeballs — already in the CONFIRMED/adopted section — currently shows Fabric-only with no NeoForge build, despite C.E.R.'s target stack being NeoForge. This had no loader caveat before now, unlike most Candidate-tier entries which do. Flagged directly in the Confirmed section as needing real resolution (NeoForge port, Connector, or alternate mod) rather than left silent

Also found: A second, more developed Nuzlocke alternative exists (Cobblemon Nuzlocke & Soul Link, automated Hardcore ruleset + co-op) but requires ‘Routes’ as a hard dependency — noted for awareness, not yet added as a formal candidate given the added dependency chain. Core Cobblemon itself confirmed current (v1.8.0, Sept 6 2026, both loaders)

Reason: Wesley's request for a full cross-source double-check

Cross-references: → M.M.I.

Current Status: 🔴 Occupied Pokeballs loader gap now flagged and needs real resolution before implementation; everything else checked holds up

CLR-0104 — Integration Ideas Cross-Checked: Some Already Architected, Real New Ones Added

Tag: ADD

What changed: A large batch of proposed mod-category integrations checked against the archive first. Several (Create→Resonance Processing, Nature's Aura→Affinity/Restoration Engine) turned out to already have locked architecture (Part 6's creation ladder, Part 12's Nature's Aura/Restoration Engine hierarchy) — good independent confirmation, not new work needed. Genuinely new additions to M.M.I.: the Integration Depth Tiers governance principle (Direct/Indirect/Observational/Social — prevents every mod getting a direct Affinity trigger), Cobbleworkers' Pokémon-type ecological roles, and Hunts→Observatory dynamic field requests. Several more lower-priority candidates logged without full drafting

Reason: Wesley's request to evaluate a large ChatGPT integration-ideas batch, checked against existing architecture rather than accepted wholesale

Cross-references: → M.M.I.; → Part 6 (creation ladder); → Part 12 (Nature's Aura/Restoration Engine hierarchy); → Part 3 (Hunt loop); → Part 10 (atmosphere-before-identity principle)

Current Status: 🕒 Locked for the Integration Depth Tiers principle; 🔵 Current proposals for Cobbleworkers and Hunts/Observatory; 🟡 Candidates for the rest

CLR-0105 — Cobblemon Nuzlocke & Soul Link Held as Genuine Open Candidate

Tag: ADD

What changed: Cobblemon Nuzlocke & Soul Link added to M.M.I. proper (previously only mentioned in a Change Log note). Wesley confirmed he independently identified the same Routes hard-dependency/linear-progression concern before this archive did. Deliberately kept open rather than dismissed — held for future reconsideration, not resolved either way

Reason: Wesley's direct instruction — the concern is real and correctly identified, but the door should stay open in case something changes or a workaround emerges

Cross-references: → M.M.I., near the Confirmed Cobblemon: Nuzlocke entry

Current Status: 🟡 Candidate — explicitly held open, not closed

CLR-0106 — Highest-Priority Gap Substantially Resolved: NPC/Faction Infrastructure Found

Tag: ADD

What changed: Picking up the Future Integration Audits list (M.M.I.): the flagged highest-priority gap, NPC/Trainer/Community infrastructure, is substantially resolved. Cobblemon Trainer Battle Commands (TBCS, by RCT's own author) provides a decoupled trainer-battle command layer explicitly designed to interface with other NPC mods. Easy NPC (7M+ downloads, actively maintained) provides real dialog/custom models AND a genuine faction system — per-NPC faction assignment, scoreboard team sync, hostile-faction targeting — with Cobblemon-specific model variants already supported. Together they cover the trainer-battle and dialog/faction halves of the gap using fully original content, sidestepping the imported-roster concern that applied to RCT alone

Reason: Wesley delegated the choice between continuing mod-verification batches or shifting to the Future Integration Audits list — judged the audit list higher-value given diminishing returns on further verification

Cross-references: → M.M.I.; → Part 10, Section 7 (Factions)

Current Status: 🟢 Strong reconstruction — both mods verified real and well-matched; not yet formally locked as adopted

CLR-0107 — Occupied Pokeballs Loader Gap Resolved; Fabric-NeoForge Bridge Confirmed

Tag: MODIFY

What changed: The Fabric-only gap flagged in the Confirmed section (CLR-0103) for Cobblemon Occupied Pokeballs is resolved: a genuine NeoForge port exists (Jaypixl7), confirmed real via consistent repeat appearances across multiple independent project listings with a growing download count over time. No clean direct URL secured in this pass — flagged for direct lookup. Fallback confirmed for this and any similar future Fabric-only gaps: Sinytra Connector + Forgified Fabric API, the standard bridge combo, already in active use by Cobblemon's own official NeoForge modpack

Reason: Wesley's direct research request, following up on the loader gap this archive itself flagged

Cross-references: → M.M.I.; → CLR-0103 (original flag)

Current Status: 🟢 Strong reconstruction — port confirmed real; exact URL still needs direct lookup

CLR-0108 — Occupied Pokeballs REFORGED URL Confirmed; Bridge-Eligible Mod Principle Locked

Tag: MODIFY

What changed: The exact URL for Cobblemon Occupied Pokeballs REFORGED verified and confirmed real (curseforge.com/minecraft/mc-mods/cobblemon-occupied-pokeballs-reforged) — full feature parity with the original, explicit credit to original author m3till. M.M.I. entry updated to replace the Fabric-only original as the actual Confirmed dependency. The Bridge-Eligible Mod Principle locked into Authorities Archive as standing governance: a 4-step evaluation order (native port → Connector/Forgified Fabric API → alternative → weigh the burden) for any future Fabric-only mod encountered, rather than defaulting to bridging or reflexively dropping a mod just for being Fabric-only

Reason: Wesley's direct source confirmation, plus capturing a genuinely reusable decision framework rather than letting it stay a one-off note

Cross-references: → M.M.I.; → Authorities Archive, F.R.M. Permission Set; → CLR-0107 (prior partial resolution)

Current Status: 🕒 Locked for both the confirmed URL and the Bridge-Eligible Mod Principle

CLR-0109 — Mental Economy Delegation Principle Locked

Tag: ADD

What changed: A real correction to how M.M.I. status language was being applied: ‘Candidate-tier’/‘lower-stakes’ was being read as ‘lower priority,’ which was wrong. Locked as a standing principle: small/cosmetic/QoL mods serve a genuinely necessary function distinct from deep systemic mods — immersion texture and cognitive rest between demanding systems, not filler. Wesley's own framing preserved directly (‘why walk when you can zipline to the emergency,’ ‘everyone loves to play dress up with their Pokémon’). M.M.I.'s Future Integration Audits list updated to clarify its priority ordering is about structural design gaps specifically, not overall mod importance

Reason: Wesley's direct correction — a genuine design-philosophy point worth permanent status, not just a chat aside

Cross-references: → Authorities Archive (new principle); → M.M.I. (reframing note)

Current Status: 🕒 Locked

CLR-0110 — Synergy Combos Section Established in M.M.I.

Tag: ADD

What changed: New M.M.I. section: small/QoL mods now evaluated as combinations, not just standalone, per the Mental Economy Delegation Principle. One confirmed combo (Towers of the Wild Modded + Hang Glider/Paragliders + Waystones — verified as one designed loop, not three separate features) and three proposed combos (aquatic exploration, storage/collection QoL, low-effort combat flow), each built from at least one mod already logged elsewhere in M.M.I.

Reason: Wesley's direct request, building on the newly-locked Mental Economy Delegation Principle

Cross-references: → M.M.I.; → Authorities Archive (Mental Economy Delegation Principle, CLR-0109)

Current Status: 🕒 Locked for the confirmed combo; 🟡 Candidates for the three proposed combos

CLR-0111 — Automated Sweeps Reminder Widened to Every 5th Sweep; Mention-Count Tracker Added

Tag: MODIFY

What changed: Cadence widened from every 3rd Sweep to every 5th, per Wesley's direct request. A second, separate tracker added: a running MENTION-COUNT (how many times the reminder has actually been surfaced to Wesley, distinct from the Sweep-count tracker) so he can keep tally himself. Current mention count: 1 (surfaced once so far, at Sweep Count 3 under the old cadence). Sweep-count tracker also updated: CLR-0078=Count 1, CLR-0103=Count 2, the most recent Full Sweep=Count 3 (already mentioned then); next mention due at Count 5 under the new cadence

Reason: Wesley's direct refinement — wants to track mention frequency himself going forward

Cross-references: → Authorities Archive, Automated Sweeps section; → CLR-0065 (original banking); → CLR-0079 (original 3-cadence, now superseded)

Current Status: 🕒 Locked — both trackers now explicit and separately maintained

CLR-0112 — True Mod Audit/Optimization Sweep: Two Redundancy Clusters Resolved, One Coherence Flag Raised

Tag: MODIFY

What changed: Per Wesley's precise definition (Full Sweep = TriSweep + Optimization Sweep, ensuring both system flow AND thematic coherence, not just checking individual mods), ran a genuine pass on M.M.I. rather than another delta-check. PC Overhaul cluster (4 overlapping mods) resolved: MoreCobblemonTweaks recommended as primary, Cobblemon Home dropped for a real philosophical conflict (not just overlap), CobblePCEnhanced's tier concept kept as inspiration only, Quick Teams deemed too narrow to justify separately. Trainer-architecture cluster (5 overlapping mods) resolved: TBCS+Easy NPC as foundation, RCT dropped (imported roster + redundant), Fierce Competition kept as design inspiration only, Secret Base Trainer and Cinematic Combat both kept as genuinely distinct capabilities, not redundant

Thematic coherence finding: Cobblemon: Vocalized flagged as the clearest 'cool mod, no thematic anchor' candidate in the whole list \u2014 a genuinely novel feature with zero connection to Resonance/Affinity/ecology/restoration, unlike nearly everything else logged. Not rejected, but named explicitly as the kind of addition worth watching for so the list doesn't quietly drift from C.E.R.'s actual identity

Reason: Wesley's precise operational definition of Full Sweep, actually executed rather than described

Cross-references: → M.M.I.

Current Status: 🕒 Locked for both cluster resolutions; 🔵 Coherence flag noted, not a rejection

CLR-0113 — Two New Governance Rules Locked; 54 New Mod Candidates Added; Battle Tower/Format Research

Tag: ADD

Governance: Full Sweep Self-Expanding Registry Rule: Supersedes the prior 'future review types may be added where appropriate' wording. Any newly-created official Sweep/Audit/Review automatically becomes part of Full Sweep going forward, with no manual update step required. Every applicable process must be accounted for on each Full Sweep pass (run, reused, or explicitly marked NOT APPLICABLE) — none may be silently dropped, though UNCHANGED/NOT APPLICABLE remain fully valid outcomes

Governance: M.M.I. No-Redundant-Resuggestion Rule: Addresses a real, recurring problem: external mod-discovery passes kept re-suggesting Malum as 'new' when it was already Confirmed in M.M.I. Standing rule going forward: mods already in M.M.I. must not be presented as new suggestions; genuine updates to an already-logged mod go under a distinct 'Potential Version Updates' heading instead

54 new mod candidates added: Cross-referenced three external discovery passes against M.M.I. per the new dedup rule — only Easy NPC and Malum were already present (both flagged rather than re-added). Genuinely new additions span technology (Replication, Applied Replicatics, Powah, XNet, Integrated Dynamics, Mekanism, PneumaticCraft, RFTools), magic (Hexerei, Iron's Spells 'n Spellbooks + addon, Spectrum, Forbidden & Arcanus), bosses (Mowzie's Mobs, Bosses of Mass Destruction, Bosses'Rise, LAir's Bosses, L_Ender's Cataclysm, Apotheosis), dimensions (Aether, Undergarden, Bumblezone, Astral Dimension, The Beyond, The Bygone, Deeper and Darker, Dimensional Pockets II, Beyond Dimensions, Dimensions & Dungeons, Dimensional Dungeons, Infinite Dimensions, Ad Astra), worldgen (Alex's Caves, Tectonic, Biomes O' Plenty, Dynamic Trees, Oh The Biomes We've Gone, Woodlands: The Core), exploration/storage/QoL (Nature's Compass, Explorer's Compass, Carry On formalized, Sophisticated Storage, Storage Drawers, Functional Storage, Inventory Profiles Next, Amendments), agriculture/ecology (Croptopia, Farmer's Respite, Serene Seasons, Weather2, Alex's Mobs, Naturalist), and research/civilization (Patchouli, Theurgy, Integrated Tunnels, Integrated Terminals, MineColonies, Industrial Foregoing, Ender IO, Logistics: Automation)

Battle Tower and battle-format research: Cobblemon Battle Tower confirmed real and richly developed — the 'Holo Battle Tower' is a craftable block, not worldgen. Real dependency conflict flagged: it requires RCT + Mega Showdown, and RCT was already dropped from the trainer-architecture cluster (CLR-0112). Double/Triple/Multi-battles confirmed NATIVE to Cobblemon itself (1.6.0+), not a missing feature needing a mod. Cobblemon Trainer Doubles found for default-Doubles configuration but shares the same RCT dependency conflict. Cobblemon QoL added as a dependency-free multi-battle fix/QoL companion

Reason: Wesley's consolidated governance clarification plus three external mod-discovery passes plus two direct research requests

Cross-references: → Authorities Archive (two new rules); → M.M.I. (54 new entries + battle tower/format research)

Current Status: 🕒 Locked for both governance rules; 🟡 Candidates throughout the mod additions; 🔴 RCT dependency conflict flagged, not resolved

CLR-0114 — Sweep/Audit/Review Registry Built — Answers 'Is Everything Present?' Honestly

Tag: ADD

What changed: Direct verification against Authorities Archive, prompted by Wesley re-asking whether full sweep-family coverage actually existed: it did not. Sweep List, Archive Reconstruction Sweep, Editorial Integrity Sweep, Final Formatting/Consistency Audit, and Compatibility Sweep were all completely absent as formally named entries, despite Archive Reconstruction and Compatibility Sweep-type work having been performed repeatedly and informally throughout this whole session. A real registry table now exists in Authorities Archive listing all 16 sweep-family members with honest status per entry — already-locked ones cross-referenced to their full definitions, genuinely new ones defined for the first time, informally-present ones (Canonical Terminology Normalization, Cross-Referencing) indexed so they aren't lost

Reason: Wesley's direct question, now properly answered with verification rather than assumption — this is also the first real application of the Self-Expanding Registry Rule locked one turn earlier

Cross-references: → Authorities Archive (new Sweep/Audit/Review Registry section)

Current Status: 🕒 Locked — registry now exists and matches the rule that created the obligation to build it

CLR-0115 — RCTApi Correction; Battle Tower + TBCS/Easy NPC M.L.I. Proposal

Tag: MODIFY

Correction: Earlier flags on Cobblemon Battle Tower and Cobblemon Trainer Doubles conflated two different things by the same author (hd42): RCTApi (a separate, independent, lightweight trainer/battle-management library) and the full Radical Cobblemon Trainers mod (the one with the imported ROM-hack roster, dropped per CLR-0112 for reference≠reuse reasons). Battle Tower and TBCS both depend only on RCTApi — no actual conflict. Trainer Doubles genuinely does depend on RCT's own roster specifically — that conflict stands

M.L.I. proposal added: Wesley proposed giving trainer challenges physical presence — teleport + spawn a visible trainer with a random team, instead of a pure battle-GUI flow. Weighed pairing directly with Battle Tower vs. building a separate custom structure; recommended the custom-structure path to preserve Battle Tower's own identity intact. Made newly feasible by the RCTApi finding: a custom C.E.R. structure could use TBCS (same RCTApi foundation Battle Tower itself runs on) + Easy NPC (visible model/dialogue/faction identity) + teleport/spawn scripting + an original team-pool, without touching Battle Tower's internals or reinstating RCT's actual imported content

Reason: Wesley's proposal, verified against real technical detail rather than assumed

Cross-references: → M.M.I. (both corrected entries); → Part 10, Section 7

Current Status: 🔵 Current proposal for the Trial Chamber concept, not yet built; 🕒 Corrections locked

CLR-0116 — RCT Restored (Never Actually Dropped by Wesley); Full Sweep Before Weekly Limit

Tag: MODIFY

Critical correction: RCT was incorrectly treated as a confirmed-dropped decision in CLR-0112 — Wesley never approved that. TBCS+Easy NPC was only ever meant as a suggested addition to evaluate ALONGSIDE RCT, not a replacement for it. RCT restored to Confirmed status: it's foundational infrastructure for real dependent addons already in M.M.I. (Cobblemon Trainer Doubles depends on it directly; Battle Tower and TBCS both build on the related RCTApi library from the same author). Correction propagated everywhere it had spread — the trainer-architecture cluster entry, Battle Tower's entry, Trainer Doubles' entry, and both paragraphs in Part 10 discussing the Battle Tower M.L.I. proposal

Full Sweep run: Modification/Mod Audit layer: all files verified compiling clean; one real duplicate found and fixed (Malum had two separate M.M.I. entries, merged into one). CLR sequence verified continuous through CLR-0115, no gaps. Integration/Bank layer: searched the full archive for any remaining stale 'RCT dropped' language after the correction — none found; every remaining reference is the corrected version, not a lingering unfixed one

Reason: Wesley's direct correction, plus a consolidation pass ahead of the weekly usage limit so the archive is in a clean, reviewable state

Cross-references: → M.M.I. (trainer cluster, Battle Tower, Trainer Doubles, Malum); → Part 10, Section 7 (both paragraphs); → CLR-0112, CLR-0115 (both partially superseded by this correction)

Current Status: 🕒 Locked — RCT Confirmed, correction fully propagated, structural sweep clean

CLR-0117 — Pre-Limit Consolidation: Stale Duplicate Removed, Pokémon Hunt Backend Resolved

Tag: MODIFY

What changed: Cobblemon Smartphone's stale duplicate placeholder removed (the real entry was already resolved earlier; a leftover 'exact name TBD' stub had survived alongside it). Cobblemon Hunt placeholder resolved: Cobblemon PokeHunt confirmed real — server-side automatic/manual capture hunts, configurable reward bundles, a genuine backend candidate for the already-planned Pokémon Hunts system. Compatibility hold noted (built for Cobblemon 1.6.1, not yet verified against 1.8.0)

Reason: Wesley's request for a final consolidation pass ahead of the weekly usage limit

Cross-references: → M.M.I.

Current Status: 🟢 Strong reconstruction for PokeHunt; duplicate cleanly removed

CLR-0118 — Reintegration Sweep: One Genuine Gap Found, One New Status Tag Adopted

Tag: ADD

What was checked: A parallel ChatGPT pass proposed resurrecting ~18 'dead' concepts (Twisted Pokémon, Regional/Local restoration, Pokémon ecological roles, Resonance Synthesis's Stable/Rejected/Corrupted outcome taxonomy, Affinity Essence, Legendary Recognition/Domain Authority, the material-family unique-verb rule, Paths, Contests/Rallies, Reintroduction, the 19th Observatory slot, and more). Cross-checked each directly against this archive rather than trusting the framing

Result: The overwhelming majority were already locked or strongly developed here, not dead at all — confirmed by direct grep across the Master Archive, not assumption. Only ONE genuine gap found: Positive Resonance Phenomena, the positive-valence counterpart to the already-existing 'UNSTABLE RESONANCE DETECTED' Resonance Expeditions trigger. Added as a proper Reintegration Candidate in Part 3 — successful sustained restoration can itself trigger a discovery-framed event, closing a real asymmetry (crisis-side events already had a home, success-side didn't)

Governance addition: 🟣 Reintegration Candidate adopted as a new formal status tag (Authorities Archive) — distinct from a plain new proposal because it names what specifically changed in the surrounding architecture to make an old, previously-shelved idea newly viable

Reason: Wesley's request for a genuine cross-check and integration pass, not a review-and-forward of the external document's framing

Cross-references: → Authorities Archive (new status tag); → Part 3 (Positive Resonance Phenomena)

Current Status: 🕒 Locked for the new status tag; 🔵 Current proposal for Positive Resonance Phenomena itself

CLR-0119 — Full Redundancy Sweep — Every Archive File, Clean Result

Tag: MODIFY

Scope: All 26 archive files checked: 17 Master Archive parts, Authorities Archive, Change Log Archive, M.M.I., Interaction Archive, Supplemental Archive, Protocol/Reconciliation/Missed Questions trackers, and the standalone Cobblemon Deep Dive document

Structural checks: M.M.I.: zero duplicate entries. Change Log: zero duplicate CLR definitions (the earlier raw count of repeated CLR-numbers was entirely legitimate cross-references from other entries, verified directly). Full compile check across all 26 files: clean, no errors

Content-level check: Systematic script-based comparison of every substantial paragraph (200+ characters) across all files: zero near-identical duplicated paragraphs found anywhere in the archive

Concept-level spot checks: The highest-redundancy-risk concepts (Twisted Pokémon across 5 files, Legendary Recognition across 5 files, the material-family verb table, the Status Tag Legend) all verified as properly single-sourced with legitimate cross-references pointing back to one canonical home — not duplicated explanations

Tracker files: missed_questions.js checked for stale entries now resolved elsewhere (Affinity Essence, Titan Pokémon, Twisted, RCT) — clean, no stale references found

Reason: Wesley's direct request for a comprehensive redundancy sweep across every archive file

Cross-references: → All archive files (verification pass, no content changes required)

Current Status: 🕒 UNCHANGED — a clean sweep result is itself a valid and meaningful finding, not a failure to find something

CLR-0120 — Parallel Redundancy Sweep Cross-Checked: Confirms CLR-0119, One Wrong Claim Corrected

Tag: MODIFY

What was checked: A parallel ChatGPT redundancy sweep flagged ~15 areas as needing consolidation. Verified each directly against the archive rather than accepting the framing

Result: The overwhelming majority were already fully resolved, several with MORE nuance than the parallel document captured: the ecological hierarchy (18 Affinities\u2192Relationships\u2192Emergent States\u2192Balance\u2192Biodiversity\u2192World Health) already locked and explicitly NOT meant to become extra player-facing bars; Affinity Essence already has its locked verb (Catalyze/Synthesize), not 'provisional'; Resonance Core/Attunement Core already has a fully documented naming history and clean role split; the Resonance Heart/Resonance Hearts naming collision was already actively resolved through two rename iterations (Resonance Heart\u2192Resonance Core\u2192Resonance Nexus), not an unaddressed collision; native Type Gems already confirmed as the used system, no separate ER Type Gem system exists; the Alpha/Apex/Titan/Guardian taxonomy is already exactly the layered, consolidated structure proposed, and already 🕒 Locked

One real correction found: The parallel document recommends REMOVING Cobblemon: Ride On! as redundant with native 1.8.0 riding. This is wrong — already verified earlier this session that native riding covers a curated list of specific species only (10 as of 1.8.0), not all Pok\u00e9mon, while Ride On! offers broader datapack-configurable rideability. Confirmed this archive already has it correct: Ride On! remains logged in M.M.I.'s Aquatic Exploration synergy combo, not removed

Reason: Wesley's request to assimilate a parallel redundancy sweep, verified rather than merged wholesale

Cross-references: → CLR-0119 (the full redundancy sweep this confirms); → M.M.I. (Ride On! status, already correct)

Current Status: 🕒 UNCHANGED across the board — no file edits required, this pass confirms existing state rather than finding new gaps

CLR-0121 — Ride On! Formally Confirmed Kept, With Deliberate Species Curation

Tag: MODIFY

What changed: Wesley confirmed the earlier redundancy flag on Cobblemon: Ride On! was his own call, made before native 1.8.0 riding's actual scope (10 curated species only) was known. Now formally added to M.M.I. as a Confirmed entry: keep Ride On!, and deliberately customize which additional species get designated as rideable through its datapack config, rather than accepting a default roster — an intentional curation decision

Reason: Wesley's direct confirmation following the earlier correction

Cross-references: → M.M.I.; → CLR-0120 (where the correction was first identified)

Current Status: 🕒 Locked for keeping the mod; 🟡 Candidate for the exact species roster, not yet chosen

CLR-0122 — Loot Sweep and Editorial Integrity Sweep Run — First Time Either Has Been Formally Performed

Tag: MODIFY

Loot Sweep findings: Checked every loot source (Cobbleloots, Occupied Pokéballs, ruin/structure loot, fossils, Titan/Apex resolution rewards, Memory Phenomenon outcomes) against the Loot Identity Rule. Result: genuinely strong compliance already — Regional Occupied-Ball Loot (Part 8) explicitly ties location to both ball type and species; Fossils are explicitly framed as 'snapshots of history, not loot' (Part 3); Memory Phenomenon deliberately keeps its rare-Pokémon outcome genuinely rare specifically to avoid competing with Resonance Selection as a better loot box (Part 6) — a real redundancy already avoided by design, not by accident. One genuine gap found: Per-Player Discovery Loot compliance has never been explicitly verified for any of these systems in a multiplayer context — flagged as an open verification item, not confirmed either way. Mod-level redundancy risk (Cobbleloots + Occupied Pokéballs + structure/fossil/boss loot never getting one joint pass) remains tracked in the Future Integration Audits list, unresolved

Editorial Integrity Sweep findings: First formal run ever on this archive. Checked: duplicate consecutive words (zero found), double-spaces within actual prose content (zero found, after excluding code-indentation false positives), common typos (zero found), Pokémon accent consistency (one unaccented instance found, but it's a direct quote of Wesley's own casual phrasing — correctly preserved, not an error), C.E.R. abbreviation consistency (100% consistent, zero unpunctuated instances). Result: genuinely clean — the incremental, careful construction approach used throughout this whole session appears to have prevented editorial drift rather than requiring a separate cleanup pass to catch it after the fact

Reason: Wesley's direct request to run both sweeps flagged as genuine gaps

Cross-references: → Authorities Archive (Loot Identity Rule); → Part 8 (Regional Occupied-Ball Loot); → Part 3 (Fossils); → Part 6 (Memory Phenomenon); → M.M.I. (Global Loot Integration Sweep tracker entry)

Current Status: 🕒 UNCHANGED for Editorial Integrity — clean result confirmed; 🟠 Unresolved for Per-Player Discovery Loot verification specifically, newly flagged by this pass

CLR-0123 — Per-Player Discovery Loot Gap Resolved: Lootr + Cobbleloots

Tag: MODIFY

What changed: The Per-Player Discovery Loot verification gap flagged in CLR-0122 is resolved. Wesley's technical solution confirmed via direct verification: container loot (chests/barrels/shulkers — ruins, structures, dungeons, fossil sites) is handled by Lootr, newly added to M.M.I. (massively established, 137M+ downloads, current 1.21.1 NeoForge). Poke Ball-style loot (Cobbleloots) is handled by its own infinite-uses (-1) setting, which makes a loot ball per-player as a direct consequence \u2014 corrected and expanded in M.M.I. with the precise mechanism (randomizeAfterUse toggle, optional per-player cooldowns), more nuanced than a simple on/off flag. A companion mod, Shared Lootr, also found and logged \u2014 reverses the per-player default for containers that should intentionally stay communal

Reason: Wesley's direct technical clarification, verified rather than accepted at face value

Cross-references: → M.M.I. (Cobbleloots entry updated, Lootr added, Global Loot Integration Sweep tracker entry updated); → CLR-0122 (where the gap was first flagged)

Current Status: 🕒 Per-Player Discovery Loot rule compliance CONFIRMED for both loot families. One piece of the broader Loot Sweep still open: a joint overlap/balance pass across Cobbleloots + Occupied Pokéballs + structure/boss loot together, not yet done

CLR-0124 — Three Major New Proposals Added: Replication Matter, Megastone Attunement, Specimen System

Tag: ADD

Replication Affinity Matter Framework: 18 World Affinities proposed as genuine custom Replication (M.M.I.) matter types — Affinity becomes literal matter the world's material system understands, not just a stat. Replication's 6 remaining custom-matter slots deliberately left RESERVED (not filled) for non-Affinity phenomenon/state matter — candidates named but not locked: Corruption (Shadow research), Instability (Fractured research), Resonance, Memory, Life, Creation. Worked example: Shadow Fire research could resolve to a real Fire+Corruption matter signature instead of needing a whole separate invented currency

Blank Keystone → Megastone attunement: Mega Evolution's Keystone stops being crafted from a recipe and becomes something earned: attuning a Blank Keystone during a Pokémon's Full Resonance state permanently imprints that Pokémon's specific signature, becoming its Megastone. Reframes Mega Evolution as a relationship achievement. Deliberately left open: species gating, X/Y-variant determination, location/ritual requirements

Specimen system (Retirement Protocol expansion): Donated retired Pokémon become Cobblemon-to-Item Research Specimens, processed in a Replication Terminal for weighted-random research discoveries based on actual Matter Yield/Matter Profile (size/mass/condition/Nature/form/state all affect contribution, not a flat per-species value). Five-tier specimen taxonomy (Environmental/Biological/Remnant/Historical/Legacy) as distinct research categories, not a rarity ladder. Resolves the Nuzlocke-exclusivity gap: normal mode gets its own high-value specimen path via a reframed Ghost-mob addon (residual Resonance imprints of Pokémon that died outside the player's knowledge, rare Remnant Specimen drops) rather than either being locked out or soft-forced into Nuzlocke mechanics. Starting specimen proposed as a starter-choice-determined tutorial mechanism. Explicit scope guardrail preserved: generates information TOWARD resources, not resources directly — not a duplication backdoor

Reason: Wesley's extended design session, consolidated directly into the archive rather than staged in a separate handoff document, since this thread already is the Claude archive

Cross-references: → Part 6 (Replication Matter, Megastone); → Part 2 (Specimen system, Retirement Protocol)

Current Status: 🔵 Current proposals throughout — conceptually well-developed and consistent with already-locked systems, none mechanically implemented yet

CLR-0125 — Replication Matter Framework: Two Missing Pieces Added

Tag: MODIFY

What changed: Wesley flagged that a specific document's detail hadn't fully made it into the CLR-0124 integration. Direct check confirmed the core concept was captured but two specifics were genuinely missing: (1) the fuller worked-example table beyond the single Fire+Corruption case — Fractured Water=Instability, Resonant Psychic=Resonance, ancient fossil=Memory, living restoration=Life, artificial Resonance tech=Resonance+Creation; (2) the player-facing 'Research Signature' presentation idea, where the player never sees raw Replication matter types at all — they see a readout like 'Research Signature: FIRE / CORRUPTION' instead, keeping the matter-type registration as pure implementation infrastructure. Both added to Part 6

Reason: Wesley's direct verification request, checked rather than assumed already complete

Cross-references: → Part 6; → CLR-0124 (original integration)

Current Status: 🔵 Current proposal, now fully captured

CLR-0126 — Replication Matter Framework: Three More Missing Pieces Found and Added

Tag: MODIFY

What changed: A second verification pass on this same document found three more genuine gaps: (1) the Essence-as-concentrator refinement — Affinity Essence reframed as a container/concentrator for the 18 Affinity matter types themselves (Fire Affinity Matter → Fire Essence) rather than needing its own arbitrary matter category to serve as Fusion's catalyst; (2) the explicit reserved-slot design constraint/test question, worth keeping as a standing rule for evaluating any future 6th-slot candidate; (3) 'Discovery' as a 7th named candidate for the reserved slots, previously missing from the candidate list (6 candidates were recorded for 6 slots, but the source material lists 7, deliberately not trimmed to fit). All three added to Part 6

Reason: Wesley's continued direct verification against the source material — second gap found on the same document after the first pass already caught two items

Cross-references: → Part 6; → Part 3 (Affinity Essence's Catalyst role, now cross-referenced); → CLR-0124, CLR-0125 (prior integration passes on this same proposal)

Current Status: 🔵 Current proposal, now fully captured across three verification passes

CLR-0127 — Replication Matter Framework: Multi-Signature Mechanic and Two Companion Mods Added

Tag: MODIFY

What changed: Third verification pass on the Replication Affinity Matter proposal found two more genuine gaps: (1) the multi-matter-signature-per-item mechanic — a single item/specimen can carry multiple matter types with different weights simultaneously (e.g. 20 Affinity + 5 Living + 2 Resonance), which is what makes the two-axis Affinity+Phenomenon research grammar mechanically real rather than just naming; confirmed current on the actual target stack (KubeJS 2101.x, NeoForge 1.21.1). (2) Two companion mods for managing matter values at scale — Replication Extended Registry and Replicated Integration — added to M.M.I., both directly relevant to assigning the 18 Affinity matter values across many existing items without hand-editing Replication's own data

Reason: Wesley's continued verification against source material — fourth gap-finding pass across this same proposal thread

Cross-references: → Part 6; → M.M.I.; → CLR-0124 through CLR-0126 (prior integration passes on this proposal)

Current Status: 🔵 Current proposal, now fully captured across four verification passes

CLR-0128 — Four More Gaps Found Across This Session's ChatGPT Document Series

Tag: ADD

Replication-as-research-instrument philosophy (Part 6): The core reframe distinguishing Replication from a generic infinite-resource machine — it's a research instrument qualifying legitimate reproduction, not a duplicator. Includes the knowledge-progression ladder (UNKNOWN→IDENTIFIED→STUDIED→CHARACTERIZED→REPLICATION POSSIBLE→STABLE→REFINED, where the player's UNDERSTANDING levels up, not a machine tier), the Replication Fidelity concept (first successful replication isn't guaranteed equivalent to the original, giving a reason to keep researching post-unlock), and three explicit scope boundaries: Replication ≠ Synthesis, replication failures aren't automatically Shadow/Fractured, and Pokémon replication is a separate, much harder frontier than material replication

Extreme Synthesis anomalies (Part 2): Six candidate names for ultra-rare Synthesis outcomes beyond the normal taxonomy (Impossible Synthesis, Persistent Rejection, Recursive Synthesis, Multi-Synthesis, Domain Intrusion, Temporal Synthesis) — none locked, explicitly kept as discoveries rather than progression requirements. Flagged the terminology-collision risk against the event system's own 'Anomaly' (Living World Events), which needs its own resolution once one of these gets a final name

Standalone Ecological Resonance scope note (Authorities): Brief distinction worth preserving: 'Ecological Resonance' as a concept is broader than C.E.R. specifically — a possible future non-Pokémon derivative project, not an active one. Scope clarity only, no design content

Reason: Wesley's continued direct verification against the ChatGPT document series — fifth+ gap-finding pass this session, consistent with the established pattern of genuinely dense documents rewarding a second look

Cross-references: → Part 6; → Part 2; → Authorities Archive

Current Status: 🔵 Current proposals/candidates throughout, none locked

CLR-0129 — Blank Keystone Attunement: Ceremony Sequence Added (Final Pass on This Document)

Tag: MODIFY

What changed: Final targeted check on the same ChatGPT document series (re-uploaded for a last verification pass) found one remaining genuine gap: the proposed 7-step attunement ceremony sequence (Full Resonance → Keystone placed in apparatus/shrine → Pokémon present → Resonance detected → Keystone reacts → signature imprints → transforms into Megastone) and the confirmation flavor text ('RESONANCE STABILIZED. ATTUNEMENT COMPLETE.') as a tone reference point. Added to Part 6

Reason: Wesley's request to confirm this document was fully processed, checked directly rather than assumed complete from prior passes

Cross-references: → Part 6; → CLR-0124 through CLR-0128 (prior integration passes on this same document series)

Current Status: 🔵 Current proposal, now fully captured — this appears to close out this particular document series

CLR-0130 — Full Scrutiny Pass on Remaining ZIP Contents: One Real Gap Found

Tag: MODIFY

Scope: Applied the same level of scrutiny to the remaining unexamined ZIP contents (C_E_R_A.zip, C_E_R_source_Files.zip) as previously applied to claimed-modified files — the ~100,000-line raw reconstruction-plan documents (pt1-3), the actual KubeJS EcoRe JavaScript example, and a second Cobblemon Deep Dive copy

Method: Frequency-scanned capitalized multi-word terms across the combined reconstruction documents and cross-checked each unfamiliar one against the archive, rather than reading linearly

Result: Overwhelming confirmation of existing coverage — Project Riispawn, Resonance Shock, Fracture Ball, Apricorn Ingot, Dynamic Spawning, Battle Hall all already present. The actual KubeJS script matched already-documented design exactly (Cosmic Nexus Key recipe identical to what's locked in Part 5). The second Deep Dive file was confirmed to be a duplicate of this archive's own document, not separate content

One genuine gap found and added: Cobblemon Boosters (M.M.I.) — server-side timed rate boosters (Catch/Experience/Shiny/Spawn Bucket), explicitly flagged in the source material itself as ‘confirmed discussed, exact configuration not recoverable.’ Added with that same honest caveat, plus a real design-tension flag: server-wide timed boosts sit awkwardly against D.O.P. and no-power-creep philosophy, worth evaluating as an event/festival tool rather than a standing setting

Reason: Wesley's request to apply full scrutiny to the previously-deprioritized remaining ZIP material

Cross-references: → M.M.I.

Current Status: 🟢 Strong reconstruction for Cobblemon Boosters; this appears to close out the ZIP-scrutiny effort with nothing further outstanding

CLR-0131 — Cobblemon Boosters Reframed as Temporary Amplification System

Tag: MODIFY

What changed: Resolves the design-tension flag from CLR-0130. Rather than a standing server setting (which sat awkwardly against D.O.P./no-power-creep), Boosters is reframed as C.E.R.'s dedicated system for TEMPORARY amplification — the short-lived counterpart to the project's permanent systems. Slots into the existing progression stack as the one missing piece: Affinity (long-term relationship) → Resonance (deeper interaction) → Resonance Aura (observable signature) → Type Gems/Liquid Affinity (crystallized/stored Affinity) → Resonance Hearts (permanent progression) → Fusion/Synthesis (permanent structural alteration) → Research (understanding/recording), with Boosters filling 'temporarily intensifying an existing phenomenon' specifically. Likely best gated to specific triggers (Restoration Festivals, Living World Events) rather than a raw timer, though that gating isn't locked yet

Reason: Wesley's follow-up with ChatGPT's integration proposal, directly answering the concern already flagged in this archive

Cross-references: → M.M.I. (Cobblemon Boosters entry); → CLR-0130 (original flag)

Current Status: 🔵 Current proposal — the systemic placement is sound, the exact trigger/gating mechanism not yet designed

CLR-0132 — Pre-Implementation Consolidation: Two Open Questions Resolved, Bank Sweep Run Clean

Tag: MODIFY

Legendary Attunement Core collision resolved: Confirmed via the actual KubeJS implementation script (verified earlier this session): the Legendary Attunement Core (Personal Affinity Slot 5 unlock item) is a DIFFERENT item from the ball-component Attunement Core family (Part 5/8) — a naming collision, not a shared family member, same shape as the already-resolved Resonance Heart case. Rename recommended for the Slot 5 item before implementation. Resolved in both Part 5 and Part 8

Affinity Essence variant structure resolved: Previously flagged as an open three-way choice (18 variants / single Neutral Essence / two-stage system). Now resolved via the Replication Matter Framework (Part 6): Essence's locked role as a concentrator for Affinity matter (Fire Affinity Matter → Fire Essence) only actually works as 18 Affinity-specific variants — the other two options would contradict the mechanic rather than being stylistic alternatives. Locked in Part 3

Bank Sweep run: Scanned for terminology collisions across common item/system-naming patterns (Core, Attunement, Essence, Shard, Nexus, Signature) given two real collisions surfaced this session. Result: clean — no further genuine collisions found; one near-miss (Resonance Nexus vs. Cosmic Nexus Key) checked directly and confirmed sufficiently distinct

Reason: Wesley's request for a final consolidation pass ahead of implementation testing — prioritized questions that were actually blocking/ambiguous for implementation rather than any open item

Cross-references: → Part 3 (Essence); → Part 5, Part 8 (Legendary Attunement Core)

Current Status: 🕒 Locked for both resolved questions; 🕒 UNCHANGED for the Bank Sweep — a clean result

CLR-0133 — Implementation Readiness Dossier Created (Scoped Response to Parallel Sweep Proposal)

Tag: ADD

What changed: A parallel ChatGPT proposal for a 15-sweep pre-implementation package was evaluated on its merits rather than run wholesale. Philosophy adopted (lock rules/prototype mechanisms/don't prematurely lock implementation; GO/PROTOTYPE/DECIDE/BLOCKED classification). One factual correction made: the proposal's flagship contradiction example (Genesect Drives vs. Resonance Drives) is stale — already fully resolved as a locked three-tier lineage, not an open contradiction. New standalone document created: CER_Implementation_Readiness_Dossier.docx, covering (I) a real GO/PROTOTYPE/DECIDE/BLOCKED classification across 15 major systems, (II) a genuine Multiplayer State Ownership Matrix surfacing four real undetermined questions (Research sharing, Restoration attribution, Legendary Recognition scope, Faction reputation scope), (III) the Implementation Kill-Switch list, adopted from the source proposal with light editing

Deliberately not run: Terminology Collision Sweep (already run as Bank Sweep, CLR-0132), and re-litigation of already-resolved decisions (Affinity Essence, Legendary Attunement Core) — redundant motion the exercise itself was meant to avoid

Reason: Wesley's go-ahead to run the sweep as seen fit, following an honest evaluation of the parallel proposal rather than uncritical execution

Cross-references: → CER_Implementation_Readiness_Dossier.docx (new standalone document); → CLR-0132 (prior consolidation pass this same day)

Current Status: 🕒 Locked as a reference document; the four Matrix '?' rows are genuinely open and worth a direct decision before multiplayer testing specifically

CLR-0134 — Replication Architecture: Four More Genuine Additions (Matter/Knowledge/Permission, Three Roles, Non-Replicable List, Weighted Discovery)

Tag: MODIFY

What changed: Confirmed via double-check that the earlier document-upload issue was resolved once pasted as text. Cobble Boosters portion of the response confirmed already fully captured (and further developed) by CLR-0131's temporary-amplification reframe — nothing new there. The expanded Specimen/Replication architecture, however, contained four genuinely new pieces not yet in the archive, added to Part 6: (1) the Matter/Knowledge/Permission gating framework — all three must align before production happens, not a single linear research bar; (2) Replication's three distinct roles (Investigation → Experimentation → Production), with Production explicitly the latest and most constrained, not the default; (3) an explicit non-replicable list (living Pokémon, Legendaries, unique Resonance phenomena, Domain-bound materials, singular historical artifacts, unstable anomalies) as a hard boundary; (4) the Discovery Pool's weighting logic made explicit — evidence-driven, not flatly random, which is what makes a well-studied specimen meaningfully better without the game needing to say so

Reason: Wesley's direct request to double-check the resolved text-paste, cross-checked against the archive rather than assumed already covered

Cross-references: → Part 6; → CLR-0124–CLR-0129, CLR-0131 (the Replication/Specimen thread this extends)

Current Status: 🔵 Current proposal, genuinely well-developed now across this whole thread

CLR-0135 — Two Final Small Gaps Closed — This Document Series Now Fully Exhausted

Tag: MODIFY

What changed: This was the same document series already processed across CLR-0124 through CLR-0134 (seven prior integration passes), re-pasted as text after several failed document-upload attempts. Direct re-verification against the archive found the overwhelming majority already captured — confirmed by name-check rather than assumed. Two small genuine gaps remained: (1) the Matter Yield calculation SHAPE (Base Species Factor × Size/Mass Modifier × Matter Compatibility × Research Modifier) — the general concept was already locked, but not this specific multiplicative structure showing two individuals of the same species can yield differently; (2) Nature influencing what Cobblemon Snap's behavioral research actually observes. Both added to Part 2

Honest note on scope: The vast majority of this re-paste (the reintegration tier rankings, the post-Reintegration development rundown, the Research↔Replication philosophy, the Ghost/specimen mode-distinction, the archive-reconciliation meta-discussion between ChatGPT and Claude) was either already locked in this archive or was about a separate AI-to-AI archive management process rather than C.E.R. design content, and was not re-processed a second time

Reason: Wesley's request to double-check text that previously failed to upload as documents

Cross-references: → Part 2; → CLR-0124 through CLR-0134 (the seven prior passes on this same thread)

Current Status: 🔵 Current proposals, now genuinely exhausted across eight total verification passes

CLR-0136 — Two-Tier Scanner Design Locked — Scanner/Research Integration Audit Resolved

Tag: ADD

What changed: The pending Scanner/Research system integration audit is resolved. Two-tier design locked in Part 3: Tier 1 (native Pokédex + Move Dex) is the always-available baseline C.E.R.'s research-gating logic builds on directly, deliberately kept minimal since it hasn't made its own design decisions to fight against. Tier 2 (Better Pokedex Scanner's actual capabilities — environmental reads, variant/aspect handling, Occupied Pokéball scanning) becomes an unlockable research reward rather than free-by-default information, resolving the tension between BPS's reveal-everything design and D.O.P.'s gated-reveal philosophy by making that reveal the earned outcome instead of the default state

Bridge-Eligible Mod Principle check run: No native NeoForge port of BPS exists (confirmed still Fabric-only, re-checked Sept 2026). Sinytra Connector + Forgified Fabric API remains the only path to its actual feature set. A native NeoForge alternative (Cobbledex) was found but doesn't replicate BPS's specific standout features, so it isn't a clean substitute — bridging BPS is the current recommendation, flagged for revisit if the bridge proves unstable in practice

Reason: Wesley's direct request to design a way to use both the native scanner and BPS without losing either, run through the standing Bridge-Eligible Mod Principle

Cross-references: → Part 3, Section 4; → M.M.I. (Scanner/Research audit entry, Better Pokedex Scanner entry); → Authorities Archive (Bridge-Eligible Mod Principle)

Current Status: 🕒 Locked for the two-tier design itself; 🟡 Candidate for exact unlock threshold/research requirement

CLR-0137 — Cobbledex Added as Formal M.M.I. Entry (Secondary Option)

Tag: ADD

What changed: Cobbledex, previously only mentioned in passing during the two-tier Scanner design work (CLR-0136), given its own formal M.M.I. entry. Explicitly marked as a secondary/fallback option specifically for the two-tier Scanner design — the native NeoForge alternative to bridging Better Pokedex Scanner, should that bridge prove unstable in implementation testing. Noted honestly as a real capability downgrade, not a drop-in replacement

Reason: Wesley's direct request to formalize the note

Cross-references: → M.M.I.; → Part 3, Section 4 (two-tier Scanner design); → CLR-0136

Current Status: 🟡 Candidate, held in reserve

CLR-0138 — Major Find: Cobblemon Pokedex Network Resolves an Open Multiplayer Question

Tag: ADD

Major find: Cobblemon Pokedex Network confirmed real, native NeoForge 1.21.1 AND Fabric, actively maintained (updated Sept 13 2026). Provides genuine shared server-wide Pokédex discovery — one player's catch/scan becomes available to all players scanning the same species afterward, plus catch statistics and First Discovery attribution (who caught a species first, and when). This directly resolves one of the four genuine '?' rows in the Implementation Readiness Dossier's Multiplayer State Ownership Matrix (Research/discoveries: shared or per-player) — a real technical implementation now exists to build against, and First Discovery attribution ties naturally into C.E.R.'s already-locked 'the world remembers' philosophy

Also checked from the same batch: BetterDexRewards confirmed wrong ecosystem (Pixelmon-only, not installable) — concept kept as inspiration only. Fix Cobblemon Pokedex Range Settings confirmed real and small (fixes a genuine native scan-range config bug). Project Lazuli for Cobblemon confirmed real but a different category entirely (battle-balance rework, not a scanning tool) — noted for awareness, not evaluated further. A search for 'Pixelmon Pokedex Scanner' confirmed the same wrong-ecosystem pattern as BetterDexRewards — Pixelmon-branded scanner mods exist but aren't usable here

Reason: Wesley's direct links, verified rather than assumed

Cross-references: → M.M.I.; → CER_Implementation_Readiness_Dossier.docx (Multiplayer State Ownership Matrix updated)

Current Status: 🟢 Strong reconstruction for Cobblemon Pokedex Network — genuinely worth serious consideration; others logged at appropriate confidence levels

CLR-0139 — Project Lazuli Deep Dive: Real Compatibility Risk Found, Audit Scope Widened

Tag: MODIFY

What changed: Full deep dive on Project Lazuli for Cobblemon. Confirmed genuinely interesting (Showdown battle-balance rework built on Mega Showdown, over 1,100 edited files, broad platform support including NeoForge, actively maintained) but with a real, author-acknowledged compatibility risk: it directly edits Pok\u00e9mon species files rather than using species_additions, and must load after every other Cobblemon-related datapack \u2014 both genuine concerns given C.E.R.'s own extensive planned species-touching work. Documented incompatibilities with three other mods found and logged. M.M.I. entry fully rewritten with these findings

Audit scope widened: The existing 'Mega Evolution ecosystem conflict audit' (Future Integration Audits list) renamed and widened to 'Mega Evolution / Showdown battle-data ecosystem conflict audit' \u2014 Project Lazuli added to the same bucket as Xadok's Megas/Lotus Megas, since the real risk isn't Mega-specific content colliding, it's the whole Showdown/species-data layer these mods all share

Reason: Wesley's direct request for a proper deep dive following the earlier passing mention

Cross-references: → M.M.I. (Project Lazuli entry, widened audit entry)

Current Status: 🟡 Candidate, folded into the existing audit rather than evaluated standalone

CLR-0140 — Real Progress on the Mega/Showdown Conflict Audit — Not Just Re-Flagged

Tag: MODIFY

What changed: Deep dive requested on the Mega Evolution/Showdown ecosystem conflict audit rather than leaving it as another re-flag. Four genuine findings: (1) Mega Showdown's current listing states it 'includes all the megas that exist' — several separate Mega addons may now be partially/fully redundant with the base mod, needs direct verification before assuming any are still needed. (2) Navas ZA Megas' own documentation confirms the conflict risk is real and maintainer-acknowledged ('DO NOT mix this with other Mega packs — Conflicts will happen'), not speculative. (3) Mega Showdown maintains an official 'Known Incompatible Addons' tracking document — a real authoritative source to check directly. (4) A genuine technical solution pattern found: Mega Showdown: Extra Megas! (new M.M.I. entry) resolves ID collisions via a naming-suffix convention, purpose-built for compatibility with Navas ZA Megas — a real precedent for keeping multiple Mega sources coexisting rather than being forced to pick one

Navas ZA Megas status update: Confirmed the original creators stopped updating and deleted their Discord; the project was explicitly handed to MSD's own moderators as a transitional measure until full absorption into MSD itself — this is officially temporary infrastructure, not a permanent fixture, worth knowing before building anything that depends on it long-term

Reason: Wesley's direct request to push this audit forward with real sources rather than another surface-level flag

Cross-references: → M.M.I. (audit entry, Navas ZA Megas entry, new Extra Megas entry)

Current Status: 🟡 Candidate throughout — genuine progress made, not yet fully resolved (still needs the direct roster-overlap check against MSD's current Mega list)

CLR-0141 — Project Lazuli Vetoed as a Dependency (Full Analysis, Independent Verdict); Drive Project Naming Clarified

Tag: MODIFY

Project Lazuli verdict: Full critical analysis completed rather than accepting a parallel 'adopt as C.E.R.'s battle-expression layer' proposal at face value. VETOED as a wholesale dependency for three real reasons: (1) its species-file-editing behavior directly collides with C.E.R.'s own extensive planned species-touching work (Fusion, Twisted, Fakemon, regional forms) — a load-bearing risk, not a minor caveat; (2) scope mismatch — C.E.R. needs a Mega mechanical substrate, Lazuli is a complete rebalance of nearly the entire battle system, meaning adoption would outsource an entire creative pillar rather than borrow one mechanism; (3) it remains an actively-shifting, explicitly-labeled 'Preview Version' external dependency, a poor fit heading into a near-final implementation pass. APPROVED as credited design-philosophy inspiration only (its 'real niches over flat power-creep' philosophy, its Mega-as-alternative-not-upgrade framing) and as visual/structural reference for a from-scratch C.E.R. Mega roster — not as an installed dependency. Mega Showdown alone remains the correct substrate for the Blank Keystone → Megastone mechanic

Drive Project naming clarified: Genesis Drive Project confirmed as the specific in-world name for the modern research effort reviving Drive technology as a whole (rediscovering Genesect Drives, engineering Resonance Drives, inventing Genesis Drives) — distinct from 'Genesis Drives' as just the Future-tier material name. Added to Part 6; the underlying three-tier Past/Present/Future structure itself was already fully locked and needed no change

Reason: Wesley's explicit instruction to analyze rather than integrate on sight, with standing permission to veto even large proposals

Cross-references: → M.M.I. (Project Lazuli entries fully rewritten, conflict audit entry updated); → Part 6 (Drive Project naming)

Current Status: 🔴 Rejected as a dependency (Project Lazuli itself); 🕒 Locked (design-philosophy credit note, Drive Project naming)

CLR-0142 — Portal-GUI World Selection Mechanic Identified: FTB StoneBlock Companion

Tag: ADD

What changed: Wesley clarified the specific mechanic he remembered was distinct from the physical Garden of Stone hub already researched — a GUI screen appearing on portal entry to choose a starting world, confirmed present in ATM10: To The Sky and FTB OceanBlock 2. Direct research into FTBTeam's own GitHub identified the real mod: FTB StoneBlock Companion. Confirmed real technical mechanism (custom portal block, team-based dimension creation, KubeJS-configurable generation/starting structure, Java-level GUI/portal logic)

Practical limit found: This specific mod cannot be installed in C.E.R. — FTBTeam's own documentation explicitly recommends against using it outside the pack it was built for, and its license is all-rights-reserved/visible-source. Searched for a general-purpose, currently-maintained 1.21.1 equivalent — none found; the closest comparable precedent targets Minecraft 1.7.10. Conclusion: this mechanic is confirmed custom-mod territory for the eventual Six Worlds selection system, not something to keep searching for an installable version of

Reason: Wesley's direct clarification and follow-up research request

Cross-references: → Part 15, Section 10a (added directly alongside the existing StoneBlock 4/FTB Quests precedent research)

Current Status: 🟢 Strong, current, verified research — not C.E.R. canon, available precedent for when the Six Worlds mechanic gets its real design/implementation pass

CLR-0143 — Home World → Starter Portal Concept Locked; Outbreak Leak Rate Tied to Existing Spawn/Population Mechanics

Tag: ADD

What changed: Wesley's simplified hub concept confirmed buildable: shared home world (the Observatory) → starter selection → a single portal sends the player to their chosen starter world, using pre-built fixed dimensions (not FTB's per-player procedural generation) plus a KubeJS GUI plus per-player persistent data linking the portal to the chosen world. This directly explains the Outbreak mechanic's Pokémon source — they leak through the same portal link back to the player's own starter world, not from nothing

Affinity-scaled leak rate: Wesley's refinement: Outbreak leak rate should scale with Affinity concentration in the linked starter world rather than being a flat chance. Connected directly to two already-locked mechanics rather than inventing a new system — the Final Spawn Weight formula (Part 1) and the Twisted-to-official gradual population-shift table (Part 3, Section 2). A starter world's own Affinity level can drive both leak rate and which population mix (Twisted vs. official) is currently leaking through, using the same underlying numbers

Reason: Wesley's direct design refinement, tied to existing archive mechanics rather than treated as standalone

Cross-references: → Part 15 (Home World portal concept, added directly after the FTB StoneBlock Companion research); → Part 1 (spawn weight formula); → Part 3, Section 2 (Twisted population shift table)

Current Status: 🔵 Current proposal, genuinely coherent with already-locked mechanics; exact leak-rate curve not yet designed

CLR-0144 — Six-World Count Confirmed Intentional (1/3 of 18 Affinities)

Tag: MODIFY

What changed: The count of six starter worlds — previously treated as an illustrative/candidate number — confirmed by Wesley as deliberate: exactly 1/3 of the full 18 World Affinities. Gives the player a genuinely meaningful starting choice (six real options) while deliberately reserving the other 12 as content to discover or unlock later, rather than opening with all 18 and diluting the choice. This locks the COUNT specifically; the six specific Journey themes/pairings already in the table remain Candidate, unchanged

Downstream effect: Directly confirms the Home World Portal System's starter-world registry (design doc + KubeJS skeleton, this session) should hold 6 entries at launch — the registry was already built parametrically for this reason, so no code changes needed, just confirmation the illustrative 3-entry example should grow to 6

Reason: Wesley's direct confirmation following the portal design work

Cross-references: → Part 15, Section 3; → CER_Home_Portal_Design_Doc.docx

Current Status: 🕒 Locked for the count of six; 🟡 Candidate unchanged for the specific six themes

CLR-0145 — Palkia/Portal Conflict Resolved; World-Intro Shape Confirmed

Tag: MODIFY

Real conflict caught and resolved: Wesley caught a genuine contradiction: the Home World Portal system requires dimensional travel at the very start of the game, directly colliding with the already-locked rule that no teleportation exists before Palkia's Domain is unlocked. Resolved by clarifying what the Palkia gate actually governs: the PLAYER'S OWN dimensional technology/magic — what they can build, control, or create — not ancient, pre-existing infrastructure the player merely uses without understanding. The Observatory's portal is the latter, consistent with the pack's whole premise (dormant ancient tech the player rediscovers). New general rule locked for future early-game systems that brush against a Domain gate: pre-existing ancient tech the player only USES is fine before a Domain unlocks; tech the player builds/controls/replicates is not

World-intro shape confirmed: A genuine middle ground between StoneBlock 4's full guided sequence and ATM10's silent drop: guided only at the very front (brief orientation in the home world before the portal choice), then fully unguided once the player enters their starter world. Explicitly not StoneBlock's full weight, not ATM10's total silence

Reason: Wesley's direct catch of a real system conflict, resolved rather than patched around

Cross-references: → Part 2 (Domain Authority core principle, full resolution and general rule); → Part 15 (portal system, cross-reference and world-intro shape)

Current Status: 🕒 Locked for the resolution and the general rule; 🕒 Locked for the world-intro shape

CLR-0146 — Palkia Resolution Corrected: Total World-Wide Lockdown, Not Player-Only; Accidental Arrival Story Locked

Tag: MODIFY

What changed: CLR-0145's resolution was itself wrong and is superseded here, same day, per Wesley's direct correction. The Domain gate isn't player-specific — it's total and world-wide: all teleportation everywhere (players, NPCs, items, events; Pokémon's own natural means excepted) is genuinely absent until Palkia grants it, unlocking progressively, and this is stated as the general shape most/all Domain abilities will follow, not a Space-specific rule. The earlier 'ancient pre-existing tech is exempt' framing doesn't hold under that correction — nothing moves through space under its own power before Palkia, ancient or otherwise

Corrected resolution: The Home World Portal event is reframed as a single, uncontrolled, anomalous ARRIVAL — not a functioning system. The player (and possibly people connected to them) fell into a portal, were pushed, woke mid-transit, or otherwise breached Space by accident, landing at/near the Observatory in their chosen starter world. This works specifically because it's a breach of the lockdown, not a use of the Domain's power. Two causal theories preserved as open branches: (A) Palkia locked Space because of unknown intruders — possibly the player's own people — already interfering with the Domain; (B) the Space Domain became unstable more broadly, tying into already-established Ultra Space/displacement lore (Palkia wasn't the only thing displaced). Either supports the same consequence: a way in by accident, no way out until Palkia grants passage again — raising the stakes of eventually earning Space's Domain rather than it being a flat mechanical unlock

Reason: Wesley's direct correction of a genuine misunderstanding in the same-day resolution, caught and fixed immediately rather than left standing

Cross-references: → Part 2 (superseded text preserved per the Archive Preservation Principle, corrected resolution added directly after); → Part 15 (cross-reference updated to match); → CLR-0145 (the resolution being corrected)

Current Status: 🕒 Locked for the total-lockdown correction and the one-time-breach framing; 🔵 Current proposal, deliberately open for which causal theory (or both) is true

CLR-0147 — The Sundering Cosmology: Full Synthesis of the Domain-Seal Narrative

Tag: ADD

What changed: Wesley's two causal theories (CLR-0146) and a parallel ChatGPT proposal (a root cosmological catastrophe, provisionally 'the Sundering,' causing Palkia's protective seal) synthesized into one coherent throughline rather than left as competing options. Key connecting insight: the seal being imperfect enough to allow ANY breach (the player, and per already-locked lore, Ultra Beasts/other displaced anomalies) is itself evidence the wound hasn't fully healed — this makes Wesley's two theories sequential rather than exclusive. The Sundering (Theory B) is the root event; the ongoing pattern of things slipping through the seal since then, possibly including the player's own people (Theory A), is a consequence of that same unhealed wound, not a separate cause

Adopted wholesale from the parallel proposal: Palkia framed as protective, not punitive/antagonistic. The eventual unlock as earned recognition of demonstrated Resonance, not a mechanical quest completion — directly consistent with the already-locked principle that Legendary recognition is earned. A full cosmological arc: Sundering (separation) → Seal (containment) → player restoration work (repair) → Resonance (reconnection) → Domain restoration → travel permitted again — giving Resonance a genuine cosmological reason to matter, not just a resource system. A worldbuilding payoff that retroactively explains something already locked: if the seal applies world-wide, existing civilizations developing in isolation under it directly explains why the Six Journeys (Part 15) differ by pillar, rather than that being an arbitrary flavor choice. A proposed 8-layer reveal structure for pacing the lore across actual play rather than front-loading it, plus a minimal, concrete opening hook (an expedition record: recovery ongoing, travel prohibited, observe and don't disturb)

Reason: Wesley's explicit request to synthesize his idea, my resolution, and a parallel ChatGPT proposal into one coherent piece rather than three separate fragments

Cross-references: → Part 2 (full synthesis, superseding/extending CLR-0146's resolution, which remains preserved above it); → Part 15 (cross-reference updated); → CLR-0146 (the theories this synthesizes)

Current Status: 🟣 Reintegration Candidate / major narrative architecture proposal — genuinely coherent, not yet locked. Explicitly still open: the Sundering as a final name (pending a dedicated Cosmology/History naming pass), the exact split between the two causal theories, whether Dialga's Time seal works identically

CLR-0147 — The Sundering: Full Cosmological Synthesis (Portal Mechanic + Domain Lore, Unified)

Tag: ADD

What changed: A parallel ChatGPT proposal was integrated with the already-locked accidental-breach resolution (CLR-0146) rather than treated as competing — the two weren't rival ideas, the cosmological framework explicitly left open the exact question (how did the player's people get in under a total seal) that the breach mechanic answers, and the breach mechanic's two open causal theories map directly onto the framework's central mystery. Full synthesis added to Part 2: THE SUNDERING (provisional name, ancient catastrophe damaging Domain relationships) → Palkia's Seal (total, world-wide, explicitly protective not punitive) → imperfect ongoing recovery → the player's accidental breach (already locked) → the two open causal theories as the actual central mystery → Resonance as the reconnection mechanism (not literal space-repair, which stays Palkia's alone) → eventual acknowledgment → sanctioned Domain travel, mechanically distinct from the original accidental crack

New worldbuilding payoff: World-wide seal explains regionally fragmented civilizational specialization (different regions mastered different pillars — Restoration, Synthesis, Battle, Shadow/Fractured research, agriculture, Domain studies — unable to freely exchange knowledge), directly explaining why the Six Journeys differ by pillar rather than that being an arbitrary design choice

New identity philosophy: Explicit 'not a chosen one' framing — the player is one of however many people ended up here by accident, no more special than anyone else; what matters is what they choose to do afterward. Consistent with, and now explicitly tied to, D.O.P./C.O.C.

New opening-framing recommendation: A simple in-fiction Expedition Record (world recovering since an unnamed event, Domain travel prohibited, research-only authorization, Observe/Do not disturb directives) as the actual opening beat, revealing everything else in layers through play rather than exposition — fits the already-locked 'guided front, unguided after' shape without changing it

Reason: Wesley's request to synthesize three inputs (his own idea, mine, and a parallel ChatGPT proposal) into one coherent whole rather than picking one

Cross-references: → Part 2 (full synthesis, new subsection); → Part 15 (cross-reference); → CLR-0145, CLR-0146 (the resolution history this extends)

Current Status: 🟣 Reintegration Candidate / major narrative architecture — genuinely coherent with everything already locked, not yet promoted past proposal; both causal theories and the 'Sundering' name itself remain deliberately open

CLR-0148 — “Get Home” Refined as Narrative Spine; Connected to the 19th Observatory Slot Mystery

Tag: MODIFY

What changed: Refines CLR-0147 rather than replacing it. Corrected framing: 'get home' isn't a missing detail or a competing spine against restoration — it's the personal entry point into a layered ladder (Getting Home → Restoration → Resonance → the Sundering → Palkia's Seal → Act II mystery) the player climbs without knowing how far it goes at the start. Explicit rejection of an early too-grand motivation in favor of the simple, human one. The proposed literal Act I–VIII beats are logged as a reasonable draft shape, NOT locked — narrative-beat design stays for closer to actual writing, not Foundation phase

The genuinely new piece: Restoration discovered as the FIRST requirement for going home, not the WHOLE requirement — the player believes they're done and something doesn't fully resolve, staying consistent with Palkia-as-protective-not-antagonist (a partial/incremental acknowledgment, not a betrayal). That seam becomes the natural transition into an Act II mystery

19th Observatory slot connection: This Act II mystery connects directly to the already-open 19th slot question (Part 3) rather than inventing a new one, and specifically COMPLEMENTS an existing separate proposal there (the Convergence Gateway) rather than competing with it — the Gateway proposes the slot's TRIGGER, this proposes what it reveals once triggered: not a 19th Affinity, but something discovered only at the edge of the world's own knowledge, plausibly tied to the player's own origin. Cross-referenced in both Part 2 and Part 3 so the two don't read as contradictory to a future pass

Preserved as deliberately open: The specific cause of the breach (six candidates logged, none chosen); whether something else came through with the player; the eventual ending shape (go home/stay/connect both worlds is a strong candidate, not committed). A tagline worth keeping as flavor: 'You came here by accident. You stay here by choice.'

Reason: Wesley's continued synthesis work with a parallel ChatGPT pass, evaluated critically rather than accepted wholesale — the rigid Act structure specifically flagged as premature

Cross-references: → Part 2 (new subsection, extends CLR-0147's synthesis); → Part 3 (19th slot cross-reference); → CLR-0145, CLR-0146, CLR-0147 (the resolution history this continues)

Current Status: 🟣 Reintegration Candidate / major narrative architecture, same tier as CLR-0147 — the ladder structure and 19th-slot connection are strong; literal Act-by-Act beats remain draft-only

CLR-0149 — The Catastrophe's Name Finalized: Three Names, Three Eras, One Event

Tag: MODIFY

What changed: ‘The Sundering’ retired as a working title, per Wesley's direct feedback that it read as generic fantasy-MMO naming unfit for an event framed as reality-shaking and eons-lingering. Preserved exactly as originally written wherever it appears, per the Archive Preservation Principle — not scrubbed, explicitly noted as referring to the same event under its new names

The locked replacement: Not a single new name — three names from three civilizational eras, all the same event: THE ANCIENTS' NAME — The Ruin of Echoes (named by the civilization that actually lived through it and built the Affinity Stabilizers, explicitly not technologically inferior to the present; originally attributed to Echo/Memory phenomena prominent in the aftermath, later discovered to be a misattribution — the actual cause was Affinity dissipation and consequent Resonance loss, name kept anyway). THE MODERN NAME — The Great (Resonance) Divergence (the player's own era's more clinical label, fitting the already-locked Expedition Record opening tone). A FUTURE NAME — The Unison Break (confirmed as eventually coined by people later than the player's own era, reinforcing that this catastrophe is still being reckoned with long after the player's story ends)

Worth preserving directly: The wordplay in 'Ruin of Echoes' shortening to R.O.E./R.E. — R.E. reads like 'roe' (rhymes with 'rue,' to regret), and is the project's own 'E.R.' (Ecological Resonance) reversed — flip what E.R. represents (healing) and get its opposite, exactly what the ancients were living through when they named it

Reason: Wesley's direct request for a name with real gravitas, worked through with a parallel ChatGPT pass before Wesley settled on the final three-name structure himself

Cross-references: → Part 1 (full naming lock, new subsection); → Part 2 (header, provisional-name paragraph, and status line updated to point to the lock rather than repeat the old placeholder)

Current Status: 🕒 Locked — all three names are equally canonical; future references should use whichever fits the narrating era/context rather than treating one as 'the real name'

CLR-0150 — Field Journal Visual Design Locked (Eevee Confirmed for Cover Screen)

Tag: ADD

What changed: The Field Journal's full physical/visual design locked in Part 3, directly alongside its already-existing functional system (the three-tier Observation/Research Lead/Knowledge structure) rather than as disconnected flavor text. A giant Gen 1 Pokédex-styled book cover — not an electronic device — with the embossed cover screen confirmed to show EEVEE specifically, over the alternative UNKNOWN-silhouette option. Worth noting: Eevee was already the example species used in this same section's own three-tier illustration, an unplanned but fitting alignment

Design covers: Silhouette (oversized ledger-sized tome, clamshell-curved corners, hinge-ridge spine cue), front cover (red/black two-tone split, screen panel, button studs, diagonal stripe), materials (leather binding, resin screen inset, brass hardware, Poké-Ball-styled clasp, gilded pages), color scheme (red/black/white/gold exterior, one Resonance-blue accent light), and interior (ink color + icon per entry tier, sketch-style margin doodles, Affinity-colored tab index, inside-cover nameplate/legend)

Reason: Wesley's direct design work through this session, synthesizing two parallel passes into one final version, then confirming the one open choice

Cross-references: → Part 3 (new subsection, directly following the existing three-tier system it visually expresses)

Current Status: 🕒 Locked — full exterior and interior visual design confirmed

CLR-0151 — Eevee's Flagship Role Given an In-World Causal Mechanism

Tag: MODIFY

What changed: Wesley's justification for the Field Journal cover choice (CLR-0150) is added as real lore, not just a footnote: Eevee is exceptionally biologically receptive/compatible with Affinity exposure compared to most species, which is the actual in-world reason it turns up constantly across many different Affinity research fields rather than being confined to one. This gives the already-locked 'poster child of adaptation' title (Part 13, confirmed to already use that exact phrase) a causal mechanism behind it, rather than being just an assigned narrative role. Added to Part 13 where the Rosetta Stone role actually lives, and cross-referenced from the Journal cover entry in Part 3

Reason: Wesley's direct lore addition, verified as consistent with (not contradicting) already-locked material

Cross-references: → Part 13 (Rosetta Stone section, new mechanism paragraph); → Part 3 (Field Journal cover, updated justification)

Current Status: 🕒 Locked

CLR-0152 — Field Journal Boundary Rule Locked: Database, Not a Sensing Device

Tag: ADD

What changed: Formal boundary rule added, made necessary after repeated AI-prompt drafting attempts kept blurring the Field Journal back into Scanner/Snap territory by giving it active verbs like 'detects.' The Journal is now explicitly locked as a passive DATABASE — it has no sensing capability of any kind, does not scan, photograph, or discover anything itself. Its actual responsibility is limited to five real verbs: receive, classify (into the existing three-tier system), store, track (as an entry moves between tiers), and present (in researcher voice). Any future design work giving it an active sensing verb has drifted outside its role and should be corrected rather than built on

Reason: Wesley caught the recurring drift directly and asked for the distinction to be locked formally rather than just fixed in the current prompt

Cross-references: → Part 3, directly extending the existing five-tool division-of-labor entry

Current Status: 🕒 Locked

CLR-0153 — Trainer Affinity's In-World Origin Locked: The Player's Own Displacement

Tag: ADD

What changed: A previously-unexplained mechanic given a real in-world cause. The player's exceptional Resonance-receptivity — Trainer Affinity, Echo/Memory Phenomenon interaction, and similar personal-Resonance mechanics — is now explained as a direct consequence of the already-locked accidental breach: the same displacement that brought the player through exposed them to tremendous, simultaneous amounts of all 18 World Affinities during transit, unlike a native inhabitant's gradual single-Affinity exposure over a lifetime. Trainer Affinity is therefore not an innate universal trait, but a singular consequence of how the player specifically arrived

The equally important negative it explains: Why the player does NOT present with Shadow, Fractured, or other corrupted states despite that extreme exposure: those states come from CORRUPTED or failed Resonance interaction (already-locked Fusion/Fracture/Shadow taxonomy), while the player's exposure was broad and balanced across all 18 simultaneously, not concentrated or corrupted. Extreme-but-balanced exposure produces receptivity; concentrated-and-corrupted exposure produces Shadow — same underlying Affinity Exposure mechanism (Part 9), two different outcomes depending on the nature of the exposure, not a coincidence or a separate rule

Reason: Wesley's direct lore addition, tying three already-locked systems (the breach backstory, Trainer Affinity, and the Affinity Exposure classification system) into one coherent causal explanation rather than three unrelated facts

Cross-references: → Part 2 (new subsection, directly following the Sundering/get-home synthesis); → Part 9 (Affinity Exposure classification system it draws on)

Current Status: 🕒 Locked — uses only mechanisms already established elsewhere in the archive, introduces no new system to explain it

CLR-0154 — The Opening Catastrophe Identified: Hearts-Stripping Tied to the Already-Locked Breach

Tag: MODIFY

What changed: A parallel review correctly identified that two already-locked mechanics had never been explicitly connected: the 8-Resonance-Hearts-stripped-to-1 opening catastrophe (locked earlier this Part) and the Home World Portal breach/Sundering backstory (locked earlier this session, CLR-0145–0149). Confirmed and locked as the same single event — the same violent, uncontrolled displacement through Space that explains Trainer Affinity's origin (CLR-0153) is also what stripped 7 of the player's 8 Hearts in the same moment. Restoring Hearts is therefore specifically recovering what that same breach took, not a generic RPG arc

Outdated claim corrected: The parallel review's own conclusion that the opening catastrophe was entirely unrecovered predates this session's backstory work and is no longer accurate. Corrected while explicitly preserving what remains genuinely open on purpose: which causal theory explains Palkia's seal, whether the player died/was summoned/has amnesia, whether something else came through with them, and the exact relationship between the player's personal arrival and the wider Sundering

Also confirmed: The 8-Hearts mechanic itself was verified as already genuinely locked in this archive (Part 2), not new invention from the parallel review — checked directly rather than assumed. One unrelated third-party source the review surfaced was confirmed irrelevant and correctly excluded

Reason: Wesley's request to integrate/update against a parallel review, evaluated critically per standing practice rather than imported wholesale

Cross-references: → Part 2 (new subsection, directly following the Hearts mechanic); → CLR-0145–0149 (breach/Sundering); → CLR-0153 (Trainer Affinity origin, the same event's other consequence)

Current Status: 🕒 Locked for the synthesis (same event, two consequences); correctly still open for the causal theory and remaining mystery threads

CLR-0155 — Three-Tier Hostile Taxonomy Locked; Titan Raid-Den Connection; Pokémon War Cosmology Confirmed

Tag: ADD

Hard boundary rule locked: MUTANTS NEVER BECOME CATCHABLE POKÉMON. TITANS ALWAYS DO. The load-bearing rule separating two transformation systems that could otherwise blur together — added to both Part 4 (Titan Pokémon) and Part 7 (Apex hierarchy) so it's visible from either entry point

Three-tier hostile taxonomy: Resolves how vanilla/modded hostile mobs relate to Cobblemon's Pokémon population without inventing lore per mob or importing a separate monster system: (1) Ordinary hostiles — density gated by World Affinity, same mechanism as the existing Twisted-population-shift (Part 3); (2) Mutants — any hostile can transform into a stronger, permanently uncatchable variant under sustained Resonance exposure (mechanical foundation: Mutant Monsters mod, new M.M.I. entry); (3) Titans — the existing Major Apex tier (Part 4/7), always resolves into a genuine catch

Raid dens as the Titan second-stage chamber: Rather than a trivial master-ball-style catch after the boss fight, the second stage of a Titan encounter repurposes real existing infrastructure — Cobblemon Raid Dens Addon (already in M.M.I.) — as the actual encounter chamber, giving the reveal genuine mechanical weight and natural multiplayer capability rather than an anticlimactic finish

Cosmology confirmed: Hostile mobs are native to the same Pokémon War/catastrophe that caused the Sundering (a conflict between righteous and hostile Pokémon, Legends included, that damaged the Domains) — not imports from the player's origin world. This also explains why other trainers/NPCs already understand Pokémon while the player's people are learning from scratch

Reason: Wesley's continued worldbuilding synthesis, checked against the archive rather than assumed — confirmed no catch-window/timed-special-ball mechanic exists anywhere in the archive despite a half-remembered reference; flagged as needing more detail rather than guessed at

Cross-references: → Part 4, Section 11a (raid den connection, hard rule); → Part 7 (three-tier taxonomy, hard rule restated, cosmological grounding); → Part 3, Section 2 (Twisted population-shift mechanism reused); → M.M.I. (Mutant Monsters new entry, Cobblemon Raid Dens Addon cross-referenced)

Current Status: 🕒 Locked throughout — the hard rule, the three-tier taxonomy, and the cosmological grounding are all treated as settled, not proposals

CLR-0156 — Titan Capture Phase: Confirmed Already Locked (Search Correction) Plus One New Candidate

Tag: MODIFY

Correction: Wesley's earlier catch-window memory was accurate and the rule was already locked in this archive (Part 4) — near-word-for-word match to what a parallel ChatGPT conversation independently reconstructed. The earlier 'not in my archive' answer was a genuine search failure, not a real gap: searched for 'catch window'/'timed' when the actual locked text uses 'capture phase.' Worth remembering going forward: an empty search result is a reason to try different phrasing before reporting something missing

What was genuinely new: Everything else surfaced in that parallel exploration was either already locked or already flagged open in this archive — one real exception: if a Titan Capture Phase attempt fails, the Titan escapes and becomes a persistent, rediscoverable encounter rather than simply vanishing or resetting. Confirmed absent from the archive before this pass, added as a current proposal

Reason: Wesley's direct challenge to double-check a claimed gap, which turned up a genuine search miss on my part rather than confirming the original claim

Cross-references: → Part 4, Section 11a (both the confirmed-existing rule and the new escape proposal)

Current Status: 🕒 Locked (the original capture-phase rule, confirmed pre-existing); 🔵 Current proposal (the escape-on-failure addition)

CLR-0157 — Research Station Added to Archive: Multiblock Design + Three-Position Interaction Mapping

Tag: ADD

What changed: First archive entry for the Research Station, previously only generated as a standalone AI-prompt deliverable (Blockbench design pass) but never actually written into the archive itself. Added to Part 6 as a new section: the combined crafting/power/archive multiblock (3×1×2.5 blocks, Ars Nouveau-styled with Replication's color language), built from Wesley's actual submitted model file (research-station-v7.bbmodel), confirmed real with clean named geometry throughout

Three-position interaction mapping locked: Checked directly against the model file's actual X-coordinates rather than assumed: the geometry already splits cleanly into three zones matching a standard multiblock's left/center/right block positions. Left block (crafting grid, lectern, book storage) opens the crafting GUI; center block (conduit, activation socket, and the laptop terminal — confirmed sitting almost exactly on top of the conduit without deliberate engineering) opens the Replication Terminal GUI; right block (archive modules) opens the Data Archive GUI. Standard multiblock technique — three separate Block/BlockEntity positions rendering as one continuous model, not a hack

Reason: Wesley's direct question about region-based interaction on a single model, answered concretely using his actual submitted file rather than a generic hypothetical, then locked per his request

Cross-references: → Part 6, new Section 8 (full design + interaction table)

Current Status: 🕒 Locked for the multiblock design and the three-position mapping; 🟡 Candidate/open for the seamless-vs-seamed footprint question

CLR-0158 — Research Station ↔ Replication Affinity Matter Framework Cross-Referenced

Tag: MODIFY

What changed: Reciprocal cross-reference added between the Replication Affinity Matter Framework (Part 6, Section 6) and the Research Station multiblock (Part 6, Section 8) — the Research Station is the physical block that handles that system in practice, with its Archive position browsing accumulated Affinity/Replication matter data and its Conduit position handling actual Replication Terminal interfacing. Each section now links to the other rather than sitting as two disconnected entries in the same Part

Reason: Wesley's direct request to connect the two, since the Research Station is literally the implementation of the system

Cross-references: → Part 6, Section 6 (forward link) and Section 8 (back link)

Current Status: 🕒 Locked

CLR-0159 — Research Station: Standalone-First Storage, AE2 Connectivity via Upgrade Item

Tag: ADD

What changed: Design decision locked for the Research Station's storage/connectivity model: standalone by default, with its own internal storage covering Affinity/research-related items broadly (any Affinity-type items, fluids, paper, ink, similar research consumables) — no AE2 dependency required to use the block at all, consistent with the pack's standing anti-forced-dependency instinct. An upgrade item (working name: Replication Upgrade, not yet designed in detail) can be installed to grant AE2-style connectivity via Applied Replicatics — external storage access into a connected AE2 network plus autocrafting, both gated behind the optional upgrade rather than present by default

Reason: Wesley's direct design call following the earlier standalone-vs-required question, landing on standalone-first with an upgrade path rather than either extreme

Cross-references: → Part 6, Section 8 (Research Station entry, extends the existing Applied Replicatics cross-reference)

Current Status: 🕒 Locked for the standalone-first-with-upgrade-path shape; 🟡 Candidate for the upgrade item's exact name, crafting, and acquisition

CLR-0160 — Three-Storage-Mod Unification Held Open; QIO Integrations Verified as Watch-and-Recheck; Two Fallback Paths Logged

Tag: ADD

What changed: Wesley's idea of nesting Tom's Simple Storage, Refined Storage, and AE2 into one progressive system (simple → specialized → modular) is genuinely live and deliberately NOT foreclosed — the existing 'AE2 or Refined Storage, either not both' principle (M.M.I.) is explicitly NOT extended to the Research Station's own entry, on purpose, in case this unification becomes real

Mod lead verified: QIO Integrations confirmed real — bridges all three storage systems through Mekanism's QIO Dashboard as a common hub. Real NeoForge 1.21.1 source code exists in the project, but only 1.20.1 Forge is documented as actually implemented; project is small-scale (3 commits, 1 star). Logged as a watch-and-recheck candidate, not a locked dependency

Two fallback paths if it doesn't mature: (1) A custom KubeJS-scripted bridge built by hand. (2) Folding three-way storage unification into the already-locked Transformation ladder's Integration rung (Part 6, Section 7) — explicitly defined as 'technology + magic + ecology combined,' positioned right after Automation/Create-AE2-RS-orchestration, requiring no new framework to hold this

Reason: Wesley's direct request to keep the door open rather than lock in either/or prematurely, plus his own suggested fallback paths, verified rather than assumed workable

Cross-references: → Part 6, Section 8 (Research Station entry, new paragraph); → Part 6, Section 7 (Transformation ladder, Integration rung cross-referenced); → M.M.I. (the 'either not both' principle this deliberately doesn't extend to the Research Station yet)

Current Status: 🟡 Candidate/held open — nothing locked; explicitly deferred pending QIO Integrations' maturity

CLR-0161 — Waystones/Tempad/Palkia Fully Resolved: Progressive Two-Tier Unlock, Not an Exemption

Tag: MODIFY

What changed: The standing Waystones/Palkia contradiction (Waystones locked as an early-game traversal element, apparently violating the total-lockdown rule) is resolved using the rule already corrected earlier today — progressive unlock as the Domain is earned, explicitly NOT the ancient-tech-exemption framing that was already tried and retired (CLR-0146). Folded into the same resolution: Tempad, a real, current, actively-maintained mod (confirmed the actual mod behind FTB StoneBlock 4's teleportation network) evaluated for its own viability rather than dismissed as 'another teleporter mod'

Three-tier resolution locked: Tier 0 (true game start): no teleportation exists at all. Tier 1 (Waystones): unlocked at the player's first small/partial Palkia recognition, not true game start — the Early-Game Traversal Loop (Towers+Glider+Waystones) preserved as-is, just re-anchored to this milestone. Waystones' own mechanical simplicity now has a real narrative reason to be the limited early tier. Tier 2 (Tempad): gated behind full Domain Authority from BOTH Palkia AND Dialga — justified by Tempad's own Time-themed identity (Timedoors, Chronons, a literal 'Time Twister'), giving it a real mechanical reason to require both Domains rather than being redundant with Waystones or reskinned to fit Space alone

Reason: Wesley's request to fold the Tempad question into the same conversation as the standing Waystones contradiction rather than resolving them separately

Cross-references: → Part 2 (new subsection, directly following the corrected Palkia resolution); → M.M.I. (Waystones entry updated, new Tempad entry)

Current Status: 🕒 Locked for the three-tier structure; 🟡 Open for the exact Tier 0→Tier 1 milestone's design

CLR-0162 — ‘Space Time’: Joint Palkia+Dialga Recognition Event, Reusing the Titan Escape Pattern

Tag: ADD

What changed: Wesley's extension to the Tempad two-Domain unlock (CLR-0161): the joint Palkia+Dialga recognition is framed as a rare double phenomenon ('Space Time'), not two independent quests completed back to back. The player may only genuinely recognize/encounter ONE of the two Legendaries on a first attempt — the second doesn't just fail to appear, it becomes a real, persistent, re-huntable encounter

Reused, not invented: This directly reuses the escape/re-encounter design pattern already locked for the Titan Capture Phase (Part 4, Section 11a, CLR-0156) rather than creating a new mechanic — the same 'failure isn't a dead loss, it's a real rediscoverable entity out there' logic, applied here to Legendary recognition specifically for the first time

Why it matters: Gives the full Tempad unlock genuine stakes and rarity — succeeding at both Domains isn't guaranteed on one pass, and a partial state (one Domain recognized, one still elusive) is a legible, meaningful story beat rather than a simple retry prompt

Reason: Wesley's direct extension of the just-locked Tempad/Domain resolution

Cross-references: → Part 2 (new paragraph, directly following the Tempad/Waystones three-tier resolution); → Part 4, Section 11a (the reused Titan escape pattern)

Current Status: 🔵 Current proposal — genuinely strong, not yet locked pending exact design of the re-encounter behavior

CLR-0163 — World Affinity Threshold-Gated Machines: A New, Non-Consumptive Mechanic

Tag: ADD

What changed: A new mechanic distinct from Resonance Machines/Drives (already locked, same section): certain machines require a minimum LOCAL World Affinity level, in one or more specific types, simply to function in a given location — explicitly a threshold check, not a drain or consumable cost. Reuses the per-type World Affinity tracking already implied by the Final Spawn Weight formula's Type Affinity Modifier (Part 1) rather than requiring new tracking infrastructure

Design rule established: Pick the type(s) matching a machine's real thematic identity (Ars Nouveau-derived: Grass+Fairy for 'nature magic'; Mekanism-derived: Steel), then scale the threshold to the machine's own tier within its mod's progression (illustrative: Precision Saw 50, Infusion 100, an advanced multiblock 500) or, for anything on the Resonant Transformation ladder, to its Dormant/Awakened/Resonant/Masterwork stage. A reusable rule for any future machine, not a one-off

Explicitly distinct from: The Domain Authority gate (Part 2) — that's total absence/presence keyed to Legendary recognition; this is a graduated, per-type, purely local threshold with no Legendary dependency

Reason: Wesley's direct proposal, checked against and confirmed to build cleanly on already-locked per-type Affinity tracking rather than duplicating it

Cross-references: → Part 6, Section 3 (Machine Progression, new paragraphs); → Part 1 (Type Affinity Modifier, the per-type tracking this reuses); → Part 2 (Domain Authority, the mechanic this is explicitly distinguished from)

Current Status: 🕒 Locked for the mechanic and design rule; exact thresholds per specific machine remain open, illustrative numbers only

CLR-0164 — Anomaly Core Locked: Resolves the Already-Flagged Ball-Category-Sprawl Problem

Tag: ADD

What changed: The Anomaly Core mirrors the existing Attunement Core mechanism exactly: just as an Attunement Core slots into the modular Lid/Core/Treatment architecture to produce a standard Affinity Ball, an Anomaly Core slots into the same architecture to produce an Anomaly Ball. Same base item family, same construction pattern, no separate Anomaly-specific ball system required

Why this matters: The archive already had an explicit guardrail against '47 different ball categories to memorize,' with a stated but unspecified direction that Anomaly containment should fold into the modular Resonance Ball framework rather than become its own item family. This proposal is the concrete mechanism that actually fulfills that direction, not a new idea competing with it. The five previously recovered candidate names (Shadow, Fracture, Dimensional, Temporal, Paradox) stop being five separate items and become either Anomaly Core variants or Treatment choices layered on one generic core

Reason: Wesley's direct proposal, checked against and found to directly resolve an already-flagged open problem rather than introduce a new one

Cross-references: → Part 8, Section 10 (Anomaly Balls, new paragraph directly following the governing rule and the anti-sprawl guardrail it resolves)

Current Status: 🕒 Locked for the Anomaly Core mechanism itself; 🟡 Candidate for whether the five anomaly types become Core variants or Treatment choices

CLR-0165 — Core Crafting Mechanism Locked: Universal Blanks, Attuned Afterward (Option B)

Tag: MODIFY

What changed: Resolves a genuine gap the Anomaly Core addition (CLR-0164) surfaced: HOW a Core becomes typed — pre-typed components crafted directly (Option A) vs. a universal blank attuned afterward in a separate step (Option B). Option B locked, applying to BOTH core families identically: the Resonance/Attunement Core (exact final name still Candidate) and the new Anomaly Core are each a single generic, untyped item; raw Affinity gems/Essence are applied afterward in a distinct Attunement action to produce a typed result. Player model: 'I need a Core, then I attune it,' not 'I need to find the specific typed Core for this job'

Reasoning: Matches 'Attunement' as a process verb rather than an object name; matches the pack's standing multi-stage-crafting house style (Resonant Transformation); better serves the already-locked No Best Ball principle by letting a player decide what to attune a blank Core to in the moment rather than needing to correctly predict needs back at the crafting bench

Reason: Wesley's direct question surfacing a real unresolved fork, followed by his confirmation of the recommended option

Cross-references: → Part 8, Section 10 (new paragraph directly following the Anomaly Core lock, CLR-0164)

Current Status: 🕒 Locked for the universal-blank-plus-attunement mechanism, applying to both core families; the exact Resonance-vs-Attunement Core naming remains separately Candidate

CLR-0166 — Resonance Ball Confirmed as True Umbrella; Shared+Unique Perk Design; Vanilla/Mod Ball Absorption Strategy

Tag: MODIFY

Terminology resolved: 'Resonance Ball' confirmed as the top-level umbrella term for the entire technology family, resolving the ambiguity flagged as Candidate since the original ball-architecture recovery. Both sub-families sit under it: Affinity Balls (Attunement/Resonance Core) and Anomaly Balls (Anomaly Core, CLR-0164) — the shared name is earned because both families literally resonate and tune to their specific core and conditions (the same mechanism locked in CLR-0165). All Resonance Balls are products of one named R&D institution, the Modular Ball Program

Shared + unique perk architecture locked: Every Resonance Ball has a baseline perk set shared by the whole family (same underlying tech) plus a small number of unique perks specific to its particular Core/Attunement/Treatment combination — directly mirroring vanilla/Cobblemon balls' own design pattern (Quick Ball, Timer Ball, Dive Ball, Dusk Ball each having one standout mechanic on a shared baseline). Same purpose, different area of effect, per ball

Vanilla/mod ball absorption strategy locked: Standout mechanics from vanilla and mod-added balls get folded into the Resonance Ball system as Treatments or unique perks on specific variants, then the original separate items are retired rather than kept redundantly alongside their replacement. Explicitly framed as No Best Ball applied at the POOL level, not just individual ball design — eliminates choice-paralysis from two overlapping systems and preserves fan-favorite mechanics without requiring two near-identical items to coexist

Reason: Wesley's direct proposal, which happened to resolve an already-flagged open terminology question as a side effect of solving the actual design problem

Cross-references: → Part 8 (three new sections: terminology resolution, perk architecture, absorption strategy); → CLR-0164 (Anomaly Core); → CLR-0165 (shared core-attunement mechanism); → No Best Ball principle (Part 8, Section 1)

Current Status: 🕒 Locked for the umbrella term, the perk architecture pattern, and the absorption strategy; 🟡 Open for the specific vanilla/mod-ball-to-Treatment mapping

CLR-0167 — Anomaly Core Origin Locked: A Distorted Resonance Core, Not a Separate Material

Tag: MODIFY

What changed: Anomaly Cores confirmed to come from Resonance Cores themselves, not a separate raw material chain — a Resonance Core exposed to sufficient instability (low-Affinity conditions, proximity to a genuine anomaly, or similar) becomes an Anomaly Core. Gives the two Core families one shared origin rather than two disconnected material chains, and supplies real narrative logic for why Anomaly Balls work as containment at all: they're built from material that has already gone through the same kind of instability the entity being contained is experiencing

Terminology reused, not invented: 'Distorted' is the exact term already locked for the low end of the World Affinity population-shift scale (Part 3: 0–20 'Distorted Ecosystem,' Twisted Forms dominant) — confirmed as an exact match before locking, not a loose echo

Reason: Wesley's direct proposal, verified to reuse existing vocabulary precisely rather than introduce a parallel term

Cross-references: → Part 8 (new paragraph directly following the Core-attunement mechanism, CLR-0165); → Part 3, Section 2 (the Distorted Ecosystem terminology this reuses); → CLR-0164 (Anomaly Core mechanism this gives an origin to)

Current Status: 🕒 Locked

CLR-0168 — Master Ball Kept as the Resonance Ball System's Masterwork Tier

Tag: ADD

What changed: Master Ball, alongside Poké/Great/Ultra, confirmed as explicitly exempt from the vanilla/mod absorption strategy (CLR-0166) — the three base balls stay a fixed, unmodified control group for balance comparison. Master Ball is kept too, but recontextualized: it IS the Masterwork tier of the Resonance Ball system, reusing the exact top tier already defined in the Resonant Transformation ladder (Part 6 — 'Masterwork: Endgame hybrid technology'), not an arbitrary standalone 100%-catch item

In-world justification: Its guaranteed catch is earned as a genuine amalgamation — built containing a sample of every Core tier, every Attunement type, every Treatment family, and Anomaly containment technology at once, rather than simply declaring a number

Preserves No Best Ball despite being nominally the best: Building a Master Ball requires having already explored and gathered from the entire system — reaching it means the player has already engaged with every other ball family first, not skipped past them, which is exactly how vanilla Pokémon games already treat the Master Ball (rare/earned, not a starting option)

Reason: Wesley's direct proposal, which landed precisely on an already-named tier (Masterwork) without that alignment being planned

Cross-references: → Part 8 (new paragraph directly following the absorption strategy lock, CLR-0166); → Part 6 (Resonant Transformation ladder, the Masterwork tier this reuses)

Current Status: 🕒 Locked

CLR-0169 — Titan Ball Family Locked; Discovery-Hook Mystery Item; Advancement Layer Resolved Against Field Journal

Tag: MODIFY

Beast Ball family refined: Beast Ball's narrow-but-strong identity becomes the shared reference point for three branches rather than a single merge into Dimensional Ball: Dimensional Ball (spatial displacement, Ultra Beasts), Temporal Ball (temporal displacement, Paradox), and a new Titan Ball (Titanization specifically). Refines the earlier Ball Function Reference document's straight-merge recommendation

Mystery-item discovery hook locked: The player's first Titan encounter grants a single Titan Ball before its purpose is explained at all — the player has to discover through play that it's the one item that can catch what they're facing, motivating Titan/Titan Ball research organically rather than via tutorial popup. Consistent with D.O.P.

Capture-phase ball restriction: Logged as a current proposal: the Capture Phase could actively filter/highlight which balls are shown as usable, not just let invalid ones silently fail (which remains the correct fallback regardless). Technically achievable since the phase already needs custom validity-checking logic; exact UI approach left open

Advancement layer resolved against the Field Journal: Confirmed NOT a boundary violation, directly addressing Wesley's own stated concern: the Journal's existing boundary rule already separates 'casual in-game notifications' from its own formal entries, and advancement-style flavor-text popups are exactly that casual layer. An advancement firing can be one of several ways a Journal entry gets triggered — the Journal still owns receiving/classifying/storing/tracking/presenting the actual record; advancements are presentation, not a second authority over research data

Reason: Wesley's continued design work following the ball-function reference document, plus a direct request to resolve a self-identified boundary concern rather than let it sit unaddressed

Cross-references: → Part 4 (Titan Ball family, discovery hook, capture-phase UI proposal); → Part 3 (advancement layer, extending the Field Journal boundary rule, CLR-0152)

Current Status: 🕒 Locked for the Titan Ball family, the discovery hook, and the advancement/Journal resolution; 🟡 Candidate for the capture-phase UI's exact implementation

CLR-0170 — Gap Fixed: Custom NPCs Dialogue-to-Quest Bridge Never Filed Until Now

Tag: ADD

What changed: The Custom NPCs mod's dialogue-to-FTB-Quests-progress bridge (an NPC's dialogue can run /ftbquests change_progress directly, completing a quest through conversation rather than a fetch/kill/craft task) was discussed in an earlier chat turn but never actually written into the archive. Filed now in Part 15, alongside the existing FTB Quests architecture research, including the real open GitHub issue about @dp/@s targeting quirks worth testing before relying on it

Reason: Discovered while compiling a comprehensive quest-system status report for Wesley — confirmed via direct search that this content existed only in chat, not in the archive

Cross-references: → Part 15 (new subsection, directly preceding the FTB Evolution research)

Current Status: 🟢 Strong, current research — filed for the first time, not previously missing from canon, just missing from the written record

CLR-0171 — Trial Spawner Affinity-Gating Locked; Dual-Type Resolution (Primary Required, Secondary Bonus)

Tag: MODIFY

What changed: A second application of the World Affinity threshold-gating mechanic (CLR-0163, originally for machines): Cobblemon Trials Edition's Trial Spawners cannot activate until local World Affinity of the type(s) matching their Pokémon meets threshold — a Pikachu spawner needs regional Electric Affinity present. Same non-consumptive check, new context (spawner activation rather than machine function)

Dual-type resolution locked: Primary type Affinity threshold is the hard gate; secondary type, if also present at threshold, becomes a bonus tier (better rewards/difficulty) rather than an additional hard requirement. A flat AND would leave most dual-type spawners practically unreachable; a flat OR discards real thematic weight. Explicitly distinguished from the earlier Ars Nouveau machine worked example (Grass+Fairy both required) — that pairing represented one unified theme ('nature magic'), which most ordinary Pokémon dual-types aren't; the general Trial Spawner rule shouldn't copy that specific example's AND logic wholesale

Reason: Wesley's direct proposal connecting an already-locked mechanic to a new mod context, followed by a reasoned resolution to the dual-type edge case rather than an arbitrary pick

Cross-references: → Part 6, Section 3 (new paragraphs directly following the original threshold-gating mechanic, CLR-0163); → M.M.I. (Cobblemon Trials Edition entry)

Current Status: 🕒 Locked

CLR-0172 — Prismarite Crystal Filed: Regions Unexplored's Decorative Rainbow Crystal Reinterpreted as an Affinity Reservoir; Quest-Status Cross-Check Confirmed

Tag: ADD

What changed: Prismarite Crystal (real Regions Unexplored block, already Confirmed-tier in M.M.I., currently decorative/light-emitting only) filed for the first time as a proposed natural Affinity reservoir — confirmed by Wesley as genuinely new, never previously integrated into the archive despite being discussed at length in a parallel conversation. Visual material cycle: full cluster reads rainbow/multicolored, each extraction mutes one color (one Affinity charge drained), fully depleted reads pale/transparent. Five extraction methods each yield a different product: break → Affinity Shards, grind → Prismarite Dust, drain → Blank Gem (reuses the exact universal-blank-then-attuned mechanism already locked for ball Cores, CLR-0165), melt → Liquid Affinity (feeds the existing Resonance Processing pipeline), controlled extraction → Pure Affinity. Deliberately does not lock exact color-to-Affinity mapping yet, pending the final Affinity roster being settled — preserved as stated rather than forced prematurely

Quest-status cross-check: A parallel research pass's quest-system status report was checked against this archive and found to match closely — FTB Quests as strong-but-not-final candidate, Better Questing never evaluated, Custom NPCs useful for dialogue but not the primary framework, and the seven-category progression philosophy (Quest/Advancement/Discovery/Event/Miracle/Anomaly/Hidden) with its ~40/25/25/10 design-emphasis targets confirmed as already locked in Part 4, in fact with more detail (the Miracle/Anomaly escalation tiers) than the parallel pass surfaced. No corrections needed; convergent validation

Reason: Wesley's request to analyze and integrate a parallel ChatGPT research thread, with the Prismarite material explicitly confirmed as conceptually developed but never filed

Cross-references: → Part 6, Section 6 (new subsection, directly preceding Apricorn Ingots, matching its same neutral-vessel-then-specialize design language); → CLR-0165 (Attunement Core mechanism this reuses); → Part 4 (progression philosophy cross-check)

Current Status: 🔵 Current proposal, genuinely well-developed — material cycle and system ties are strong; color mapping and yields remain open by design

CLR-0173 — Foundational Affinity/Typing Architecture Locked; ER Ball Supersedes Unexecuted GS Ball Proposal

Tag: ADD

Affinity/Typing split locked: Affinity confirmed to use the 18 Pokémon types as vocabulary only, never as a hack into a Pokémon's actual types[] — Type describes what a Pokémon IS, Affinity describes what energy it resonates with; these usually coincide (Moltres: Fire/Flying type AND Fire affinity, being literally fire made manifest) but are structurally separate systems

Hidden Resonance verified against real infrastructure: Confirmed via Cobblemon Wiki and GitLab source/changelog: Cobblemon's Hidden Power already computes an IV-derived hidden type at the battle-calculation layer; a 2024 fix corrected only a display bug that had hardcoded the shown type to Water. Locked build priority: investigate reusing this existing mechanic as the 'Hidden Resonance' foundation before building any custom system from scratch

Normal-as-fallback locked: A Pokémon's true Affinity exists in world data regardless of player knowledge; affinity-aware systems return Normal as a fallback only until the world's research state has discovered that Affinity, at which point true Pokémon resolve to it. This is a world-level 'Known Affinities' research state, not a per-Pokémon unlock. Three candidate technical routes logged, none chosen: runtime type override, form/aspect resolution (least preferred), or a custom E.R. effective-type layer

ER Ball locked, supersedes GS Ball proposal: The earlier GS-Ball-reinterpretation idea was proposed in chat but never actually executed/locked — confirmed via direct search. Superseded by the stronger ER Ball concept: born from Eeveelutional Resonance research needing to measure rather than merely capture resonance, evolving Prototype → ER Ball → Mk. II/Resonance Ball, giving the already-locked Resonance Ball umbrella name (CLR-0166) a genuine historical origin and fulfilling the Ritual Legendary-eligibility path's need for a physical worked example

Reason: Processing a large batch of verbatim design conversation directly, rather than a prior summarized pass, surfaced genuinely new foundational material not previously captured

Cross-references: → Part 1, new Section 1a (Affinity/Typing architecture); → Part 8 (ER Ball, new subsection following the Anomaly Core lock, CLR-0164)

Current Status: 🕒 Locked for the core architectural principles and the ER Ball concept; 🟡 Candidate for all specific technical implementation routes, which remain genuinely open engineering questions

CLR-0174 — Second Wave: Ball Workshop Full Architecture, Reverse Engineering, Environmental Affinity Pressure, Eeveelutional Resonance Beats, Modmon, Regional Fusion/Fission

Tag: ADD

Ball Workshop architecture: Identity/Lid added as a first-class component (determines native Poke Ball type + innate effect, the anchor other components modify rather than replace); Anomaly Core's place alongside Attunement Core clarified; Master Core locked as replacing the Nether Star in the Modular Ball Workbench's existing Master Ball pathway, combinable with any other component set to produce specialized Master-class variants; Calibration confirmed to activate dormant modifications rather than gate base function; ball assembly confirmed as ONE Workshop operation regardless of component count, with known patterns registrable for automated bulk production

Ball Reverse Engineering: New world-integration mechanic: balls must be physically obtained and analyzed (progressively, non-destructively) before their architecture becomes reproducible; ties ball acquisition to varied world sources (loot, quests, gym events, fishing, ruins, trading) and a trackable Field Guide Ball Archive

Environmental Affinity Pressure: Formalizes the existing Type Affinity Modifier into a full ecological rule — biomes have relative Affinity pressure profiles (not hard lookup tables), modified dynamically by time/weather/season, with Local Affinity Pockets (an oasis in a desert) able to violate the surrounding biome's profile at small scale. Governing rule: environment determines prevalence, never absolute existence

Eeveelutional Resonance questline beats: First full 8-beat outline locked into Part 14: Eevee Anomaly → Eight Expressions → Missing Variable → Resonance Saturation → Eevee Principle → Beyond Pokemon → Replication Problem → Eevee Model. Frames Eevee as the case study that unlocks the wider Resonance research system rather than an isolated arc

Modmon: New selective cameo system: 0-2 reinterpreted creatures per source mod at most, deliberately rare, never an obligation across all mods

Regional/Convergent Fusion and Fission: Fusion vs. Synthesis distinction locked; Convergent/Archetype Resonance extension for unrelated species sharing an ecological niche; Fission logged as a current proposal (not heavily committed) with three outcome tiers designed to make it a research loop rather than a simple undo

Reason: Continued processing of a large verbatim design-conversation batch, second pass as explicitly requested — each major thread checked against the archive individually before locking, same rigor as the first wave (CLR-0173)

Cross-references: → Part 8, new Sections 21-22 (Ball Workshop architecture, Reverse Engineering); → Part 1, new Section 1b (Environmental Affinity Pressure); → Part 14, new Section 10 (Eeveelutional Resonance beats); → Part 2, new Sections 12-13 (Modmon, Fusion/Fission)

Current Status: 🕒 Locked for the architectural principles throughout; 🟡/🔵 Candidate or proposal for exact numeric thresholds, the Fission mechanic specifically, and per-species Modmon selections

CLR-0175 — Third Wave: Research Archive Sync Loop, Research Pacing, Enhanced Celestials Verified, Environmental Resonance Component, Ball Fusion Board Principles

Tag: ADD

Research Archive sync loop: The Research Station can hold a dedicated Field Guide slot, reading and writing entries as a genuine three-way loop with the PC (who/what) and Research Table (what can be investigated); research subjects can have explicit field-required observations rather than the table silently completing everything

Research access pacing locked: Capability expands horizontally from early game rather than arriving late — Field Guide first, PC+Guide sync, Research Table, PC integration, advanced modules, full network, in that order. Hard rule: basic Field Guide recording is never gated behind the Table itself

Enhanced Celestials verified and filed: Confirmed real, current, actively maintained (44M+ downloads, NeoForge 1.21.1 builds updated as recently as Aug 2026) — filed in M.M.I. for the first time, correcting an unverified citation from the source conversation. Locked as the intended data source for ball Environmental Resonance

Environmental Resonance Component locked: A ball component category driven by live world conditions (moon phase/lunar events via Enhanced Celestials, weather, temperature, season, depth, light, astronomical events) rather than a fixed bonus, generalizing Moon Ball into the first full worked example; three-layer behavior (base identity, phase modifier, named-event override); optional, same as Calibration

Ball Fusion Board structural principles locked, full list deferred: The ~50+ specific combination list from the source conversation is deliberately NOT transcribed in full here, per the two-phase plan (dedicated session per system, then reintegration) — what's locked now is the governing shape: most combinations should be Workshop DISCOVERIES rather than pre-listed items; six reaction-outcome categories (Compatible/Synergistic/Unstable/Contradictory/Anomalous/Transformative); trackable ball genealogy; factions reframed as teaching Treatments (schools) rather than gatekeeping named items

Reason: Final wave of a large verbatim design-conversation batch, completing the full block per Wesley's request to continue without re-asking permission between threads

Cross-references: → Part 3, new Sections 6-7 (sync loop, pacing); → M.M.I. (Enhanced Celestials); → Part 8, new Sections 23-24 (Environmental Resonance Component, Fusion Board principles)

Current Status: 🕒 Locked for all structural/architectural principles; 🟡 Candidate for exact numeric thresholds and the full fusion combination list, explicitly deferred to its own session

CLR-0176 — Fourth Wave: Discovery Before Ecology, Research Tiers, Titan Transition Mechanics, Fusion Ownership Resolution, Trainer Resonance, Badges-as-Curios, Sweet Resources Apiary, Core Mod Skeleton

Tag: ADD

Discovery Before Ecology: New governing principle (Part 9): undiscovered phenomena (Shadow/Fractured/Fusion/Fakemon) don't naturally spawn as catchable until researched; rare uncatchable Anomaly Encounters, gated behind research-tier milestones, provide first contact instead. Different phenomena use different first-contact mechanisms rather than one universal event

Research Tier Progression: Hidden advancement branch (Part 9), five tiers (Observer→Surveyor→Researcher→Specialist→Master), six research categories including Chain Research (uninterrupted-streak studies), Master unlocking specialized branches rather than being the endpoint

Research-to-Quest Bridge: Formal architecture (Part 9): research milestone → hidden advancement → FTB Quests' native Advancement task, avoiding hundreds of near-identical quests while keeping research data as the sole source of truth

Titan Battle Transition: Atomic boss-to-Pokemon transformation (Part 4) with no idle gap, 6-spoke radial wheel for Pokemon selection, reward tied to the Pokemon-battle phase specifically, loss causing retreat not death (extending the already-locked escape pattern). Ender Dragon/Chaos Guardian Titan candidates and Chaos Shard integration logged as explicit brainstorm, not locked

Fusion Ownership Resolution: Major new architecture (Part 13) resolving whether Fusion research invalidates the Synthesis Chamber: research determines theoretical possibility, the Chamber determines practical stabilization, capture alone establishes ownership. Original Pokemon never consumed; three escalating material-input tiers (biological duplicate, Resonance/Affinity template, full synthetic); successful synthesis produces a wild encounter, not an owned Pokemon; failure ties into the existing Fractured/Shadow categories rather than being a separate fail-state

Trainer Resonance & Affinity sourcing: Starter ability locked as an ongoing, scaling Pokemon ability rather than a one-time event (Part 12); three relationship tiers (Resonant/Attuned/Unattuned); Trainer Affinity vs. World Affinity confirmed as genuinely separate axes, with catching/releasing explicitly NOT the primary Trainer Affinity source

Badges as Curios: Gym badges function as wearable Curios linking to the Resonance Heart system (Part 12), never consumed, movable between Badge Box and active slot, explicitly not flat combat stat sticks

Sweet Resources Apiary: Combee/Ribombee/Vespiquen Affinity-infused production system (Part 6), a custom E.R. multiblock studied against Mystian Apiary as a design reference only (not its code/assets, which are proprietary), generalized as an 'Affinity-Infused Resource' concept beyond just honey

Core mod skeleton finalized: M.M.I. updated with the corrected NeoForge 1.21.1 skeleton (Fabric recommendation caught and reversed within the same source conversation), full layered install order, JEI over EMI with specific addon triage, Create as the one core large content mod with Mekanism/Ars Nouveau deliberately deferred

Reason: Fourth and final wave of a very large verbatim design-conversation batch, continued without re-asking permission between threads per Wesley's explicit instruction, each item checked against the archive individually before locking

Cross-references: → Part 9 (Sections 17-19); → Part 4 (Titan transition + Draconic Evolution brainstorm); → Part 13 (Fusion ownership); → Part 12 (Trainer Resonance, badges); → Part 6 (Sweet Resources); → M.M.I. (core skeleton)

Current Status: 🕒 Locked for all named architectural principles; 🟡/🔵 Candidate or explicit brainstorm for exact tier names, Fission mechanics, badge-combination effects, and the Draconic Evolution Titan candidates

CLR-0177 — The Prize Pool: Shared Master Reward Vocabulary

Tag: ADD

What changed: A single shared list (Part 12) of everything designated usable as a prize/reward/additional-effect, drawn from by any reward-granting system (quests, research milestones, gym victories, Titan defeats, Fusion captures) rather than each system inventing its own reward taxonomy independently. Explicitly a shared vocabulary, not a fixed distribution table — which pool entries attach to which specific reward moments stays a separate per-system decision

Seeded entries: Double Battle Experience (Wesley's example, Lucky-Egg-adjacent), Trainer Affinity increase, Resonance Heart/relationship advancement, Charms, Ball Workshop components, Curio items, research capability unlocks, Prestige/Commemorative Ball variants (already-locked CLR-0166 absorption target), Affinity-Infused Resources, and cosmetic-only rewards — all pulled from material already locked or discussed this session rather than invented fresh

Reason: Wesley's direct request to bank a reward idea into a shared reference construct rather than a one-off, given the pack now has many independent reward-granting systems that would otherwise duplicate this taxonomy work

Cross-references: → Part 12, new section directly following Badges as Functional Curios

Current Status: 🕒 Locked as an ongoing reference construct, expected to keep growing; individual entries carry whatever lock status they already had elsewhere in the archive

CLR-0178 — Prize Pool Expanded; Temporary Resonance Sight Locked; Ender Dragon Titan Evolution Pathway; Self-Correction on Record

Tag: MODIFY

Prize Pool expanded: Added previously-discussed-but-unfiled reward items (Master Core, Fusion Specimen, Environmental Resonance Component access, Waystone/Tempad tier grants, Modmon token, Domain Authority grant, completed Field Guide entry) plus new entries (guaranteed Shiny/Alpha token, Second Chance re-encounter token reusing the Titan-escape pattern, Fusion/Fission catalyst bundle, unique named cosmetic variant)

Temporary Resonance Sight locked: A limited-time buff revealing Latent/Hidden Resonance directly, displaying each Pokemon's true Affinity as a color-coded aura — loosely inspired by FTB Evolution's general environmental-sight potion pattern (not an independently re-verified citation, used as inspiration only) but adapted to this pack's own color-coded Affinity/aura system rather than copied

Local Affinity Pocket seed: Logged as an explicit side note per Wesley's request, tying into the Environmental Affinity Pressure system's Local Pocket concept — not developed further yet, deliberately

Ender Dragon Titan evolution pathway locked: A genuine dual pathway — catchable through an ordinary encounter with no Titan fight required, OR fought as a Titan with victory unlocking an evolution/Mega-Evolution path into Chaos Guardian specifically. Makes Ender Dragon the only Titan candidate with two distinct paths, with the narrative payoff (years of vanilla rivalry finally turning into an ally) explicitly framed as the whole point

Self-correction on record: An earlier pass in this same archive (CLR-0176 area, Part 4) mischaracterized Ender Dragon as a risky new Titan candidate whose vanilla weight was baggage, without checking that it was already one of the five original locked candidates with its own established reasoning. Corrected here directly rather than silently revised, per Wesley catching the error and asking for it to be addressed plainly

Reason: Wesley's direct requests: lock the Resonance Sight refinement, log the Local Affinity Pocket as a side note, and correct the record on the Ender Dragon mischaracterization

Cross-references: → Part 12 (Prize Pool additions, Resonance Sight, Ender Dragon evolution pathway, correction note); → Part 4 (original Titan candidate table and the mischaracterization being corrected); → Part 1 (Environmental Affinity Pressure, Local Affinity Pocket concept referenced)

Current Status: 🕒 Locked for the Prize Pool additions, Resonance Sight, and the Ender Dragon evolution pathway; 🟡 Side note only for the Local Affinity Pocket seed

CLR-0179 — Planar Sight Citation Corrected: Verified Real Source (Iron's Spells 'n Spellbooks)

Tag: MODIFY

What changed: The Temporary Resonance Sight entry (Part 12) previously cited an unverified guess (FTB Evolution's Planarium content) as loose inspiration. Wesley provided a more specific description (a glowing blue outline on all entities in the area, wearing off after a duration), which verified directly to a real, confirmed source: Planar Sight, a genuine spell effect from Iron's Spells 'n Spellbooks, also referenced by its addon Discerning the Eldritch. The citation is now accurate and confidently sourced rather than hedged

Reason: Wesley's correction of an earlier uncertain citation, verified before updating rather than taken on faith

Cross-references: → Part 12 (Temporary Resonance Sight entry, corrected)

Current Status: 🕒 Locked, citation corrected

CLR-0180 — Tech-Mod Repurposing Methodology, Liquid Source, Empoleon Trident Resonance

Tag: ADD

What changed: Processed a large parallel conversation; most content (Fusion ownership Option C, the Ender Dragon Titan correction, Draconic Evolution Chaos Shard brainstorm) was confirmed already locked in CLR-0176 and not re-added. Three genuinely new pieces added: (1) Tech-Mod Repurposing Methodology (Part 6) — a design principle, not a specific machine list: ask what existing mechanic can represent an Affinity/Resonance/research concept rather than which mod to install, sorted into a four-category action vocabulary (Processing/Affinity/Pokemon biology/Research), illustrated with a brainstorm-stage Ender IO + Actually Additions pipeline (SAG Mill extraction → Vat refinement → Empowerer infusion → Alloy Smelter synthesis), none of which is locked as a specific assignment; (2) Liquid Source (Part 6) — a blank, unaffiliated carrier fluid that gets imprinted with a specific Affinity via recipe, giving the already-existing Liquid Affinity concept an actual named source material; (3) Empoleon Trident Resonance (Part 2) — a worked example tying Empoleon's design to Minecraft's three real trident enchantments (Loyalty/Channeling/Riptide) as distinct Resonance forms plus a rare Trident Mastery state, logged explicitly as a reusable pattern for other Pokemon with strong Minecraft-adjacent design elements, not an Empoleon-exclusive mechanic

Titan definition re-confirmed, not corrected: Verified directly: the archive's own existing Titan definition ('always, without exception, a boss-to-Pokemon transformation... bosses transformed into Pokemon,' CLR from earlier this session) already matches the clarified definition from the source conversation. No correction was needed on this archive's side — the correction in the source material was one AI instance correcting its own earlier drift, not a fix to anything locked here

Limitation noted: A YouTube Short was referenced for critique/analysis; direct video content cannot be accessed or analyzed from a link alone. Flagged for Wesley to either describe directly or share as viewable image/file content if the analysis is still wanted

Reason: Continued processing of a large verbatim batch per Wesley's standing instruction, checked against the archive individually before locking rather than re-adding already-captured material

Cross-references: → Part 6 (Tech-Mod Repurposing Methodology, Liquid Source); → Part 2 (Empoleon Trident Resonance); → Part 4 (Titan definition, confirmed already consistent, CLR-0176)

Current Status: 🕒 Locked for the methodology principle and the Liquid Source concept; 🕒 Locked for Empoleon Trident Resonance as a worked example and reusable pattern; 🟡 Candidate/brainstorm for every specific machine-to-mechanic assignment within the tech-mod pipeline

CLR-0181 — ChatGPT Import Integration Pass: Research System Charter, Progression Backbone, Route Mode, Biosphere Access Split

Tag: ADD

What changed: Adopted a comprehensive set of redundancy-resolution proposals from a parallel Claude session's integration pass over a large ChatGPT conversation batch (Part 3, new Section 8), largely covering material already processed this session but adding several genuinely new resolutions: Research System Charter (Snap/Research Tasks/Field Journal/FTB Quests four-way scope split); ProgressiveStages as the single progression source of truth, with RCT and Route Mode writing to it rather than keeping independent state; cer: adopted as the single canonical namespace; Implementation Layer Principle proposed as a governance addition; Route Mode designed as a custom build (confirmed no pre-made sequential route-gating mod exists) riding on Routes (real road-generation mod) + ProgressiveStages + RCT; Biosphere access split into a Threshold Anchor (primary, research-driven) and Dream Echo (secondary, Psychic/Munna-flavored, earlygame teaser); Lost Mob Grinders and Lost Biomes unified under one historical corruption event; Pokebelt dropped in favor of a reskinned Bundle; Vanilla Backport's Chaos Cubed content flagged for a separate M.M.I. entry; the dynamic multiblock GUI concept downgraded to a stretch goal; Affinity biome-distribution decoupled from Vanilla Backport's specific tags

Reason: Cross-checking and adopting a second independent pass's synthesis, given substantial overlap with this session's own processing of the same source conversation but genuine new value in several architectural resolutions (the progression-backbone unification and the Biosphere access split in particular)

Cross-references: → Part 3, new Section 8; supplements Sections 6-7 (Research Archive sync loop, Research Access Pacing) and the already-locked camera split, Fusion ownership resolution, and Draconic Evolution brainstorm elsewhere in this archive

Current Status: 🕒 Locked for the Research System Charter, namespace decision, and Route Mode/Biosphere access architecture; 🟡 Candidate/proposal for the Implementation Layer Principle's formal adoption as a 5th F.R.M. principle, pending cross-reference against the existing four; 🔵 Stretch goal for the dynamic multiblock GUI

CLR-0182 — Glow Goo Locked (Genuine Filing Gap Closed); Cross-Check Against a Second ChatGPT Sync Update

Tag: ADD

Glow Goo locked: Slime Ball + Electric Affinity Infusion → Glow Goo (Part 6) — discussed at length earlier this session but never actually written into the archive; closed now rather than left as a chat-only decision

Cross-check performed: A ChatGPT-side sync update claimed several items as still open/unresolved that this archive already has locked, confirmed by direct search rather than assumed: Affinity Observatory/Restoration Observatory (already confirmed the same evolved concept, Part 1/10); Legendary Attunement Core (already RESOLVED as a distinct item from the ball-component Attunement Core family, a naming collision not a shared family, Part 5/8); Lost Mob Grinders + Lost Biomes unification (already locked, CLR-0181); the Research System Charter and two-camera resolution (already locked, CLR-0181); Affinity biome-distribution decoupling from Vanilla Backport's specific tags (already locked, CLR-0181). Positive Resonance Phenomena was independently confirmed as accurate — already locked at exactly the status described (🔵 Current Proposal), no discrepancy there

Confirmed still genuinely open: Apex/Noble precise boundary and Synthesizer vs. Synthesis Chamber naming were checked directly and confirmed to genuinely still be open in this archive, matching the ChatGPT-side update — not everything on that list was already resolved

Reason: Wesley forwarded a new ChatGPT-side sync describing the project's current state; standard practice this session is to verify claims against the archive before accepting them rather than assume either side is current

Cross-references: → Part 6 (Glow Goo); → Part 1/10 (Observatory confirmation, already existing); → Part 5/8 (Legendary Attunement Core resolution, already existing); → Part 3 (Research System Charter, Lost Biomes unification, biome-tag decoupling, all CLR-0181)

Current Status: 🕒 Locked for Glow Goo; no archive changes needed for the corrected items since they were already locked — this entry exists to record that the cross-check happened and what it found

CLR-0183 — Fractured Pokemon = Synchro-Exclusive; Type-Based Resonance Abilities; Underground World Architecture

Tag: ADD

What changed: Three major additions to Part 2: (1) Fractured Pokemon locked as the ONLY Resonance Stability outcome compatible with Cobblemon: Synchro Machine, with a diegetic reason (trainer's consciousness supplies the missing stabilizing component) rather than an arbitrary gate, plus an instability-as-tension mechanic (Stabilized/Strained/Critical) during a Synchro session; (2) a two-layer Resonance Ability architecture where Pokemon TYPE determines the fundamental capability family and SPECIES supplies a smaller unique trait on top, avoiding species-lock puzzle design, with ability tiers within a type family and a Move→Effect Adapter proposal letting Fractured Synchro moves bypass item-based casting and invoke magic-mod spell effects (e.g. Iron's Spells 'n Spellbooks) directly through the move key; (3) a full Underground World Architecture as a third ecosystem layer parallel to the already-established Sky/Aero layer — ten Underground Archetypes (Verdant Caverns, Subterranean Riverlands, Fungal Forests, Crystal Caverns, Deep Magma Systems, Underground Glacial Caverns, Abyssal Caverns, Rootworld, Underground Wetlands, The Deep) with YUNG's Better Caves/Tectonic/Alex's Caves: Refabricated identified as candidate foundation mods, none yet confirmed in M.M.I.

Also clarified: The Aero Islands integration requirement (previously noted but underspecified) sharpened into an explicit additive/non-replacing generation target, with the technical viability of extracting Aero's island logic vs. building a from-scratch reference implementation flagged as an open investigation rather than decided

Reason: Wesley's direct design session; cross-checked against the archive first — confirmed the Synchro Machine mod was previously only logged as a bare mod-list entry (Part 4) with no mechanical role assigned, so this is genuinely new architecture rather than a restatement

Cross-references: → Part 2, new sections after the Empoleon Trident Resonance entry; → Part 4 (Synchro Machine mod entry, now superseded by this mechanical role); → the already-locked Titan battle-transition mechanics (flagged for a not-yet-done integration pass against the proposed Titan action-combat layer); → Part 3/8 area (existing Aero Islands integration note, now clarified)

Current Status: 🕒 Locked for the Synchro exclusivity rule and the type/species Resonance ability structure; 🕒 Locked as design direction for the Underground Archetypes; 🟡 Foundation mods (YUNG's Better Caves, Tectonic, Alex's Caves) not yet formally confirmed in M.M.I.; 🔵 Proposal for the Titan action-combat extension; ❓ Open technical investigation for the Aero additive-generation feasibility

CLR-0184 — Bulk Multi-List Mod Cross-Reference: SUPERSEDED — Structural Triage Was a Misread, Corrected to Dedup-Only

Tag: MODIFY

What changed: CLR-0184's original action (a structural triage that declined most of the submitted mod-list volume en masse against C.E.R.'s design philosophy) has been superseded by direct correction from Wesley: that was not what was asked. The actual request, confirmed, was to dedupe the submitted lists and hand back a clean list for Wesley to review and tag himself — not for Claude to pre-judge which mods were worth keeping before he had even seen them. The triage entries were removed from the M.M.I. and replaced with a corrected note; a genuine deduplicated list (no keep/decline judgment applied) was produced as a separate document deliverable instead

Reason: Claude misread 'handle this as you see fit' as authorization to make the actual keep/decline calls, when the standing request from two turns earlier was specifically dedup-and-hand-back-for-review — a real error, corrected on Wesley's direct feedback rather than left standing

Cross-references: → M.M.I., Future Integration Audits Needed table (corrected entry)

Current Status: 🕒 Correction locked; every mod from the original submission remains untouched/unclassified in the M.M.I. until Wesley tags the deduplicated list himself

CLR-0185 — Shadow Pokemon Identity Locked (Six-Pillar Architecture)

Tag: ADD

What changed: Locked Part 2's Shadow Pokemon identity, closing a gap flagged the previous turn: two independent brainstorms (Claude's own, and a parallel ChatGPT answer Wesley solicited) merged into six pillars — species-specific visual distortion rather than a recolor; Shadow as a state layered on existing typing rather than a new type; genuinely novel Shadow move/ability families (concept locked, roster not drafted); Purify/Stabilize/Remain-Shadow as a real three-way branch, with Stabilize as the signature option that keeps the Shadow identity while controlling its danger; a dedicated Shadow Research branch in the Field Guide, including a non-combat photography research path; and environmental/exploration behavior (corruption-tied spawning, Shadow Outbreaks as world events) rather than a flat spawn-table entry

Explicit caution recorded: Both source brainstorms independently proposed an in-battle instability meter for Shadow structurally near-identical to the already-locked Fractured Synchro instability track (CLR-0183) — flagged and deliberately NOT adopted, to preserve Shadow and Fractured's distinct identities (corrupted/dangerous vs. incomplete/utility) rather than let both use the same risk/reward gauge with different labels

Also declined from lock: Shadow-specific evolution branches, team-composition Shadow-stacking bonuses, and the full Shadow-anomaly-tier list remain candidate material, not part of this lock, per both sources' own 'don't implement all of it' caution

Reason: Wesley asked directly whether the Shadow Pokemon material had been captured; it had not — only Fractured Pokemon's parallel Synchro architecture (CLR-0183) had been locked. This closes that gap

Cross-references: → Part 2, new section after the Underground/Aero additions; → CLR-0183 (Fractured Synchro architecture, cited for the instability-meter caution)

Current Status: 🕒 Locked for all six pillars; 🟡 exact Shadow movepool/ability roster and any Shadow-specific in-battle resource remain undesigned

CLR-0186 — M.M.I. Housekeeping: Poke Belt, Smart Key Prompts, Keybind Hider, Keybind Atlas Confirmed

Tag: ADD

What changed: Four items noted/confirmed in a parallel ChatGPT conversation but never entered into the M.M.I. are now added to the Confirmed table: Poke Belt (Fabric-only status flagged for re-verification against Wesley's working install); Smart Key Prompts, confirmed specifically as the Titan QTE presentation/input-display layer, with the actual encounter state machine explicitly noted as still custom; Keybind Hider and Keybind Atlas as keybind-management QoL

Reason: Direct housekeeping request after last turn's gap check

Cross-references: → M.M.I., Confirmed table; Smart Key Prompts also relevant to the Titan action-combat layer flagged as unresolved in CLR-0183

Current Status: 🕒 All four Confirmed

CLR-0187 — Field Guide Discovery-Trigger Split: Spyglass for World, Pokedex Scan for Pokemon

Tag: ADD

What changed: With Field Guide now actually installed and running alongside Snap/Dear Diary, its discovery trigger is split by category rather than applied uniformly: general Minecraft entities/blocks/flora keep the native spyglass mechanic (paired with already-confirmed Immersive Overlays + Item Descriptions companions); Pokemon are excluded from spyglass discovery and instead unlock via the Cobblemon Pokedex scan event, bridged through KubeJS calling Field Guide's admin unlock command. Rationale: spyglass-scan + Pokedex-scan + Snap photography as three separate 'I noticed this creature' triggers was pure redundancy

Reason: Wesley asked for a direct recommendation between keeping spyglass-only vs. linking to the Pokedex; the category split resolves it without sacrificing either mechanic's actual strength

Cross-references: → Part 3, Research System Charter section (CLR-0181), where Field Guide's front-end-only role was already established but not yet made concrete for a live install

Current Status: 🕒 Design decision locked; 🟡 implementation NOT yet built — needs Field Guide's exact unlock-command syntax (from its own Wiki), the exact Cobblemon KubeJS Bridge scan-event name, and a species-ID→entry-ID mapping confirmed before the KubeJS listener is written

CLR-0188 — Three-Path Research Architecture Supersedes Binary Discovery Split (Explorer/Trainer/Photographer)

Tag: MODIFY

What changed: CLR-0187's binary discovery-trigger split (spyglass for world, Pokedex-scan-only for Pokemon, Pokemon explicitly excluded from spyglass) is superseded by a three-path model of Wesley's own design: Explorer path (spyglass, unchanged, restored for Pokemon too), Trainer path (Pokedex scan → KubeJS → Field Guide unlock, as before), and a new Photographer path (Cobblemon Snap's photo-taken event → KubeJS → the same unlock). All three write into the same single Field Guide unlock state per player — discovering via any path marks it discovered everywhere, no duplication, no player forced into a tool that doesn't match their preferred playstyle

Also proposed: A presentation-layer extension, not yet built: each path could produce a visibly different resulting entry without new data structures — a Photographer-path discovery populating the entry with the player's actual Snap photo, consistent with the already-established Field Guide visual grammar rule that a photograph represents genuine player observation, vs. the default sprite/silhouette treatment for Explorer/Trainer-path discoveries

Discrepancy flagged, not resolved: Two different Field Guide visual directions currently sit in the archive unreconciled: a physical Pokedex-shaped leather-tome design (Part 3, fully locked with material/cover details) and an earlier 'digital scroll, embossed page-card navigation' mockup Wesley reacted to directly but which was never formally locked. Needs a decision before the 'book itself visually tweaked' piece of this turn's request is actually implemented

Reason: Wesley proposed a stronger version of last turn's binary trigger split, unifying all three research tools onto one shared foundation rather than assigning discovery methods by category

Cross-references: → Part 3, Three-Path Research Architecture entry, directly superseding the prior discovery-trigger-split entry (CLR-0187); → Research System Charter (CLR-0181)

Current Status: 🕒 Three-path design locked; 🟡 implementation for all three triggers still unbuilt — same verification-before-building requirements as before (exact command syntax, exact event names for both the Pokedex-scan and the new Snap photo-taken hook, species-ID mapping) plus the now-added presentation-layer piece; ❓ Field Guide visual-direction discrepancy open

## 4. Removed & Superseded Systems Index

| Former name/system | Status |
| --- | --- |
| Resonance Heart (material) | Superseded — see CLR-0003 |
| Resonance Core (material, second use) | Superseded — see CLR-0003 |
| Resonance Core (ball component) | Superseded — see CLR-0004 |
| Type Gem | Superseded — see CLR-0005 |
| Gumball Selector | Superseded (placeholder) — see CLR-0006 |
| Memory Echo | Superseded — see CLR-0007 |
| Tainted Fusion / Corrupted Fusion | Historical predecessor names only — see CLR-0008 |
| External Alpha Pokémon mod | Superseded by native Cobblemon 1.8.0 — see CLR-0002 |
| “Boss Pokémon” (working title) | Superseded — see CLR-0016 |

## 5. Replacement Map

| Removed/Superseded | Replaced by |
| --- | --- |
| Resonance Heart / Resonance Core (material) | Resonance Nexus |
| Resonance Core (ball component) | Attunement Core |
| Type Gem | Affinity Gem |
| Gumball Selector | Resonance Selection |
| Memory Echo | Memory Phenomenon |
| External Alpha mod | Native Cobblemon 1.8.0 Alpha |
| “Boss Pokémon” | Titan Pokémon |

## 6. Terminology Evolution Chains

- Resonance Heart → Resonance Core → Resonance Nexus (material family, still pending final confirmation)

- Resonance Core → Attunement Core (ball component)

- Type Gem → Affinity Gem

- Resonance Crate → Gumball Selector (informal) → Resonance Selection

- Memory Echo → Memory Phenomenon

- Tainted Fusion → Fractured Fusion; Corrupted Fusion → Shadow Fusion

- “Resonance Adaptation” (Wesley's imprecise memory) → formally split into Affinity Adaptation / Affinity Attunement / Affinity Transmutation / Affinity Assimilation

## 7. Unresolved Changes / Open Questions Register

Cross-references to open questions already tracked in the Master Archive, gathered here for visibility rather than duplicated in full:

- Does “Ecological Apex Pokémon” unify Alpha/Noble/Twisted-alpha/Shadow-aberrant-specimen? → Part 7

- “Tera-like” temporary Affinity states — partially resolved, exact mechanics still open → Part 9, Section 12

- Is Assimilation an outcome classification or a foundational mechanism underlying the others? → Part 9, Section 12

- Personal Affinity slot assignment: automatic, manual, or hybrid? → Part 5, Section 1

- Resonance Fusion → IV Fusion chaining and Breeding as a 4th domain question — both integrated, combination-restriction mechanics still open → Part 2, Section 5

- Resonance Synthesizer vs. Resonance Synthesis Chamber — same apparatus, sequential terminology, or two different machines? → Part 13, Section 2; CLR-0030

- The original six starting-world names/details — confirmed missing, not fabricated → Part 15

## 8. Current Project State (snapshot)

Fourteen Master Archive parts, plus Authorities, Interaction, Supplemental, and this Change Log. Project remains in Foundation/Discovery — implementation has not begun. Most recently active work: Affinity Exposure taxonomy (Adaptation/Attunement/Transmutation/Assimilation), Eeveelutional Resonance, and the Resonant Transformation/Awakened Machines system.

## 9. Planned Future Archive Work (banked, not yet started)

Noted per Wesley's explicit direction, to make sure it isn't lost before its time comes: once the reconstruction is further along, all individual Master Archive parts will be consolidated into one single final Master Archive document with a table of contents and internal navigation links. The individual per-topic archive files will continue to be maintained separately alongside it, specifically so quick single-topic lookups don't require searching one giant combined document. This Change Log Archive is expected to become bidirectionally linked with that eventual consolidated document once it exists — see the Navigation Note in Section 0.

## 10. Maintenance Note

This archive is updated every time a qualifying change (Section 0) is made anywhere in the project. New entries are appended to Section 3 with the next sequential CLR number; Sections 4–6 are updated whenever a new entry involves a removal, replacement, or naming evolution.